## Slide 1: Implement AI for Customer Experience
Use AI to supercharge your customer experience outcomes and propel your brand forward.

## Slide 2: Table of contents
3 Analyst Perspective
4 Executive Summary
17 Executive Brief
28 Phase 1: Identify and Select Your Highest Impact CX AI Use Case
67 Phase 2: Define Your CX AI Solution Requirements and Project Scope
123 Phase 3: Determine Your Solution Path and “Go-Live” Plan
176 Phase 4: Establish Your Framework to Manage and Maintain Your Solution After Launch
201 Summary of Accomplishment
202 Additional Support
204 Bibliography

## Slide 3: Analyst perspective
Use AI to supercharge your customer experience outcomes and propel your brand forward.
AI presents an extraordinary opportunity to redefine how organizations connect with their customers, turning routine interactions into high-value experiences that drive loyalty and growth. By leveraging advanced capabilities like predictive analytics, sentiment detection, hyper-personalization, and embedding AI within their contact center, companies can anticipate customer needs, resolve issues proactively, and build lasting brand advocacy. The real story here isn’t just about technology – it’s about shifting the entire customer journey from being reactive to being genuinely transformative.
Capturing this opportunity requires more than a technology rollout. Organizations must align AI initiatives with concrete business outcomes, secure cross-functional buy-in, and maintain a relentless focus on the human element – both employee training and customer empathy. Those who successfully navigate these challenges will find that AI can be the cornerstone of a modern, scalable customer experience (CX) strategy that keeps pace with changing customer expectations and delivers measurable returns.
The future is bright for CX leaders who fully embrace the transformative potential of AI. With the right strategic alignment, AI becomes more than a piece of the technology puzzle – it becomes the catalyst for deeper engagement, stronger loyalty, and sustainable growth. Embrace this shift with confidence, because a well-executed AI for CX strategy has the power to elevate the entire organization and define how customers experience your brand for years to come.
Ryan Brunet Principal Research Director Info-Tech Research Group

## Slide 4: Executive summary
Key Benefits
Personalized, proactive engagement: Imagine reaching out before your customer even realizes there’s an issue. AI detects patterns in real time, turning reactive support into proactive, personalized experiences that set your brand apart.
Empowered agents, faster resolutions: Intelligent assistance tools guide agents with real-time prompts and knowledge, significantly cutting resolution times. Freed from routine inquiries, they can focus on empathy and problem-solving that create a lasting impression.
Boosted customer loyalty and NPS: Delivering consistent, timely, and personalized service naturally fuels positive sentiments and long-term loyalty. When AI is fully aligned with customer-centric goals, organizations routinely see double-digit gains in satisfaction and advocacy metrics.
Your Challenge
Balancing operational efficiency with genuine customer delight: Pursuing automated cost savings can backfire if it undercuts the personalization and empathy customers crave, leading to churn and missed revenue opportunities.
Navigating the containment vs. resolution dilemma: Focusing on quick call deflection or speedy self-service may lower handle times, but leaving deeper customer issues unresolved undercuts trust and can increase follow-up costs.
Scaling AI beyond the pilot phase: High agent turnover, fragmented tech stacks, and inadequate training hamper efforts to expand successful AI pilots into sustained, enterprise‐wide improvements.
Info-Tech’s Approach
Identify high-impact use cases early: Zero in on specific CX metrics – like first‐contact resolution or NPS – that resonate with leadership and deliver visible value to customers.
Design for scalability from the start: Define your project scope with precision – pinpoint the specific CX challenges, establish robust requirements, account for governance, risk, and compliance considerations – and involve cross-functional stakeholders from the outset.
Monitor and adapt continuously: Track key performance indicators and user feedback in real time, then refine AI capabilities regularly to stay aligned with shifting customer needs and strategic goals.
Info-Tech Insight
AI can be transformative for customer experience, but only when tied to genuine customer outcomes and supported by well-prepared teams. Pursuing AI’s “wow factor” without linking it to customer needs can yield flashy pilots but few lasting benefits. By tackling both the technology and the people side of change, organizations can convert one-off AI experiments into a powerful, organization-wide CX advantage.

## Slide 5: Your challenge
As organizations rush to integrate AI into their customer experience (CX) strategies, they often encounter significant obstacles that can undercut real value. From data fragmentation to real-time data latency, and from insufficient oversight to maintaining reliable AI models at scale, each obstacle can undermine the seamless experiences today’s customers expect.
AI’s promise in CX hinges on delivering interactions that reflect each customer’s history, preferences, and real-time context. However, inconsistent or siloed data often leads to generic or irrelevant responses. Furthermore, customers expect seamless experiences across chat, email, social, voice, and even in-person touchpoints. Yet behind the scenes, each channel may run on separate technologies, APIs, or data structures, making it hard for AI systems to unify interactions in real time.
AI models thrive on comprehensive, high-quality data, but capturing and sharing it securely across multiple systems is no small feat. Weak encryption, inadequate data governance, and immature integration architectures can expose sensitive customer information to breaches or misuse. These challenges grow as AI tools multiply and compliance requirements intensify, demanding rigorous oversight, robust APIs, and enterprise-wide security policies.
While black-box AI can produce rapid results, it often leaves both agents and customers in the dark about how decisions are made. This lack of transparency can breed distrust, hinder compliance efforts, and impede effective troubleshooting when errors arise. Building in mechanisms for explainability – such as interpretable model outputs and clear escalation paths – helps maintain user confidence and ensures that AI-driven insights remain actionable rather than mysterious.
“While 99% of respondents recognize the positive impacts generative AI can have on their organization, 89% of respondents report that their use of generative AI is being slowed.”
Source: Elastic, 2024.
“The model [ChatGPT 3.5] was trained using text databases from the internet. This included a whopping 570GB of data obtained from books, web texts, Wikipedia, articles and other pieces of writing on the internet. To be even more exact, 300 billion words were fed into the system.”
Source: BBC Science Focus, 2023.

## Slide 6: Common obstacles
These barriers make this challenge difficult to address for many organizations:
When your technology is fractured, delivering seamless AI-driven CX feels impossible. Outdated platforms, siloed CRMs, and systems that won’t talk to each other force teams to spend more time wrangling data than serving customers. The opportunity lies in modernizing your infrastructure – through real-time data pipelines, cloud migrations, and robust APIs – so every upgrade accelerates business impact rather than holding it back.
Conflicting priorities across leadership, operations, and IT often dilute AI initiatives before they gain traction. A finance-focused C-suite might push cost-cutting strategies, while frontline teams clamor for rapid resolution times, and IT quietly worries about security. The opportunity is to align stakeholders under one unifying vision for AI in CX, ensuring that each function’s goals amplify rather than contradict each other, and ultimately driving cohesive, high-value outcomes.
Underestimating the people side of transformation can turn even the best technology investments into missed opportunities. AI may offer predictive analytics and hyper-personalization, but without clear roles, robust training, and genuine cross-functional buy-in, momentum stalls. The opportunity is to treat AI as a team sport, bringing everyone on board early, championing a culture of ongoing learning, and fostering an environment where each advancement in AI resonates across your entire organization.

## Slide 7: Common barriers to AI-enabled transformation
AI implementation presents several common challenges that organizations should navigate.
Chart: 
| 1 | 2
Region 1 | 43 | 57
57%
Lack of Skills
57% of organizations believe they have a shortage of internal expertise to implement AI solutions.
(Source: ITSM.tools, 2023.)
Chart: 
| 1 | 2
Region 1 | 57 | 43
43%
Legacy Systems
43% of organizations have challenges with outdated and legacy applications, making AI adoption difficult.
(Source: ITSM.tools, 2023.)
Chart: 
| 1 | 2
Region 1 | 38 | 62
62%
Employee Resistance
62% of managers have reported that their employees are concerned that AI will replace their jobs.
(Source: The HR Director, 2024.)
Chart: 
| 1 | 2
Region 1 | 45 | 55
55%
Data Security Concerns
55% of data leaders are concerned about exposure of sensitive data by large language models (LLMs).
(Source: Immuta, 2025.)

## Slide 8: Info-Tech’s methodology to implement an AI solution for customer experience
 | 1. Identify and Select Your Highest-Impact CX AI Use Case | 2. Define Your CXAI Solution Requirements and Project Scope | 3. Determine Your Solution Path and Build Your “Go-Live” Plan | 4. Establish Your Framework to Manage and Maintain Your Solution After Launch
Phase Steps | Assess your core CX KPIs to identify any challenging areas that need to be addressed. Diagnose your CX capabilities to identify priority focus areas and aligned AI solutions. Assess a candidate list of potential use cases on value and feasibility. Select your pilot CX AI project. | Articulate the business context and a clear problem statement. Define solution objectives and success metrics. Understand current process, target-state process, and high-level user and data requirements. Establish a risk assessment and mitigation strategy. Define a solution governance and compliance requirements. | Determine your solution path and estimate your solution size. Establish an execution framework to develop your proof of concept (POC). Build a robust testing framework for your solution. Establish your deployment and scaling plan to bring your solution to production. Build your change management, training, and communication plans. Define your project roadmap. | Establish your post-production monitoring plan. Develop and adoption plan to guide your solution. Establish a framework for continuous improvement of your solution. Establish a framework to capture the ROI of your solution.
Phase Outcomes | CX Capability Diagnostic Assessment Candidate portfolio of CX AI use cases Prioritized list of CX AI solutions | A business-centric solution requirements and scoping document | A robust configuration and deployment framework and corresponding action plans to bring your solution “live” | A monitoring and adoption plan for your solution A continuous improvement framework for your solution A defined ROI capture methodology

## Slide 9: Insight summary
Overarching Insight
AI for CX can transform the way organizations connect with their customers, but success hinges on more than just technology. By channeling AI’s capabilities into the moments that matter most to customers, you transform each interaction from a mere transaction into a genuinely memorable experience – and in doing so, outshine competitors in a crowded market.
Elevating CX Pays Off
While AI can address countless business goals, organizations that zero in on the customer experience often see the fastest and most substantial payoffs. Every improvement – whether it’s quicker resolutions, more personalized support, or proactive engagement – instantly resonates with customers and fuels brand loyalty. Companies that treat CX as the primary beneficiary of AI investments report significant boosts in retention, satisfaction, and revenue, underscoring why a CX-first AI strategy is simply too powerful to ignore.
Metrics Matter
Organizations often chase AI’s “wow” factor, neglecting to tie solutions back to the CX metrics that truly matter. In fact, 66% of organizations claim that establishing ROI on potential opportunities is a top challenge for AI implementations.* A deliberate approach clarifies how AI will improve key outcomes – like increasing loyalty or reducing call volume – and ensures each initiative aligns with broader success objectives. By weaving these AI successes together, you transform isolated wins into a clear, customer-centric competitive advantage.
Do It Well and Win
Once you’ve identified the right problem to solve, your implementation approach can make or break your AI ambitions. A structured, step-by-step methodology – from scope and configuration to ongoing optimization – wards off pitfalls that leave 74% of organizations struggling to see tangible returns.* It’s the small details – clean data, robust testing, and clear metrics – that fuel long-term scalability and impact. Quick fixes may be tempting, but they’re seldom transformative. Those who invest in doing it right ultimately raise the bar for their entire market.
Tactical Insight
Data is the lifeblood of AI for CX – it must be clean, relevant, and readily accessible. By devoting the right resources to data governance and integration up front, your AI models are poised to deliver more accurate, contextual insights that truly enhance the customer journey.
Tactical Insight
Governance, risk, and compliance (GRC) can’t be an afterthought when AI is making real-time decisions that shape your customers’ experiences. Establish transparent policies that define how AI tools handle personal information, adhere to regulatory requirements, and enforce ethical boundaries.
*Source: BCG, 2024.

## Slide 10: Blueprint deliverables
Each step of this blueprint is accompanied by supporting deliverables to help you accomplish your goals:
Key deliverable
  CX AI Use Case Discovery Tool
Identify the right opportunities and challenges for your CX AI pilot project.
  Solution Path and Size Estimation Tool
  AI Pilot Project Shortlisting Tool
Assess candidate opportunities based on value and feasibility and select your pilot CX AI use case.
A highly detailed and compelling report outlining your project scope and delivery plan.
  CX AI Solution Development and Implementation Report
Determine if you will buy, build, or outsource your CX AI solution and determine a high-level initial cost estimation.
  KPI Value Mapping Tool
Analyze your key CX KPIs and map them to potential use cases.

## Slide 11: Quantify your strategic approach
Use the following metrics throughout this process to track AI’s impact on improving customer experience and driving measurable outcomes:
NPS Score: Used to measure customer loyalty and satisfaction by gauging how likely customers are to recommend your company or products to others.
Agent Utilization Rate: Calculated by measuring the percentage of time that service desk agents spend on IT support tasks as opposed to their available time.
Cost Per Ticket: Average cost of ticket resolution, which will be essential to analyzing the ROI of AI implementation in the service desk.
Customer Satisfaction: Measurement of end-user satisfaction done through surveys, to demonstrate service desk’s timeliness and effectiveness.
Organizations that have adopted AI have reported positive impacts on support and processes:
Chart: 
| 1 | 2
Region 1 | 30 | 70
75%
Implementation of generative AI at the service desk leads to 75% reduction of resolution times (Rezolve.ai, 2024).
Chart: 
| 1 | 2
Region 1 | 85 | 15
15%
Access to an AI-powered conversational assistant increases worker productivity by 15% (Arxiv, 2023).
Chart: 
| 1 | 2
Region 1 | 65 | 35
35%
AI implementation leads to 35% reduction of customer support costs (Plivo, 2024).

## Slide 12: Case study
Inside Target’s Real-Time Personalization Solution – A lesson in AI optimization
INDUSTRY
Retail
SOURCE
Target Blog
Challenge
Target, a major retail brand, faced the challenge of meeting customers' growing expectations for personalized, relevant shopping experiences in real time. As Target's customer base increasingly engaged online, the company needed a data solution that could support personalization at scale, balancing the need for speed and reliability with robust data management. Target’s data teams were tasked with unifying data sources, ensuring data quality, and developing infrastructure that could deliver personalized recommendations, promotions, and experiences to customers in real time, without compromising on operational efficiency or scalability.
Solution
Target’s technology teams developed a real-time personalization platform capable of ingesting and analyzing data as guests interacted with digital touchpoints. By leveraging AI models at scale, the platform evaluated each user’s context – such as browsing history and item preferences – to surface dynamic, customized recommendations. Teams rolled out this solution in phases, first piloting it on a limited scope of products and experiences, then refining its algorithms based on guest feedback.
Results
Target’s real-time personalization strategy led to significant improvements in customer engagement and satisfaction. With personalized recommendations and offers delivered promptly, Target saw an increase in online and in-store conversions, reflecting a strong alignment between customer needs and the brand experience. The phased rollout provided essential lessons for continuous improvement. As the platform evolves, it can seamlessly incorporate new data sources and handle greater personalization demands, ensuring Target stays ahead in delivering meaningful guest experiences.

## Slide 14: Guided implementation
What does a typical GI on this topic look like?
Phase 1
Phase 4
Phase 2
Phase 3
Final
Call #1:
Initiate KPI mapping and CX capability diagnostic.
Call #2:
Review capability diagnostic and create list of candidate use cases.
Call #3: Assess candidate use case and select pilot project.
Call #4: Discuss objectives and success metrics.
Call #5:
Define current and target state and requirements.
Call #6: Establish GRC framework for project.
Call #7:
Determine solution path and size estimation.
Call #8:
Establish POC and testing framework.
Call #9: Establish deployment and scaling plan.
Call #10:
Define roadmap, training, and communication plans.
Call #11: Establish adoption and monitoring framework.
Call #12:
Define a framework for continuous improvement.
Call #13:
Establish ROI measurement and review Solution Development and Implementation Report.
A Guided Implementation (GI) is a series
of calls with an Info-Tech analyst to help implement our best practices in your organization.
A typical GI is 8 to 12 calls over the course of 2 to 3 months.
Info-Tech Research Group | 14

## Slide 15: Implement AI for CX – Workshop overview
Contact your account representative for more information. workshops@infotech.com 1-888-670-8889
 | Pre-Workshop | Session 1 | Session 2 | Session 3 | Session 4 | Post-Workshop
Activities | Understand and Define Key Inputs to Project Selection | Identify and Select Your Highest Impact CX AI Use Case | Define Your CX AI Solution Requirements and Project Scope | Finalize Project Scope and Define Your “Go-Live” Framework | Finalize “Go-Live” Plan and Define Monitoring and Maintenance Plan | Next Steps and Wrap-Up (Offsite)
 | CXO to: Identify CX AI working group. Complete CX KPI use case mapping exercise. Review and complete first draft of CX Capability Diagnostic Assessment. Schedule participants. | 1.1 Assess your core CX KPIs to identify any challenging areas that need to be addressed. 1.2 Diagnose your CX capabilities to identify priority focus areas and aligned AI solutions. 1.3 Assess a candidate list of potential use cases on value and feasibility. 1.4 Select your pilot CX AI project. | 2.1 Articulate the business context and a clear problem statement. 2.2 Define solution objectives and success metrics. 2.3 Understand current-state process and define your target-state process. 2.4 Define high-level user requirements. | 3.1 Define your project data requirements. 3.2 Establish a risk assessment and mitigation strategy. 3.3 Define a solution governance and compliance requirements. 3.4 Determine your solution path and estimate your solution size. 3.5 Establish an execution framework to develop your proof of concept (POC). | 4.1 Establish your deployment plan to bring your solution to production. 4.2 Define your communication plan. 4.3 Define your project roadmap. 4.4 Establish your post-production monitoring plan. 4.5 Establish a framework to capture the ROI of your solution. | 5.1 Complete remaining sections of Solution Development and Implementation Report. 5.2 Generate workshop deliverables. 5.3 Set up review time for workshop report and to discuss next steps.
Outcomes | CX AI working group. CX KPI value maps. CX Capability Diagnostic Assessment. | Candidate portfolio of CX AI use cases. Prioritized list of CX AI solutions. Selection of your CX AI pilot project. | Definition of the problem and business context for your solution. Defined objectives and success criteria. Defined user requirements for your solution. | Defined data requirements. A GRC framework to your guide your project. A first pass solution path and size estimation. Requirements to guide POC development for your use case. | A deployment plan to launch your solution into production. A communication plan and roadmap to define key milestones. A framework to monitor and measure the performance of your solution. | Completed workshop deliverables. Provide exercise tools leveraged in workshop with content entered in workshop (optional).

## Slide 16: Implement AI for CX
Supercharge your customer experience outcomes and propel your brand forward.
EXECUTIVE BRIEF

## Slide 17: The current state of Customer Experience is rife with challenges
Opportunity to optimize
Technological | Organizational | Customer-Centric | Market Dynamics | Resourcing
Difficulty in handling and analyzing large volumes of customer data. | Misaligned goals across teams cause inconsistent customer experiences. | Hard to tailor experiences due to diverse customer needs. | Emerging competitors make customer retention difficult. | Hard to provide consistent customer support due to a lack of adequate staffing, leading to delays and lower service quality.
Challenges in unifying siloed systems for a complete customer view. | Resistance to new strategies and systems slows down progress. | Customers demand seamless, instant interactions across channels. | Fluctuating economies affect customer spending and engagement. | Limited budgets and resources hinder investment in necessary tools and training.
Ensuring data protection amid rising cyberthreats and strict regulations. | Employees may lack the skills or training needed to engage customers, especially with increasingly complex digital tools and expectations. | Difficult to turn customer feedback into actionable improvements. | Engaging a global audience requires adapting to varied cultural norms. | Businesses often struggle to balance resources across different customer engagement channels, leading to inefficiencies.

## Slide 18: The future of Customer Experience is bright for the following reasons:
71%
of brands that excel at personalization report improved customer loyalty compared to peer brands with lower personalization maturity. Large-scale customization is enabled by tailoring experiences across various touchpoints, based on individual customer preferences and behaviors. Source: Deloitte Digital, 2024.
73%
of customer support leaders believe customers will expect AI-assisted customer service in the next five years. As customer expectations evolve with new technologies, support teams that adopt AI and automation will excel in winning and retaining customers, while those that don't risk falling behind.
Source: Intercom, 2023.
50%
of current phone volumes are expected to shift to self-service channels within five years, driven by advancements in virtual assistants and chatbots that deliver more meaningful, empathetic interactions. As service quality improves, brands offering exceptional experiences will stand out, fostering customer loyalty and preference.
Source: McKinsey & Company, 2024.
57%
of CX leaders anticipate chat-based customer support being heavily influenced by generative AI in the next two years. Gen AI powers human-like, context-aware conversations, boosting customer satisfaction through accurate instant responses. It reduces resolution times and scales efficiently for 24/7 support, meeting growing customer demands cost-effectively.
Source: Zendesk, 2024.
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 71 | 29
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 73 | 27
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 50 | 50
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 2.5 | 3.2

## Slide 19: Customer experience is the key to transforming your organization​
AI-driven solutions are revolutionizing customer experience (CX) by offering unparalleled efficiency and personalization. These advanced tools automate routine tasks, allowing customer service teams to focus on delivering exceptional service and building lasting relationships. By leveraging AI insights, companies can tailor interactions based on customer preferences and behaviors, ensuring timely and relevant responses that drive satisfaction and loyalty.
This blueprint offers the tooling and frameworks to enable organizations to choose and implement AI-powered CX solutions that align perfectly with their strategic goals and operational excellence.​
“In a complex marketplace with unproven vendor claims, members need validation of the AI use cases with proven results. Use our best-practice research to identify the areas that will drive your organization forward while minimizing risk and expense.”
– Robert Garmaise, ​ VP of AI Research

## Slide 20: Revolutionizing customer experience with AI
AI is fundamentally transforming how businesses understand and engage with customers, enhancing every touchpoint of the customer journey.
By leveraging AI’s ability to analyze vast amounts of data in real-time, companies can now deliver hyperpersonalized experiences tailored to individual preferences, behaviors, and needs.
In the short term, AI enhances customer service by automating common tasks like resolving inquiries, providing instant solutions through chatbots, and offering personalized recommendations based on real-time data.
Over the long term, AI will drive a deeper understanding of customer sentiment and emotions, enabling businesses to anticipate issues and needs before they arise. This leads to a proactive, rather than reactive, approach to customer service, boosting satisfaction and loyalty.

## Slide 21: AI for customer experience has arrived – are you ready to reap the rewards?
Value drivers
Operations efficiency
Automates repetitive tasks such as answering common inquiries or routing requests, and provides real-time insights that enable faster, more accurate decision-making leading to streamlined processes and reduced costs.
Business growth
Drives business growth by providing personalized interactions that improve customer satisfaction and retention, while analyzing customer behavior and preferences to identify new opportunities for upselling, cross-selling, and expanding market reach.
Customer experience
Helps deliver personalized, timely interactions and resolves issues quickly through automation, creating more seamless and satisfying journeys.
Employee experience
Automates repetitive tasks and provides actionable insights, enabling employees to focus on more meaningful work and make data-driven decisions. This reduces stress, boosts productivity, and increases job satisfaction.
Risk and resilience
Helps in identifying potential issues allowing companies to respond quickly and mitigate risks. It also provides data-driven insights to build more adaptive and resilient customer service strategies, ensuring continuity even during crises.

## Slide 22: AI is a key enabler for the customer experience toolkit
The business capability map for customer experience identifies the functions that enable value creation.
These capabilities will inform candidate opportunities for AI to enhance value.
Shared
Defining
Customer Onboarding & Engagement
Collect customer data, preferences, and account details.
Send personalized welcome emails or messages.
Gather early feedback on the onboarding experience.
Ensure seamless activation of customer services or products.
Guide customers on how to use products/services via tutorials or webinars.
Collect and analyze feedback at various touchpoints.
Support & Query Resolution
Provide support through email, chat, phone, and self-service options.
Allow customers to log issues and track their resolution status.
Enable live chat or voice support for real-time assistance.
Empower customers to self-serve through FAQs, tutorials, etc.
Resolve queries effectively and close the loop with customers.
Ensure messaging aligns with brand values.
Use data analytics to understand customer behavior.
Customer Feedback & Improvement
Send CSAT or NPS surveys after each support interaction.
Aggregate and analyze customer feedback for actionable insights.
Highlight recurring issues and bottlenecks in the customer journey.
Communicate improvements based on customer feedback.
Use feedback to improve employee skills and service protocols.
Provide accessible and responsive customer support at every stage.
Customer Retention & Loyalty
Send reminders, newsletters, or offers to keep customers engaged.
Introduce reward points or special benefits for loyal customers.
Personalize product recommendations based on purchase history.
Conduct regular touchpoints to ensure ongoing satisfaction.
Use AI to predict churn and take preventive actions.
Use CRM systems to manage customer interactions and data.
Continuous Experience Improvement
Track KPIs like response time, resolution rates, and customer sentiment.
Identify and streamline inefficient customer touchpoints.
Leverage AI and CRM tools to enhance service efficiency.
Implement new customer engagement strategies, channels, and tools.
Regularly update the customer journey map based on evolving needs.
Implement marketing automation tools for efficient communication and lead nurturing.

## Slide 23: Transform your customer experience
SENTIMENT ANALYSIS
AI can assess whether customer sentiment is positive, negative, or neutral by analyzing text from customer feedback, social media, emails, or chat interactions. It can provide valuable insights that can shape future engagement strategies.
AI CHATBOTS
AI-driven chatbots provide 24/7 support, guide purchases, offer recommendations, qualify leads, collect feedback, manage bookings, track orders, handle returns, and enhance loyalty programs while boosting up- and cross-selling opportunities.
HUMAN-IN-THE-LOOP
Adding human expertise helps to handle complex situations and enhance personalization. It helps AI deliver more meaningful interactions and continuously improve through human feedback.
PERSONALIZATION
AI personalization transforms customer experience by analyzing customer data to deliver tailored recommendations and customized messages, and it anticipates needs, creating seamless, relevant interactions that boost satisfaction, loyalty, and engagement.

## Slide 24: Use CX tools to accelerate high-frequency, low-risk service and support activity
Frequency
Roles of AI
Risk
High
Low
Low
High
Eliminate
Expedite
Educate
Eschew
Automate routine customer interactions like handling common queries and collecting feedback, freeing up time for more strategic work.
Enable self-service options and streamlined data management, allowing customers to resolve simple issues independently and reducing manual tasks for support teams.

## Slide 25: Here’s what to expect down the road:
Increased personalization: Companies will leverage AI and data to create highly personalized customer journeys at scale.
Greater use of AI & automation: AI-driven self-service tools and automation will streamline customer interactions and improve support efficiency.
Real-time decision-making: Data-driven insights will allow organizations to respond quickly to customer needs.
Adoption of new technologies: Augmented reality (AR) and other emerging tech will further enhance customer experiences, for example, by allowing virtual product trials.

## Slide 26: Bottom line:​ AI in customer experience: A must-have for future-ready organizations
AI is no longer a luxury; it’s an essential component of delivering exceptional customer experiences in today’s fast-paced, competitive landscape.​
Companies that adopt AI-powered CX solutions can expect to enhance customer satisfaction, streamline operations, and future-proof their customer engagement strategies.​
The businesses that lead tomorrow are the ones embracing AI today, leveraging its power to not just meet but exceed ever-evolving customer expectations.​

## Slide 27: Phase 1
Identify and Select Your Highest Impact CX AI Use Case
Phase 1
1.1 Assess Your CX Capabilities and Identify Target CX AI Use Cases
1.2 Assess Potential Use Cases on Value and Feasibility and Select Your Pilot CX AI Project
Phase 2
2.1 Establish the Context and Objectives for Your Solution
2.2 Define Your Solution Requirements and Success Metrics
2.3 Establish Governance, Risk, and Compliance Controls
Phase 3
3.1 Determine Your Solution Path and Investment Estimate
3.2 Establish Your Development and Deployment Framework and Plan
3.3 Establish Your Change Management, Training, and Communication Plan
3.4 Define Your Solution Roadmap
Phase 4
4.1 Develop a Solution Adoption Plan
4.2 Establish a Monitoring Framework for Your Solution
4.3 Define a Continuous Improvement Framework
4.4 Establish a Framework to Measure ROI
This phase will walk you through the following activities:
Assess your current CX capabilities and identify a candidate set of use cases to analyze further. Rationalize use cases based on value and feasibility to select the highest-impact project to advance to your CX AI pilot project.
This phase involves the following participants:
CX lead
AI lead
Relevant business stakeholders
Implement AI for CX

## Slide 28: Identifying the right problems to solve is critical to your success
Identifying the right problem to solve is the crucial first step in any CX AI pilot project. When teams rush in with a solution in search of a problem – rather than pinpointing a genuine pain point or opportunity – they risk diluting focus and draining resources without delivering meaningful results. By contrast, a well-defined problem statement aligns stakeholders around a clear goal, paving the way for targeted, measurable success metrics.
Selecting a problem that directly impacts the customer experience also ensures your AI initiative resonates with the people who matter most: the customers themselves. Whether it’s reducing wait times, anticipating emerging support issues, or creating more personalized interactions, zeroing in on a specific challenge fosters buy-in across the organization. Everyone from executives to frontline agents can rally behind an initiative that promises tangible benefits.
Ultimately, the right problem sets the stage for a pilot project that not only validates AI’s value but also builds momentum for broader, long-term transformation. When your team resolves a pressing issue with AI, you earn credibility, demonstrate return on investment, and gather lessons to refine and expand future CX initiatives. Rather than a scattershot approach, a targeted AI pilot delivers early wins and showcases AI’s capacity to create sustained competitive advantage.

## Slide 29: Create your CX AI working group
Document stakeholder roles and responsibilities before you begin this journey.
1 | Select a core team to articulate the AI capabilities you need. Intensive workshops yield better results than a sequence of separate meetings.
2 | Get input from key stakeholders at project kickoff to save time and eliminate rework. Bring together CX champions, AI/data specialists, and IT for holistic input on requirements, feasibility, and user adoption.
3 | Keep stakeholders engaged with a defined process and timeline to select, scope, and deploy your solution that moves the project forward briskly.
A skilled workshop facilitator can help you understand different points of view on the capabilities you need and guide stakeholders to consensus.

## Slide 30: Identify a working group for CX AI
This methodology relies on having the right stakeholders in the room to identify CX AI goals, challenges, roles, structure, and more. It is absolutely critical to have effective representation from the right stakeholders to be able to drive business value. Having the right people involved from the onset is critical to your success.
Use the table below as a starting point to define working group participants.
Modify or add to roles in the list below.
Identify who will take on each role in the list. Some individuals make take on more than one role, and some roles will be filled by multiple individuals.
Role | Expectations | People
Executive sponsor | Ensures strategic alignment and resource availability at the executive level. Approves budget & scope, removes organizational roadblocks, and communicates the high-level vision to all stakeholders. | Jane Long
CX lead | Guides customer experience strategy, tying AI outputs to measurable CX improvements (e.g. handle time, NPS). Defines CX objectives, sets feature priorities, and ensures the solution remains customer focused. | Robert Loblaw
AI lead | Designs, trains, and maintains AI models to meet performance and reliability targets. Oversees model architecture, data pipelines, monitors accuracy, and addresses model drift or updates. | Bruce Wayne, Diana Prince, Clark Kent
IT lead | Secures a robust, scalable environment for real-time or batch AI processes. Manages servers, security, compliance, and integrations with CRMs or knowledge bases. | Eve Maldonado
Frontline champion | Represents end users (e.g. contact center agents), providing practical feedback on AI usability. Tests prototypes, highlights real-world issues or successes, and fosters peer adoption. | Marcelina Hardy, Edmund Broughton
Compliance & finance lead | Validates financial ROI assumptions and enforces data/privacy regulations. Tracks cost vs. benefit, ensuring data handling meets relevant legal requirements (e.g. GDPR, HIPAA). | Atticus Finch

## Slide 31: Step 1.1 – Identify your top five candidate CX AI use cases to implement
Take a structured approach to finding the most impactful CX AI use case to execute for your organization.
Activities
1.1.1 Assess your key KPIs to identify your biggest red flags.
1.1.2 Diagnose your CX capabilities to identify pain points and opportunities.
Identify the right “need-to-have” solution.
Step 1.1
Step 1.2
This step will guide you through the following activities:
Analyze key CX KPIs to understand if there are any key areas that are underperforming that could potentially be addressed with an AI solution.
Conduct a CX capability assessment to identify the most prescient challenges and opportunities facing your organization that could potentially be addressed with an AI solution.
Outcomes of this step
A short list of potential AI CX use cases that align to key underperforming metrics or the highest impact challenges and opportunities facing your organization.

## Slide 32: Establish a list of candidate CX AI use cases
Translate understanding of your key CX KPIs and CX capabilities, through a prism of understanding of technical constraints and ambitions to craft an initial portfolio of candidate CX AI use cases.
1
Analyze and understand the key KPIs that drive performance and success across the five core CX capabilities; identify any clear red flags that can potentially be addressed with an AI solution.
2
Conduct a diagnostic of your CX capabilities to determine specific subdomains that have high relevance and high impact; align problem statements and use cases to address gaps in your current capabilities.
Translators
As a CX leader and AI team, it is your job to translate business needs and technical realities and potential into initiatives that could be reasonably delivered.
CX + AI Team Ideation
=
Outputs
An Inventory of Candidate CX AI Use Cases

## Slide 33: Understand your key metrics
Understand the key metrics that drive success for each CX capability dimension. Below are the top ten metrics that align to each core dimension.
Customer onboarding & engagement
Activation rate
Time to first value (TTV)
Drop-off rate
Onboarding completion rate
Customer satisfaction (CSAT) during onboarding
Engagement rate
Onboarding NPS (net promoter score)
Onboarding support tickets
Tutorial completion rate
Churn rate during onboarding
Support & query resolution
First response time (FRT)
Average resolution time
First contact resolution rate (FCR)
Support ticket volume
Customer satisfaction (CSAT) with support
Escalation rate
Agent utilization rate
Support NPS (net promoter score)
Self-service success rate
Backlog rate
Customer feedback & improvement
Survey response rate
CSAT (customer satisfaction score)
Net promoter score (NPS)
Customer effort score (CES)
Feedback resolution rate
Sentiment analysis score
Recurring issue identification rate
Time to address feedback
Volume of feedback collected
Feedback-driven product improvements
Customer retention & loyalty
Churn rate
Retention rate
Customer lifetime value (CLV)
Repeat purchase rate
Loyalty program engagement rate
Upsell/cross-sell success rate
Referral rate
Engagement frequency
NPS for retention
Reward redemption rate
Continuous experience improvement
CX NPS (net promoter score)
Customer journey completion rate
Customer effort score (CES) across journeys
CX improvement implementation rate
Customer sentiment score (AI-driven)
Response time improvement rate
KPI benchmarking
Customer friction points identified
Efficiency gains from CX changes
Customer loyalty index (CLI)
**See KPI Value Mapping Tool for full definitions**

## Slide 34: Use CX KPI maps for use case discovery
Identifying potential CX AI use cases through an empirical basis is the most fundamentally sound way to identify problem areas. If you have the right data points, let them guide you through solution ideation.
Identify Key Metrics
Metric (Definition)
1. First Response Time (FRT) Average time taken to respond to a customer query.
2. Average Resolution Time Time taken to resolve customer issues.
Identify the key metrics that your organization tracks to assess the performance of your current-state CX capabilities.
Metric Assessment
Assess Performance
First Response Time
Assessment
Compare FRT against industry benchmarks or internal SLAs. Determine if a prolonged FRT causes customer dissatisfaction or increased escalations. Identify if the length of FRT signals the need for automated initial responses or queue prioritization.
Use the assessment criteria to identify the health of your current CX capabilities. Focus on trends and figures that fall outside of your target range. Every organization will possess different benchmarks. Use discretion in your assessment, focus on key drivers and statistical causality to the furthest extent possible.
AI Solution
CX AI Potential Use Cases
First Response Time
AI Solution
AI-Powered Chatbots or Virtual Assistants for instant acknowledgment and basic triage. Automated Ticket Routing using ML algorithms to prioritize and assign queries faster. Predictive Analytics for identifying times of high volume to staff or route effectively.
Given your assessment of your core CX metrics, identify potential solutions that could improve those metrics with the use of AI-ML methodologies. Highlight your top five potential solutions to carry forward into a value-feasibility exercise to determine your optimal CX AI pilot project.

## Slide 35: Assessment framework example: Support & query resolution
Use the following KPI-to-solution map to assess the current state of your support & query resolution performance.
Metric (Definition) | Assessment | AI Solution
1. First Response Time (FRT) Average time taken to respond to a customer query. | Compare FRT against industry benchmarks or internal SLAs. Determine if a prolonged FRT causes customer dissatisfaction or increased escalations. Identify if the length of FRT signals the need for automated initial responses or queue prioritization. | AI-powered chatbots or virtual assistants for instant acknowledgment and basic triage. Automated ticket routing using ML algorithms to prioritize and assign queries faster. Predictive analytics for identifying times of high volume to staff or route effectively.
2. Average Resolution Time Time taken to resolve customer issues. | Track resolution times by issue type to pinpoint where bottlenecks occur. Compare average resolution times across different channels (email, chat, phone) to identify underperforming areas. High resolution time might indicate a need for improved knowledge management or automated case triage. | Intelligent knowledge base: AI-driven search suggestions help agents find solutions quickly. Case prioritization: ML-based ticket routing to match queries with specialized agents. Process automation to handle routine tasks and reduce manual effort.
3. First Contact Resolution Rate (FCR) Percentage of queries resolved during the first interaction. | Monitor trends in FCR to assess effectiveness of frontline support and knowledge base quality. Low FCR may indicate the need for better diagnostic tools or further agent training. Use FCR data to see if certain query types repeatedly require multiple touches. | AI-assisted diagnostics that guide agents through troubleshooting steps in real time. Contextual recommendations leveraging NLP to suggest probable solutions or actions. Personalized agent training using conversation analytics to spot improvement areas.
4. Support Ticket Volume Total number of support queries received. | Examine ticket volume trends to anticipate staffing and resource needs. Look for spikes that might indicate underlying product issues or seasonal factors. High volume can justify leveraging self-service or automated resolution solutions. | AI-driven chatbots to handle common or high-volume queries and reduce agent load. Predictive volume forecasting to prepare staffing and resource allocation. Proactive outreach: Use AI to detect patterns and preemptively communicate solutions.
5. Customer Satisfaction (CSAT) With Support Feedback on the support experience. | Correlate CSAT scores with specific agents, product areas, or query types to identify root causes of dissatisfaction. Use text analytics on feedback comments to identify pain points. A dip in CSAT may suggest the need for improved response quality or faster resolution. | Sentiment analysis of feedback to automatically flag negative experiences and trigger corrective measures. Adaptive agent coaching: AI identifies patterns in successful vs. unsuccessful interactions and suggests best practices. Personalized follow-up prompts.

## Slide 36: Assessment framework example: Support & query resolution
Use the following KPI-to-solution map to assess the current state your support & query resolution performance.
Metric (Definition) | Assessment | AI Solution
6. Escalation Rate Percentage of issues escalated to higher levels of support. | Track which types of cases are escalated most frequently to see if frontline staff lack the tools or knowledge. High escalation rate may suggest inefficiencies in triage or a complex knowledge base. Identify if escalation processes are too manual or time-consuming. | Intelligent triage systems: Use ML to categorize and route complex tickets directly to specialized teams. Contextual guidance for agents: Real-time recommendations to handle advanced queries. Escalation prediction: Predict which tickets may need higher-level support.
7. Agent Utilization Rate Percentage of time support agents spend on customer-facing activities. | Compare agent utilization vs. productivity to ensure balanced workloads. Investigate if low utilization results from inefficient processes, unnecessary administrative tasks, or knowledge gaps. High utilization might indicate overworked teams or a need for AI-driven self-service. | Workflow automation (e.g. autofilling forms, AI-based summarization of customer data). Smart scheduling to balance agent workloads based on demand forecasts. AI-powered self-service portals to offload repetitive requests.
8. Support NPS (Net Promoter Score) Measures customer loyalty after a support interaction. | Track NPS over time to see how support interactions influence overall brand perception. Correlate negative NPS to specific product areas or frequent complaint categories. Low NPS may indicate a systematic issue in product/service quality or the support experience. | NPS analytics: Use AI-driven text or sentiment analysis on open-ended feedback to pinpoint drivers of promoter vs. detractor behavior. Personalized engagement: Automated follow-ups for detractors with tailored solutions. Predictive support to address issues proactively.
9. Self-Service Success Rate Percentage of customers resolving queries via self-service tools. | Evaluate if the self-service portal is providing relevant, easy-to-find content. Low adoption or success rates might signal confusing interface design or outdated content. High success rates might reduce ticket volume but also suggest areas to further automate. | AI-enhanced knowledge base: Automated content curation and search optimization. Virtual assistants: Conversational AI for guided self-help. Adaptive learning: System that adapts recommended articles based on user behavior and outcomes.
10. Backlog Rate Number of unresolved or pending support tickets over a specific period. | Monitor backlog trends to determine if support demand outpaces capacity. A rising backlog rate often indicates a resource or efficiency gap requiring automation or improved processes. High backlog can hamper customer satisfaction and prompt churn. | Automated ticket prioritization using ML to highlight urgent or high-impact cases. Predictive resource allocation to staff properly during peak periods. Agent Assist AI to provide quick resolution paths, improving closure rates.
**See the KPI Value Mapping Tool for remaining KPI-to-solution maps**

## Slide 37: 1.1.1 Assess your core CX performance metrics
Objective: Map your current-state process so that you have a baseline to determine what’s required to get to your target-state process.
16 hours
Open the “KPI Value Mapping Tool” and read through the directives on how to assess each CX KPI against the defined CX capability. Follow the process that has been outlined in the slides included within this section.
Collect and analyze your internal CX KPIs to determine if there are areas of concern or opportunity that can be addressed via the suggested use cases in the mapping table.
Where applicable, identify the potentially relevant use cases and add them to “Long List” tab of the AI Pilot Project Shortlisting Tool, filling in all relevant information related to that use case.
**If data is not available for this exercise, skip directly to the following activity**
Download the KPI Value Mapping Tool
Download the AI Pilot Project Shortlisting Tool
Input | Output
KPI Value Mapping Tool | A candidate list of use cases to assess as part of a value-feasibility exercise to identify your highest impact CX AI use case.
Materials | Participants
KPI Value Mapping Tool AI Pilot Project Shortlisting Tool | AI lead CX lead

## Slide 38: Assess your current CX capabilities
While each CX capability dimension is important to your overall program level success, not all present the same urgency with respect to customer relevance and experience impact given your current state.
Assess each capability through five diagnostic questions
Customer Onboarding & Engagement
Customer Feedback & Improvement
Support & Query Resolution
Customer Retention & Loyalty
Continuous Experience Improvement
Assess each of these capabilities in-depth. Involve key stakeholders to help sense check your assessment – individuals on the front lines are acutely aware of customer pain points. Identifying the areas that present the highest customer relevance and deepest experience impact will generate the richest list of potential AI use cases.
Why do we need a diagnostic?
Many organizations fall into the trap of doing AI for the sake of doing AI. The allure of the technology often overshadows the core underlying issues that AI is meant to remedy. The most successful AI projects are the ones aligned to problems and scenarios designated as “need-to-have” within an organization.
Download Info-Tech’s CX AI Use Case Discovery Tool

## Slide 39: Assess your current CX capabilities
Assessing each key capability for customer relevance and CX impact allows you to prioritize areas that have the most impact on your customers and brand.
Assess your CX capabilities – support & query resolution example
1
Customer Relevance: How broadly does this issue or initiative affect your customers and their journey?
2
Customer Experience Impact: How deeply does this issue or initiative affect overall customer satisfaction, loyalty, or brand perception?
3
Diagnostic Score: A composite metric divided into four groupings that that are used to prioritize initiatives. The scale ranges from no action need to high priority; immediate focus required to prevent churn or capture large opportunity.
4
Priority Focus: A stack ranked list of areas that should be considered for potential use cases. Align your top five focus areas to problem statements that resonate with the challenges or opportunities that you are facing.

## Slide 40: Use mapping tables to align potential solutions
Utilize use case maps to align priority focus areas to problem statements and use cases that will address key opportunities or pain points for your organization.
Support & query resolution example
Timeliness of Resolution: How effectively does your organization handle and resolve incoming customer queries across all channels in a timely manner?
1
Problem Statement: AI initiatives have the best chance for success when aligned to a concise problem statement. Select the problem statement that most closely resonates with your challenge or opportunity
2
Use Case: Identify the use case that will best address the problem statement that you’ve selected.
3
Use Case Definition: Ensure that the definition of the use case is fit for purpose and will adequately address your challenge or opportunity.
4
Use Case Inclusion: Identify the top five use cases that you will bring into a value-feasibility exercise that will help you select your top CX AI pilot project.

## Slide 41: Use case mapping example: Support & query resolution

## Slide 42: Use case mapping example: Support & query resolution
Info-Tech Insight: A use case's exceptional value and immediate usability make it the best. A use case can be promising and compelling, but it is unsuitable unless it can bring immediate and exceptional value to your organization. Don’t get caught up in the hype.

## Slide 43: Select your top five candidate use cases
Identify and select the top five use cases that align to the problem statements that will address critical pain points or areas of high-impact opportunity.
Problem statement | Use case | Use case definition
Support wait times are not managed effectively across channels, leading to customer frustration and potential churn. | Intelligent Routing & Queue Management | Use ML to predict volume spikes and automatically distribute workload for faster resolution.
Knowledge bases are not centralized or updated regularly, leading to conflicting information for customers across touchpoints. | Adaptive FAQ Chatbot | Continuously learn from resolved queries to provide consistent, accurate answers.
Recurring or emerging themes in support queries are not identified early, leading to overlooked systemic issues. | Topic Modeling & Trend Detection | Use NLP to group similar inquiries and detect emerging issues quickly.
Low satisfaction drivers are not addressed thoroughly, leading to repeated dissatisfaction with speed or depth of resolutions. | Agent Coaching Tools | Provide real-time recommendations to help agents offer more complete and empathetic responses.
Lessons from past queries are not documented or shared, leading to repeated errors and missed opportunities. | Adaptive Training Programs | Provide personalized learning paths for agents based on performance trends.
Top five candidate use cases – Support & query resolution example

## Slide 44: 1.1.2 Complete the CX capability diagnostic assessment
Objective: Identify key areas of challenge or opportunity within your CX capabilities to align potential AI solutions to.
3 hours
Open the CX AI Use Case Discovery Tool and read through the directive on how to assess each CX capability dimension against its customer experience impact and customer relevance. Follow the process that has been outlined in the slides included within this section.
For the five highest scores in the “Weighting” column, navigate to the relevant tab in tabs 4 through 8, identify the problem statement and use case that most closely aligns with your unique challenge.
Where applicable, denote the potentially relevant use case and add it to the “Long List” tab of the AI Pilot Project Shortlisting Tool filling in all relevant information related to that use case.
Download the AI Use Case Discovery Tool
Download the AI Pilot Project Shortlisting Tool
Input | Output
CX AI Use Case Discovery Tool diagnostic results | A candidate list of use cases to assess as part of a value-feasibility exercise to identify your highest impact CX AI use case.
Materials | Participants
CX AI Use Case Discovery Tool AI Pilot Project Shortlisting Tool | AI lead CX lead

## Slide 45: Step 1.2 – Rationalize your candidate use cases and select your top one
Assess your shortlist of candidate use cases based on value and feasibility, and select your top CX AI project
Activities
1.2.1 Assess the value and feasibility of your candidate use cases.
1.2.2 Select your top use case for your pilot project.
Identify the right “need-to-have” solution.
Step 1.1
Step 1.2
This step will guide you through the following activities:
Assess your shortlist of candidate CX AI use cases based on a value and feasibility scoring metric.
Select your highest-impact CX AI use case that you will move forward to implement as a pilot project.
Outcomes of this step
Identification of the highest-impact CX AI use case that scores the highest on a value-feasibility ranking, which will form the basis for your CX AI pilot project.

## Slide 46
Use the AI Evaluation Tool to:
1
Prioritize high-value and high-readiness initiatives
2
Consider future initiatives with high value and low readiness
3
Discuss initiatives with low value and high readiness
4
Eliminate low-value and low-readiness initiatives
Prioritize high-value, high-readiness CX AI initiatives
Why high value?
AI initiatives with high value will be those that are most likely to increase revenue, decrease costs, or increase operational efficiency the most. Quantifying their potential impact provides a data-driven foundation for decision-making. We do this by assigning a value to each indicator, thereby quantifying qualitative data and turning it into a decision-making matrix.
Why high readiness?
AI initiatives with a high readiness score are those that your organization is most ready to implement. Not all companies will be ready for a custom LLM; many are still struggling with their basic data management, and some are concerned about the implications of AI. A value-readiness approach accelerates the realization of the benefits of AI and successfully primes your organization for the optimal choice.
Download Info-Tech’s AI Pilot Project Shortlisting Tool

## Slide 47: Define a scoring scale for business value
Value Criteria (Examples)
Improve Profitability
Will this use case increase your organization’s net earnings?
Increase Revenue
What revenue increases do you expect?
Reduce Costs
What cost reductions do you expect?
Improve CX Program Level Metrics
Can this application of AI improve customer experience or user satisfaction?
Impact on Brand
Will you be able to better manage organizational risks?
Time to Value
How quickly will this solution drive value for your customers and organization?
Refer to the criteria in the AI Pilot Project Shortlisting Tool.
Modify the criteria, definitions, and language on Tab 4, Scoring Scales, to align with your organization.
Changes made on Tab 4 will propagate to Tab 5, Value-Readiness Scoring.
In general, less is more. Focus on a few value criteria that are most important to your organization and remove the rest.

## Slide 48: Define a scoring scale for readiness
Readiness Criteria (Examples)
Data Quality & Management
How confident are we that the data needed is complete, accurate, relevant, and comprehensive? Can we manage the data flow required for the solution?
Solution Complexity & Time to Value
How complex is this solution to build and how long will it take?
Skills Availability
How confident are we that we have access to needed skills?
Tools & Infrastructure
How confident are we that we have access to needed infrastructure and tools?
AI Governance
Does the use case align with responsible AI principles? Is there an identified owner?
Risk Assessment
Are risks documented? Is accountability for risks assigned and understood?
Stakeholders & Organization
Are stakeholders committed, and is funding available?
Refer to the criteria in the AI Pilot Project Shortlisting Tool.
Modify the criteria and definitions as needed to align with your own standards for AI readiness.

## Slide 49: Technical interlude: Are you ready for AI?
AI requires a certain level of maturity in data management, enterprise architecture, infrastructure, and governance.
Data
Do you have enough data to train your AI, and how good is it?
Data is what fuels AI. You need a large quantity of data that is varied and of a reasonable quality.
Do you have enough? (And is it digital?)
What’s the quality of the data? Do you need to clean data, enrich it, etc., before you feed it to AI?
If you don’t have the data you need, should you start collecting it? What would be required to do that? How long will it take? Can you obtain it somewhere else?
Infrastructure
Do you have the appropriate infrastructure in place?
All that data needs to be easily accessible, often in real time.
What does your big data architecture look like? Can it support your use cases and beyond? Is it scalable? Flexible?
Which AI frameworks and tools will you be using? Will you build, buy, rent, or use open source?
Integrations
Have you considered the “last mile”?
To deliver maximum value, AI-enabled insights need to be integrated with the business processes, systems, and tools that people use to make decisions and take actions every day.
How successful have you been at embedding analytical content into intuitive workflows and business applications so that users don’t need to step out of whatever tool they are using to gain insights? They should be able to gain those insights and take actions in the same interface.
Governance
Where are you with governance and foundational AI principles?
For AI, you should at minimum consider governing these three factors: data, models, and decisions.
Can you answer the following questions when requested?
What data was used and where did it come from?
How was the decision made? How did the system arrive at a particular conclusion? Which model version was used (explainability, decision rationale, model history)?
How is accountability divided between humans and machines?

## Slide 50: Technical interlude: Data readiness for CX
Building AI/ML for CX means navigating real-time interactions, high customer expectations, and diverse data sources – text, voice, images, and behavior – all adding layers of complexity that demand a thoughtful approach.
Data Characteristics for CX AI Solutions
Real-Time Availability: Data often needs to be processed in near real-time for live interactions.
Multimodal Nature: CX systems often rely on text (chatbots), audio (voice calls), images (product support visuals), and behavioral data (clickstream analytics).
High Variability: Data can come from different customer touchpoints, systems, and platforms.
Privacy and Compliance: CX data often includes personally identifiable information (PII) and must adhere to GDPR, HIPAA, and CCPA.
Sentiment and Emotion Sensitivity: Emotion and sentiment detection are critical for identifying frustrated or satisfied customers.
Time Sensitivity: Customer behavior data (e.g. web session data) may have a short window of relevance.
Integration Across Touchpoints: Data must be aggregated across web, mobile, email, social media, and live interactions.
CX vs. Standard AI Use Case
Consideration | CX Use Cases | Standard AI Use Cases
Latency | Real-time or near real-time | Batch processing often sufficient
Data Sources | Multimodal: text, voice, images | Primarily single-mode (e.g. text)
Privacy | Strict (e.g. GDPR, HIPAA, CCPA) | Varies by domain
Data Variability | High (diverse sources) | Often uniform data sets
Volume | Dynamic spikes (e.g. seasonal peaks) | Generally steady flows
Sentiment Detection | Critical for personalization | Rarely considered
Data Treatment | Standardization across channels | Usually simpler transformations
Customer Feedback Loops | Must be rapid & real-time | Often periodic feedback updates

## Slide 51: Technical interlude: Data readiness for CX
When implementing AI/ML for CX, ensuring thoughtful data collection, curation, and preparation is essential – even when leveraging vendors or outsourcing development.
Data Collection Tasks
Customer Interaction Data: Collect text-based chat logs, voice call recordings, and customer emails.
Behavioral Data: Aggregate website clickstreams, heatmaps, session durations, and browsing patterns.
Transaction Data: Extract purchase history, cart abandonment details, and refund logs.
Support Data: Gather issue tickets, resolutions, and escalation workflows.
Survey and Feedback Data: Capture NPS, CSAT, and feedback form results.
Social Media Data: Pull brand mentions, comments, and sentiment on social platforms.
Third-Party Data: Integrate market research or customer demographic data set.
Data Curation Tasks
Data Annotation: Annotate data sets for intent recognition, sentiment labels, and escalation triggers.
Text Normalization: Remove stopwords, punctuation, and spelling errors.
Audio Processing: Transcribe voice calls, clean background noise, and timestamp key events.
Image Preprocessing: Standardize image resolution, remove noise, and apply optical character recognition (OCR).
Session Data Aggregation: Merge fragmented clickstream data into coherent session profiles.
Cross-Channel Alignment: Standardize timestamps and IDs across data sets from different channels.
Data Preparation Tasks
Data Splitting: Divide data into training, validation, and test sets.
Tokenization (for text data): Use tokenizer libraries (e.g. HuggingFace Tokenizers).
Embedding Generation: Convert text, audio, and image data into embeddings.
Anonymization: Apply hashing, masking, or tokenization to PII.
Bias Detection and Correction: Use tools like Fairlearn to address biases.
Temporal Adjustments: Align data with time zones and seasonal patterns.

## Slide 52: Technical interlude: Data sources, types, and treatment for CX use cases
Working with CX-related data presents challenges and adds complexity to your project – understand what’s required before you start.
Key Observations
Structured vs. Unstructured Data:
Structured Data: Easier to preprocess and analyze. Typically stored in relational databases. Examples include transaction records and customer survey scores.
Unstructured Data: Requires complex preprocessing like OCR, transcription, or NLP parsing. Examples include chat logs, audio recordings, and product images.
Multimodal Alignment:
Synchronization of timestamps across audio, text, and behavioral data is critical.
Metadata alignment ensures consistency across sessions.
Privacy Concerns:
Transaction data, voice data, and text data often contain PII (e.g. names, phone numbers).
Use data masking, anonymization, and encryption when processing or storing such data.
Event-Based Data Treatment:
Behavioral data and clickstream logs require event aggregation and pattern detection before becoming model-ready.
Data Source | Data Type | Examples | Treatment Steps
Text Data | Structured | FAQ databases, CRM entries | Tokenization, normalization, deduplication
 | Unstructured | Chat logs, emails, SMS | Sentiment tagging, keyword extraction, intent detection
 | Semi-Structured | JSON/XML APIs | Parsing, schema validation
Voice Data | Audio Waveforms | Call recordings, IVR logs | Noise reduction, transcription, segmentation
 | Transcribed Text | Transcriptions from audio | Sentiment tagging, keyword extraction
Image Data | Structured | Product catalogs | Standardization, metadata tagging
 | Unstructured | Product photos, screenshots | OCR, feature extraction, noise removal
Video Data | Unstructured | Customer service video calls | Frame extraction, speech-to-text, transcription
 | Metadata | Timestamps, camera angles | Synchronization, metadata alignment
Behavioral Data | Clickstream Logs | Page clicks, browsing paths | Session merging, anomaly detection
 | Event Data | Abandoned carts, pop-ups | Event aggregation, anomaly tagging
 | Heatmap Data | Mouse tracking, scroll maps | Pattern extraction, feature tagging
Survey Data | Structured | CSAT, NPS, CES scores | Aggregation, sentiment tagging
 | Unstructured | Open-ended feedback forms | Text normalization, keyword extraction
Social Media Data | Unstructured Text | Comments, direct messages | Sentiment analysis, trend extraction
 | Engagement Metrics | Likes, shares, mentions | Aggregation, feature creation
 | Multimedia Content | User-generated images | OCR, feature tagging, metadata alignment
Support Data | Structured | Ticket IDs, resolution codes | Schema validation, aggregation
 | Unstructured Text | Escalation notes, case logs | Intent detection, keyword extraction
Transaction Data | Structured | Purchase records, receipts | Schema alignment, fraud detection
 | Event Logs | Abandoned carts, refunds | Anomaly detection, aggregation
Device and Telemetry Data | Structured | IoT sensor logs, app metrics | Parsing, schema validation, aggregation
 | Metadata | Device ID, session timestamps | Synchronization, event matching

## Slide 53: Technical interlude: Multimodal data alignment for CX
Delivering seamless, insight-driven CX with AI/ML means aligning text, audio, images, and behavioral data. Real-time interactions, customer expectations, and diverse data streams demand smart synchronization, consistency, and fusion to create real value.
Challenges With Multimodal Data
Data Synchronization: Align timestamps across text, audio, and video streams.
Representation Consistency: Ensure embeddings across modalities are aligned in the same vector space.
Feature Fusion: Integrate extracted features from different modalities meaningfully.
Cross-Modal Attention Mechanisms: Enable models to understand relationships between data types (e.g. audio tone and text sentiment).
Storage and Query Efficiency: Use hybrid databases (e.g. Elasticsearch for text, vector databases for embeddings).
CX vs. Standard AI Use Case
Use Case | Data Sources | Data Treatment
Customer Support Bot | Text (chat logs), voice (IVR) | Transcription, tokenization, fusion
Sentiment Analysis | Text, voice, behavioral patterns | Sentiment tagging, synchronization
Product Recommendations | Text (queries), image (screenshots) | Embedding alignment, OCR
Voice Assistant | Voice, behavioral patterns | Noise removal, intent classification
Customer Escalation | Text, voice, sentiment labels | Escalation rule tagging
Steps for Multimodal Standardization
Embedding Representation: Convert text, audio, and images into standardized embeddings.
Normalization: Ensure similar ranges and vector lengths across embeddings.
Temporal Alignment: Synchronize timestamps for accurate event matching.
Metadata Integration: Use unique session IDs to combine data streams.
Hybrid Storage: Use vector databases for embeddings and traditional databases for metadata.
Multimodal Processing Pipeline Example
Text: Tokenize → Normalize → Generate Text Embeddings
Audio: Noise Reduction → Transcription → Text Processing → Generate Embeddings
Image: OCR (if needed) → Feature Extraction → Generate Embeddings
Alignment: Align embeddings across modalities using attention layers
Fusion: Combine embeddings into unified feature vectors

## Slide 54: Technical interlude: Governance, risk & compliance considerations for CX AI
Direct Customer Impact: Errors, biases, or data breaches affect customer trust and can lead to legal action or regulatory fines.
Reputational Sensitivity: A negative customer experience quickly amplifies via social media and can damage brand reputation.
Heavy Regulatory Scrutiny: Customer-facing processes (marketing, support, personalization) often intersect with global data privacy laws such as GDPR, CCPA, HIPAA, and emerging AI-specific regulations.
Understand critical risks to your solution before you invest significant resources.
Understanding the risks of your potential CX AI solution before decisioning its development is critical to making the right decision on whether to proceed with your use case.
Different solutions carry varying levels of risk. Understanding your ability to mitigate and manage these risks is crucial to ensuring that your solution performs as intended.

## Slide 55: Stop! Ensure you understand the value and risks of AI technologies before you get started
Use Info-Tech’s research to define your responsible AI principles and learn about AI capabilities, opportunities, and risks before you start running AI pilots.
An AI Primer for Business Leaders: As a business leader, you are preparing your organization to thrive through the AI revolution. But most people were caught flat-footed when generative AI rose to prominence in early 2023. Your effectiveness will depend on your ability to rapidly gain a solid foundation of knowledge and insights as you build your generative AI action plan.
Develop Responsible AI Guiding Principles: Within this guide are responsible AI guiding principles that are foundational, providing a framework to set safeguards for technical and nontechnical staff when working with AI technologies, so the organization can leverage their innovative potential while protecting shareholder value from risk.
Govern the Use of AI Responsibly With a Fit-for-Purpose Structure: Whether you’re going to market to buy AI-enabled applications, partnering with an integrator, or building models from scratch, you need effective AI governance to ensure you’re using the technology in the best interests of the organization. You can buy an AI solution, but you can’t outsource accountability.
Info-Tech Insight
AI is powerful but can carry significant risks if deployed without foresight, planning, governance, and intention. Ensure all working group members have a shared general understanding of AI capabilities, opportunities, and risks before you start selecting pilot projects in earnest.

## Slide 56: The benefits of implementing responsible AI principles are multiple
Avoid the costs of AI failures and leverage the benefits of responsible AI.
The business case for implementing responsible AI principles is clear. With just a little bit of internal effort, organizations can establish safeguards that will help them more effectively navigate the risks associated with AI implementations and maximize the value of business outcomes.
Benefits include:
  Improved end-user confidence and trust
Improving the trust-level of the AI application improves the adoption of the application by users and customers.
  Improved risk awareness and oversight
AI principles improve the understanding of AI risks and provide structure to your governance and risk management practices.
  Improved decision-making
By incorporating AI principles such as accuracy, reliability, transparency, and fairness into the model/system development lifecycle, it will improve model outcomes enabling more effective decision-making.

## Slide 57: Technical interlude: Risk & governance for CX AI
AI-driven CX solutions often involve the collection, processing, and analysis of large volumes of customer data. Because these solutions directly impact end users, the associated risks – reputational, regulatory, ethical – are significantly heightened compared to internal or back-office AI deployments.
Risk Assessment and Mitigation for CX AI
Risk Category | Definition | Impact | Mitigation
Data Privacy & Security Risk | Unauthorized access or processing of PII and sensitive customer data. | Legal penalties (e.g. fines under GDPR Article 83), customer trust erosion. | Implement privacy by design (Article 25 of GDPR), encryption at rest and in transit, rigorous access controls.
Regulatory & Compliance Risk | Noncompliance with data protection laws, industry-specific mandates (e.g. HIPAA for healthcare, PCI-DSS for payment data). | Fines, lawsuits, injunctions, brand damage. | Map data flows to identify data processors and controllers; maintain records of processing activities (GDPR Articles 4 and 30).
Ethical & Bias Risk | AI model produces biased recommendations or actions that discriminate against protected groups. | Reputational harm, regulatory scrutiny (e.g. Equal Opportunity laws), class action lawsuits. | Conduct regular bias audits, use diverse and representative training data, apply fairness metrics (e.g. equal opportunity, demographic parity).
Model Performance & Reliability Risk | Drift in AI model accuracy leading to poor customer experiences (e.g. incorrect personalization, misrouted support requests). | Reduced CSAT, increased customer churn, brand dissatisfaction. | Implement continuous monitoring of model performance; maintain robust fallback or human-in-the-loop systems.
Top-of-Mind Generative AI Concerns for IT Leaders
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 81 | 19
Cybersecurity
  81%
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 78 | 22
Privacy
  78%
Source: KPMG, 2023.

## Slide 58: Technical interlude: Generative AI risks types
Key potential risks of AI can come from data used by AI models (training data and data in production), model design, application of AI system, and lack of AI governance.
CBRN (Chemical, Biological, Radiological, and Nuclear) Information or Capabilities
Environmental Impacts
Information Integrity
Hallucinations
Harmful Bias or Homogenization
Intellectual Property
Dangerous, Violent, or Hateful Content
Human-AI Configuration
Obscene, Degrading, or Abusive Content
Data Privacy
Information Security
Value Chain and Component Integration
Source: Based on risks from the AI RMF Profile for Generative AI (NIST AI 600-1).

## Slide 59: Technical interlude: AI governance structures
There is no one-size-fits-all AI governance structure. Identify roles and responsibilities at strategic, tactical, and operational levels that fit within your organization; establish an AI governance council; and identify all groups that support your CX AI initiatives. Maturity, organization size, and enterprise governance structure should all influence your AI governance structure. Consider your maturity when assessing your potential use cases.
Tactical
Operational
Strategic
Alignment with organizational goals
Enterprise risk assessment
Alignment with ethical standards
Final decision authority for resolving any AI-related issues
Oversee AI initiatives
Develop AI/ML standards, policies, procedures, and architecture
Alignment on tools and technologies used by AI/data science teams
Alignment between AI/ML/data science teams across the organization
Review data sets for compliance with risk, privacy, ethics, and legal requirements
Design AI/ML solutions
Monitor AI/ML solution performance and compliance in production
Enterprise AI Governance Committee
AI/Data Science Teams
AI Center Of Excellence (CoE)
AI Steering Committee
The Strategic Enterprise AI Governance Committee executes the strategic direction set by the board and acts as an ultimate decision-making body.
The AI Steering Committee makes tactical decisions that support the use of AI across different groups and implementations. Identifies needed policies, standards, controls, and more.
The AI CoE will simplify adoption of AI/ML best practices in line with the organization’s established AI principles, strategy, policy, and risk appetite.
One or more AI/data science teams embedded within IT or business units, working on business domain-specific solutions.

## Slide 60: Technical interlude: Example AI policy framework
The following policy areas are examples of where organizations typically develop AI policies to govern and manage the development and use of AI. Consider filling gaps in your policy framework as you expand your CX AI capabilities at your organization.
Privacy and
Data
Confidentiality
How will we ensure protected information remains private and confidential?
Information
Security and
Resilience
How do we ensure the security and safety of AI applications and the data they use and produce?
Acceptable
Use for
Generative AI
How should employees use and not use generative AI technologies?
Standards for
Mitigating
Machine and
Data Bias
How will we identify and mitigate the impact of harmful biases in our AI algorithms?
Intellectual
Property
How do we ensure the preservation of our own and others’ intellectual property rights while using AI, especially generative AI?
Data
Management &
Governance
What special considerations are required for data management and governance?

## Slide 61: Evaluate value and readiness
It is not always possible to get exact information about each use case’s characteristics. Populate the chart in the AI Pilot Project Shortlisting Tool as best you can where hard data is unavailable.
After defining a scoring scale for each of the value-readiness criteria, score each use case against each defined criterion.
This should be an in-depth analysis of the criteria that would help the working group arrive at a “go or no‑go” decision for piloting the use case.

## Slide 62: 1.2.1 Assess the value and feasibility and readiness of your candidate use cases
Objective: Map your current-state process so that you have a baseline to determine what’s required to get to your target-state process.
4 hours
To build an in-depth analysis of your use cases, use Tab 5 of the AI Pilot Project Shortlisting Tool to define value and readiness criteria and a scoring scale for each of them. Customize based on what is most impactful to your organization.
Use Tab 6 of the tool to score each use case against each defined criterion. This should be an in-depth analysis of the criteria that would help the working group decide whether to pilot the use case or not.
Review each use case in detail to ensure that your scoring is consistent and relevant to your organizations ability to execute the various aspects of AI development and implementation.
Download the KPI Value Mapping Tool
Download the AI Pilot Project Shortlisting Tool
Input | Output
KPI Value Mapping Tool identified candidate use cases Value and feasibility criteria relevant to your organization | A list of candidate use cases scored on value and feasibility
Materials | Participants
KPI Value Mapping Tool CX AI Use Case Discovery Tool AI Pilot Project Shortlisting Tool | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 63: Review each use case’s value and readiness (VR) score
Visualize the results of the VR matrix
Value and readiness are independently meaningful; it is essential to understand how each use case stacks up on each axis.
Use Tab 6 of the AI Pilot Project Shortlisting Tool for a graphical illustration of how each use case scored in terms of value and readiness.
The VR score helps you summarize the analysis and can help you rank use cases.
Remember: the score is notional and reflects the values that you have assigned. Be sure to treat it accordingly.
Green represents a use case that scores high on both readiness and value criteria. These use cases are typically the best candidates and highest priority for pilot projects.
Yellow represents a use case that scored high in just one of value or readiness. Use your judgment to move forward with these use cases, and consider additional oversight, caution, and due diligence if you choose to proceed.
Red represents a use case that has scored low in terms of both value and readiness. These use cases are typically not good candidates.

## Slide 64
Pick your winning use case
Each AI use case was scored against the predefined value and feasibility criteria to prioritize the initiatives with the highest potential value and feasibility to execute. Select the use case that presents the great value-feasibility trade-off to you.
FEASIBILITY
LOW
HIGH
LOW
HIGH
VALUE
5
1
3
4
2
 | Initiative | Description
1 | Intelligent Routing & Queue Management | Use ML to predict volume spikes and automatically distribute workload for faster resolution.
2 | Adaptive FAQ Chatbot | Continuously learn from resolved queries to provide consistent, accurate answers.
3 | Topic Modeling & Trend Detection | Use NLP to group similar inquiries and detect emerging issues quickly.
4 | Adaptive Training Programs | Provide personalized learning paths for agents based on performance trends.
5 | Agent Coaching Tools | Provide real-time recommendations to help agents offer more complete and empathetic responses.

## Slide 65: 1.2.2 Select your top use case for your pilot project
Objective: Identity your highest impact use case to move forward as your pilot CX AI project.
0.5 hours
Review the scoring and priority ranking of your candidate use cases within the AI Pilot Project Shortlisting Tool.
Make any final adjustments to scoring required after discussing each use case with your working group.
With your working group, make a final decision on the use case that you will move forward to fully scope and build a development and implementation plan around.
Download the AI Pilot Project Shortlisting Tool
Input | Output
KPI Value Mapping Tool identified candidate use cases Value and feasibility criteria relevant to your organization | A list of candidate use cases scored on value and feasibility
Materials | Participants
KPI Value Mapping Tool CX AI Use Case Discovery Tool AI Pilot Project Shortlisting Tool | AI lead CX lead CX AI working group

## Slide 66: Phase 2
Define Your CX AI Solution Requirements and Project Scope
Phase 1
1.1 Assess Your CX Capabilities and Identify Target CX AI Use Cases
1.2 Assess Potential Use Cases on Value and Feasibility and Select Your Pilot CX AI Project
Phase 2
2.1 Establish the Context and Objectives for Your Solution
2.2 Define Your Solution Requirements and Success Metrics
2.3 Establish Governance, Risk, and Compliance Controls
Phase 3
3.1 Determine Your Solution Path and Investment
3.2 Establish Your Development and Deployment Framework and Plan
3.3 Establish Your Change Management, Training, and Communication Plan
3.4 Define Your Solution Roadmap
Phase 4
4.1 Develop a Solution Adoption Plan
4.2 Establish a Monitoring Framework for Your Solution
4.3 Define a Continuous Improvement Framework
4.4 Establish a Framework to Measure ROI
Implement AI for CX
This phase will walk you through the following activities:
How to effectively scope an AI solution and set your project up for success, from defining a robust problem statement to identifying the right data requirements and establishing proper GRC controls. This section will share best practices for AI-specific implementations.
This phase involves the following participants:
CX lead
AI lead
Relevant business stakeholders
Relevant IT stakeholders

## Slide 67
How to navigate the rest of this blueprint
The remainder of this storyboard will take the Agent Assist pilot project through the remaining scope, configure and deploy, and manage and maintain sections.
1
Best Practices – Each section will begin by identifying and best practices and CX-specific considerations to keep top of mind when completing the required activities.
2
Instructional Template – Each section will then provide an instructional template complete with prompts and examples that you will use to complete the required activities.
3
Completed Example – Following the instructional template, a completed example for the Agent Assist use case will be provided to showcase what great looks like, providing relevant context to help you along.

## Slide 68: Case study example
The following case study will be used and completed through the remainder of this storyboard to showcase and end-to-end solution.
INDUSTRY
Insurance
SOURCE
ITRG Internal Archive
Challenge
Develop an Agent Assist AI solution to help improve claims handling and increase customer satisfaction for an insurance company.
Over the past year, our insurance claims desk has experienced a 20% surge in inbound calls during peak hours, pushing average wait times from a manageable two minutes to nearly six. This sharp increase has contributed to a 10% drop in our NPS, raising concerns about policyholder satisfaction and the organization’s long-term competitiveness. Our strategic objective is clear: uphold a best-in-class customer experience throughout the claims process. Yet, with rising call volumes and longer wait times, we risk damaging the trust and loyalty that differentiate us in a crowded insurance market. By exploring an AI-driven approach – one designed to expedite claim handling, enhance agent performance, and reduce friction – we aim to recapture operational efficiency while securing a superior experience for every policyholder.

## Slide 69: Step 2.1 – Establish the “what” and “why”
Establish the context and objectives for your CX AI solution
Activities
2.1.1 Define the problem statement for your solution.
2.1.2 Establish the business context for your project.
2.1.3 Set the objectives that will guide your work.
2,1,4 Establish the success metrics that will anchor your solution.
Understand the critical modus operandi of your project
Step 2.1
Step 2.2
Step 2.3.
This step will guide you through the following activities:
Establishing the business context for your CX AI solution as the basis for a scoping document.
Defining the problem statement will address your key CX challenge.
Defining the objectives for your CX AI solution.
Establishing the success criteria and key metrics that you will assess the performance of your CX AI solution against.
Outcomes of this step
A solid definition of the key drivers, objectives, and success criteria that will underpin the scoping and development of your CX AI solution.

## Slide 70: Define your problem statement
Why defining the problem statement is crucial
A problem statement sets the foundation for the entire AI solution. It articulates the challenge your organization faces and clarifies why it must be addressed. This is especially important in AI and data science initiatives, where technology can often overshadow the real business issue at hand.
A well-defined problem statement helps you:
Align stakeholders on what you’re solving and why.
Focus your team’s attention on the desired outcomes rather than the technology itself.
Provide a benchmark against which you’ll measure success.
Info-Tech Insight
Your problem statement should be concise yet comprehensive – enough detail to guide development, but simple enough for senior leadership to quickly grasp its relevance.

## Slide 71
Best practices for crafting problem statements
When crafting a problem statement for an AI or data science initiative, consider these guiding principles. For CX-related AI projects, the customer should remain front and center – keep these nuances in mind.
General Best Practices for AI/ML | CX-Specific Considerations
Root-Cause Focus: Avoid vague or surface-level descriptions. Clearly articulate the root cause of the problem – e.g. “High call center volume leading to negative customer sentiment” rather than “We want a chatbot.” Link to Strategic Goals: Tie the problem directly to your organization’s objectives, such as revenue growth, cost reduction, or customer retention. This ensures leadership sees the strategic value. Quantify Where Possible: Use data or estimates to illustrate the magnitude of the problem (e.g. “Customer complaints have increased by 15% over the past quarter, causing a 5% dip in retention.”). This data-driven perspective ensures the problem statement is credible and sets the tone for data science rigor. Identify Impacted Stakeholders: Note who experiences the problem most acutely – customers, customer support agents, the marketing team, etc. Understanding who is affected drives better solution design. Stay Technology-Agnostic Initially: Don’t lock in on an AI technique in the problem statement. Focus on what the problem is, not the technical solution you assume you need. | Customer Emotions & Perceptions: CX often involves subjective elements like satisfaction, trust, and brand perception. When defining the problem, incorporate how customer sentiment and “voice of the customer” data factor into the challenge. Cross-Channel Experiences: CX issues typically span multiple customer touchpoints (e.g. website, mobile app, call center). A robust problem statement acknowledges that inconsistencies across channels might be the root cause. Speed vs. Quality Trade-offs: Many AI CX solutions improve either speed (e.g. faster resolution times) or quality (more personalized interactions). Identify which dimension of CX needs the most urgent attention and articulate it. Regulatory & Ethical Considerations: Customer data is subject to privacy regulations. Indicate whether data usage, bias, or consent issues might be part of the problem (e.g. “We lack clarity on how we can use personal data to target retention offers without violating privacy norms.”).

## Slide 72: Craft an actionable problem statement
Adopt the following framework to build a problem statement, linking CX challenges with AI opportunities
1. Summary of Issue: In one or two sentences, describe the main IT or service management problem your AI solution will address.
E.g. Our service desk is experiencing [high ticket backlog], resulting in [describe the user impact].
2. Supporting Evidence: Provide any data points or trends that illustrate why this is a pressing problem.
E.g. Incident volume has increased by [X%] over the past [Y] months, beyond our resource capacity.
3. Strategic Link: Connect this problem to your company’s overarching goals or service desk objectives.
E.g. This issue impacts our strategic objectives to [improve service desk effectiveness], and it aligns with our goal of [automating 30% of Tier 1 support by next fiscal year].
4. Stakeholders and Affected Groups: Identify who is most impacted by the problem and who should be involved in solving it.
E.g. The most affected groups include [IT operations team, service desk agents, and end users].
5. Constraints and Considerations: Note any major constraints such as timelines, data availability, technology limitations and regulatory policies.
E.g. The AI solution/feature must be deployed within our current ITSM platform.
6. Desired Outcome: Briefly describe the high-level result you’re aiming for once this problem is solved.
E.g. We aim to reduce the recurring incidents by [X%] and improve SLA compliance by [Y%] within the next [Z] months.

## Slide 73: 2.1.1 Define your problem statement – Agent Assist
Completed example for Agent Assist solution:
In some organizations, a more narrative version of the problem statement might be preferable. For example:
“Over the past 12 months, our contact center has seen a 20% spike in call volumes during peak hours, causing average wait times to climb from 2 minutes to nearly 6 minutes. This has led to a 10% drop in our NPS in the same time frame. Our strategic aim is to deliver best-in-class CX, but without reducing call volume or improving resolution speed, we risk damaging long-term customer loyalty. By implementing an AI-driven Agent Assist solution, we hope to expedite service, minimize errors, and enhance the overall customer experience. Key stakeholders include the Head of AI, CX Leadership, Head of Claims, and Customer Support Operations.”

## Slide 74: 2.1.1 Define your problem statement
Input | Output
Problem Statement Definition Template Problem Statement Completed Example | A defined problem statement for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around forming a robust problem statement for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.1.1.
Follow the prompts in the sample template that was showcased within this section and complete the problem statement section of the SDAIR.
Objective: Define the problem statement that will guide your AI for CX solution.
Download the Solution Development and Implementation Report

## Slide 75: Establish your business context
Why understanding the business context matters
Defining the business context lays the groundwork for your entire AI initiative. It clarifies the strategic environment in which you operate – encompassing market forces, organizational goals, and internal capabilities – and ensures your AI project aligns with real-world business priorities. This is especially important in AI and data science work, where advanced technologies can sometimes overshadow the practical factors that determine success.
A well-defined business context helps you:
Align your project with broader corporate objectives and market realities, ensuring resources are invested where they yield the greatest impact.
Pinpoint constraints and enablers, such as existing technology stacks, available talent, and budget parameters, so you can shape realistic project goals.
Set a clear strategic lens, allowing senior leadership and cross-functional teams to see how the AI initiative fits into the bigger organizational picture.
Info-Tech Insight
Your business context should be comprehensive enough to guide informed decisions, yet succinct enough for executives and frontline teams to understand why the AI project is critical and how it supports overarching business aims.

## Slide 76
Best practices for understanding business context
When framing the business context for an AI or data science project, consider these guidelines. When applying business context to a CX-driven AI project, think about the following nuances.
General Best Practices for AI/ML
​Tie to Strategic Priorities: Show how the AI solution supports existing corporate strategies (e.g. “customer-centric transformation,” “digital innovation,” or “operational efficiency”).
​Acknowledge Market & Competitive Factors: Briefly outline market trends, competitor moves, or regulatory changes that make your project especially timely or necessary.
​Highlight Organizational Readiness: Reflect on internal capabilities (data infrastructure, talent, budget). If there are known constraints – like legacy systems or skill gaps – note them.
​Showcase Alignment with Stakeholder Needs: Different groups within the organization (finance, operations, HR) may have overlapping or competing interests. Demonstrate how this initiative fits into a cohesive vision.
​Use Tangible Business Language: Avoid heavy tech jargon. The idea is for executives to quickly see “why this matters” in business terms (revenue impact, customer satisfaction, risk mitigation, etc.).
CX-Specific Considerations
​Customer Expectations & Trends: Industry shifts in customer service: Are competitors already offering AI-assisted chat or voice solutions? What do your customers expect?
​Voice of the Customer (VoC): Past surveys, feedback, or complaint logs can shine a light on pain points. Showing how your solution addresses those fosters internal buy-in.
​Cross-Functional Collaboration: CX improvements often require changes in process, technology, and culture. Emphasize how marketing, operations, and support will collaborate to ensure a seamless customer journey.
​Data Governance & Privacy: CX solutions frequently handle sensitive customer data. Ensure the context highlights any compliance requirements and ethical usage considerations.

## Slide 77: 2.1.2 Establish your business context
1
01
Organizational Goals & Strategic Priorities
Summarize relevant corporate-level objectives or transformation programs.
Example: “Our organization’s top strategic priorities for the next [time frame] include [improving customer retention, digitizing operations].”
4
04
Key Stakeholders & Their Interests
List the individuals or teams that have a vested interest in the project, and note what each hopes to gain.
Example: “Head of AI: Seeks to showcase advanced analytics capabilities; CX lead: Wants to reduce wait times and enhance NPS; Finance: Expects cost savings from more efficient call handling.”
2
02
Market & Competitive Landscape
Indicate any external drivers that make this AI initiative timely or necessary.
Example: “Competitors such as [Company A, Company B] have introduced [advanced chatbots], increasing pressure on us to offer faster, more accurate customer service.”
5
05
Success Enablers & Potential Obstacles
Identify factors that will support or hinder this AI initiative
Example:
  Enablers: “Executive sponsorship, recent CRM upgrade, strong vendor partnerships.”
  Obstacles: “Resistance from call center agents, uncertain data quality, limited internal AI skill sets.”
3
03
Internal Capabilities & Constraints
Highlight available resources (technology, talent, budget) and any constraints (legacy systems, skill gaps, data issues).
Example: “We currently have [X] data scientists and a [Y] million budget for digital projects. However, our legacy contact center software may limit direct integration with AI solutions.”
Below is a straightforward fill-in-the-blank style template. Tailor it to your specific needs.

## Slide 78: 2.1.2 Establish your business context – Agent Assist
Completed Example for Agent Assist Solution:
Strategic Imperatives: Our organization’s broader goal is to become a leader in customer experience within our industry segment. Over the past year, top leadership has prioritized digital transformation and reducing operational costs in our contact centers.
01.
Market Factors: Competitors have begun rolling out AI chatbots and advanced analytics solutions, raising customer expectations for faster and more accurate support. In our region, new regulations on data privacy and AI usage are emerging (e.g. GDPR-like data handling standards), forcing us to maintain strict compliance.
02.
Organizational Readiness: We recently upgraded our CRM system, which now provides a richer set of data on call histories and customer profiles. However, our analytics capabilities are still maturing. The AI team is small but skilled, and we have a modest budget allocated for CX transformation.
03.
Stakeholder Alignment: The CX leadership and the Head of Claims see Agent Assist as a quick-win approach to reduce wait times and improve first-call resolution. Meanwhile, Finance is eyeing cost reductions if agents become more efficient. Legal & Compliance departments are ready to review any new data usage policies.
04.
Success Enablers & Potential Obstacles:
Enablers: A supportive C-suite, recent CRM upgrade, and a focus on digital innovation.
Obstacles: Potential agent pushback (change management), data quality issues (call transcripts might be incomplete), and limited internal AI skill sets.
05.

## Slide 79: 2.1.2 Establish your business context
Objective: Establish the business context that will guide your AI for CX solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around forming the business context for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.1.2.
Follow the Prompts in the Sample Template that was showcased within this section and complete the business context section of the SDAIR.
Input | Output
Business Context Definition Template Business Context Completed Example | A defined business context for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders
Download the Solution Development and Implementation Report

## Slide 80: Define your solution objectives
Why having well-defined objectives matters
Defining clear objectives translates your AI and CX aspirations into specific, measurable goals. It’s the step that bridges high-level vision with tangible outcomes, ensuring everyone understands what success looks like and how they can contribute. This is especially vital in AI initiatives, where the technology’s potential can overshadow the actual business improvements you hope to achieve.
Clear objectives help you:
Align the team’s efforts around a shared destination, keeping projects focused and preventing aimless experimentation.
Measure progress effectively, allowing stakeholders to track improvements in metrics like wait times, customer satisfaction, or operational costs.
Facilitate decision-making, since well-defined targets make it easier to prioritize resources and resolve competing interests.
Key Insight: Your objectives should be specific and actionable, yet flexible enough to accommodate the iterative nature of AI projects. This ensures that, as your solution evolves, you can adapt your goals while staying true to your overarching business priorities.
.

## Slide 81: Best practices for defining solution objectives
CX-Specific Considerations
General Best Practices for AI/ML
Customer-Centric Outcomes
Explicitly call out how achieving each objective will improve CX – whether it’s speed, personalization, or empathy in customer interactions.
2. Qualitative and Quantitative Balance
While wait times and resolution rates are easy to measure, CX often involves softer metrics like customer sentiment. Ensure you set objectives for both hard numbers (e.g. NPS changes) and qualitative improvements (agent empathy, reduced friction).
3. Agent Adoption
If your AI tool depends on frontline agents for success, you may need an objective around agent adoption or training completion. A tool can’t improve CX if it’s not being used effectively.
4. Regulatory/Ethical Considerations
For CX, data usage can be sensitive. If your solution requires analyzing customer calls or personal data, one objective might be to maintain full compliance with privacy requirements.
1. SMART Framework
Specific, measurable, achievable, relevant, and time-bound
Example: Automate 50% of password resets in the next 6 months
2. Tiered Objectives
Consider having primary objectives (e.g. reduce MTTR) and secondary objectives (e.g. improve agent productivity).
This helps clarify which goals are must-have versus nice-to-have.
3. Business and Technical Alignment
Objectives should align with both IT goals (e.g. SLA enhancement) and technical enablers (e.g. predictive analytics).
Example: If the business wants to save costs by the next fiscal year, the technical objective will focus on aligning AI with the goal of reducing repetitive tickets.
4. Scope and Feasibility
Align your objectives with realistic resource availability and time constraints. Overly ambitious targets can demoralize the team, while objectives that are too safe won’t drive innovation.
5. Traceability
Each objective should link back your solution objectives, making it clear why that objective matters and how it will address the core issues.
When defining the objectives for an AI/ML project, consider these guidelines. When defining objectives for a CX-driven AI project, think about the following nuances.

## Slide 82: Establish your AI-powered solution objectives
Below is a straightforward fill-in-the-blank style template. Tailor it to your specific needs.
1
01
Objective Title
Provide a concise title that captures the essence of what you aim to achieve.
Example: Reduce ticket resolution time.
2
02
Description and Rationale
Summarize why this objective matters in one or two sentences. Reference to the key problem or opportunity it addresses.
Example: We aim to lower average customer wait times from [current] to [target] within [time frame]. This will address our recent spike in call volumes and the resulting decline in NPS.”
3
03
Business Alignment
Link the objective to your broader strategic priorities or business goals (e.g. improving CX, driving efficiency).
Example: This objective supports our broader strategic priority of [improving customer satisfaction, operational efficiency].”
4
04
Key Metrics
Identify the specific measures you’ll use to track progress. Consider one primary metric and at least one secondary metric.
Example:
  Primary Metric: “Average Wait Time (AWT), aiming for a X% reduction.”
  Secondary Metric: “Agent Productivity Score, aiming for a Y% improvement.”
5
05
Timeline
Set specific deadlines or milestones.
Example: We expect to achieve this by the end of Q 4, FY 2025.
6
06
Dependencies or Constraints
Note any critical requirements, resources, or potential roadblocks that could affect the outcome.
Example: “Requires upgrading our IVR system, training agents on AI tools, and ensuring compliance with data handling guidelines.”

## Slide 83: 2.1.3 Establish your solution objectives – Agent Assist
Completed Example for Agent Assist Solution:
01.
Objective Title: Reduce Peak-Hour Wait Times by 50%
Description & Rationale: Over the past 12 months, wait times have increased from 2 minutes to nearly 6 minutes during peak hours. We aim to reduce that by 50% within six months by deploying AI-driven support tools for our claims agents. Shorter wait times will directly address negative customer sentiment and improve NPS.
02.
03.
Business Alignment: This supports our strategic priority to deliver best-in-class CX and helps achieve our departmental goal of raising NPS by 5 points in the upcoming fiscal year.
Key Metrics:
Primary Metric: Average wait time (AWT) during peak hours with a target of 50% reduction.
Secondary Metric: Agent productivity score (calls handled per hour), aiming for a 15% boost.
04.
05.
Timelines: Our timeline is six months from project kickoff, with initial pilot testing in Q1 and full rollout by end of Q2.
06.
Dependencies or Constraints: Depends on successful integration with our contact center platform, agent training on AI tools, and ensuring call transcripts can be analyzed in compliance with data privacy regulations.

## Slide 84: 2.1.3 Establish your solution objectives
Objective: Establish the solution objectives that will guide your AI for CX solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around forming the solution objectives for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.1.3.
Follow the prompts in the sample template that was showcased within this section and complete the solution objectives section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Solution Objectives Definition Template Solution Objectives Completed Example | Defined solution objectives for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 85: Define your solution success metrics
Why success metrics matter
Success metrics give you a concrete way to measure the impact of your AI solution. By translating project objectives into trackable indicators, you can see how well your initiative is performing – and where adjustments might be needed. This is especially crucial in AI-driven CX projects, where continuous monitoring is key to maintaining customer satisfaction and demonstrating return on investment.
Well-defined success metrics help you:
Gauge real-world impact by linking AI outputs (like reduced wait times or personalized recommendations) to actual business outcomes (e.g. higher NPS or improved agent productivity).
Detect early warning signs before minor issues become major setbacks, enabling you to fine-tune your AI models or workflows promptly.
Communicate value to stakeholders, showing clear, data-backed progress toward achieving your project’s objectives and justifying further investment.
Info-Tech Insight
Your success metrics should be measurable, relevant, and easy to track. By focusing on the right indicators, you’ll know exactly where your AI solution stands – and you can steer it toward increasingly better results over time.

## Slide 86
Best practices for defining success metrics
When defining success metrics for an AI/ML project, consider these guidelines. When defining objectives for a CX-driven AI project, think about the following nuances.
General Best Practices for AI/ML
Link Metrics to Objectives
Every success metric should directly tie back to the objectives you established. For instance, if the objective is to reduce wait times, measure average wait time or first response time.
Focus on Leading & Lagging Indicators
Leading indicators (e.g. agent adoption rate, percentage of queries resolved with AI assistance) can flag potential issues early.
Lagging indicators (e.g. NPS, churn rate) show the ultimate business outcomes but take longer to reflect changes.
Use Quantifiable, Trackable Measures
Whenever possible, define metrics in numeric terms – a percentage improvement, a reduction of minutes, an increase in a score. This helps you track actual vs. target progress.
Incorporate Quality & Accuracy Checks
AI-driven solutions can falter if data quality is low or if the model’s predictions degrade over time. Metrics like precision/recall, error rate, or model drift can be critical in advanced AI use cases.
Plan for Continuous Monitoring
Especially in data science, solutions evolve. Establish a monitoring process to ensure metrics remain stable – and that you can adapt if they don’t.
CX-Specific Considerations
Customer Satisfaction & Sentiment
While wait times or handling cost can be straightforward to measure, customer sentiment is more nuanced (e.g. NPS, CSAT, or direct feedback surveys).
Adoption & Usability
If agents or customers find the AI solution cumbersome, usage will drop – regardless of the technology’s potential. Tracking adoption rates and usage patterns is key.
Consistency Across Channels
Customers might interact via phone, chat, or email. Ensure you measure success across all relevant channels if your project aims to provide a unified experience.
Ethical & Compliance Implications
Particularly if the AI system uses personal data, monitor any compliance-related metrics (data governance checks, privacy breach incidents). This can mitigate reputational or legal risks.

## Slide 87: Establish your AI-powered success metrics
Below is a straightforward fill-in-the-blank style template. Tailor it to your specific needs.
1
01
Metric Name
Provide a clear name for the metric.
Example: “Average wait time (AWT)”
2
02
Description
Briefly explain what this metric measures and why it matters.
Example: “Measures the average time a customer waits in the queue before speaking to an agent.”
3
03
Baseline & Target
State the current value (baseline) and the desired goal (target).
Example: “Current AWT is 6 minutes; target is 2 minutes within 6 months.”
4
04
Measurement Method
Describe how and how often this metric will be calculated or tracked.
Example: “Calculated daily via contact center software logs, reviewed weekly by the CX lead.”
5
05
Ownership
Identify who is responsible for monitoring and reporting on this metric.
Example: “CX Operations team, with oversight from the Head of AI.”
6
06
Risks & Assumptions
Note any factors that might skew or block accurate measurement.
Example: “If call transcripts are incomplete or if the system’s integration fails, the reported wait time may be inaccurate.”

## Slide 88: 2.1.4 Define your solution success criteria – Agent Assist
Completed Example for Agent Assist Solution:
01.
Metric Name:
Average wait time (AWT)
02.
Description:
This metric tracks the average time a customer waits on hold before connecting with an agent. A lower AWT typically correlates with higher customer satisfaction.
03.
Baseline & Target:
Current AWT: 6 minutes
Target AWT: 2 minutes (achieved within 6 months)
04.
Measurement Method:
Gather daily call queue data from the contact center system.
Review weekly trends and compare them against the 6-month target to ensure on-track progress.
05.
Ownership:
CX Operations team owns day-to-day reporting.
Head of AI ensures that the Agent Assist tool is functioning optimally, assisting with inbound calls and escalations.
06.
Risks or Assumptions:
Inconsistent data logging or system downtime could inflate average wait times.
Agent Assist tool must effectively guide agents to handle calls faster; poor adoption would limit improvements.

## Slide 89: 2.1.4 Define your solution success criteria
Objective: Establish the right metrics that will guide your AI for CX solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around forming the solution success criteria for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.1.4.
Follow the prompts in the sample template that was showcased within this section and complete the solution success criteria section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Solution Success Criteria Definition Template Solution Success Criteria Completed Example | Defined solution success criteria for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 90: Step 2.2 – Define your requirements
Establish the critical requirements for your solution
Activities
2.2.1 Understand your current-state process.
2.2.2 Establish your target-state process.
2.2.3 Define your user requirements.
2.2.4 Define your data requirements.
Understand the critical modus operandi of your project.
Step 2.1
Step 2.2
Step 2.3.
This step will guide you through the following activities:
Defining both your current-state process that your CX AI solution will evolve and improve as well as your target-state process that will get the specific configuration of your CX AI solution.
Definition of the specific user requirements that will need to be considered when designing and configuring your CX AI solution.
An initial definition of high-level data requirements that will be needed to train your CX AI model and support the solution once in production.
Outcomes of this step
A deep understanding of the process evolution that will occur as a result of your CX solution as well as a firm understanding of the user and data requirements necessary to bring your solution to life.

## Slide 91: Understand your current-state process
Why understanding your current-state process matters
Clearly mapping the current-state process ensures you have an accurate picture of how tasks and workflows operate today, before introducing any AI-driven changes. This is crucial in a data science or CX context, where assumptions about existing procedures can lead to misaligned solutions or unmet expectations.
A well-understood current-state process helps you:
Identify bottlenecks and inefficiencies, revealing exactly where AI or automation can have the greatest impact.
Establish a baseline for measuring improvements, so you can track meaningful progress once your AI solution is deployed.
Align stakeholder understanding, ensuring every team member – from frontline agents to senior leaders – knows the real constraints and workflow dependencies that might affect project success.
Info-Tech Insight
A thorough review of as-is processes not only highlights immediate pain points but also paves the way for a smoother transition to your future, AI-enhanced operations.
.

## Slide 92
Best practices for understanding your current-state process
For a customer-facing process, the current state must capture customer touchpoints and the emotional journey customers experience:
General Best Practices for AI/ML
CX-Specific Considerations
Map Existing Processes in Detail
Identify every step in the workflow – from initial customer contact to final resolution. Where do handoffs occur? Which systems are used?
This mapping forms the baseline against which AI-driven enhancements will be measured.
Capture Key Pain Points & Inefficiencies
Gather quantitative data (e.g. how long each step takes) and qualitative insights (e.g. agent frustrations, frequent customer complaints).
Focus on areas where AI can deliver the biggest impact, such as reducing manual work or improving response times.
Document Existing Data Flows
Note which data is collected at each stage, who owns it, and how it’s stored.
Understanding data sources and quality ensures AI models have the right information to operate effectively.
Identify Current Technical Constraints
Legacy systems, siloed data, or limited bandwidth can hamper AI adoption.
Recognize these constraints early to avoid surprises during implementation.
Engage Cross-Functional Stakeholders
A thorough process review requires input from frontline teams, IT, compliance, and CX leadership.
This collaboration uncovers real-world complexities that pure process diagrams might miss.
Customer Journey Mapping
If possible, align your internal process map with the customer’s journey – from initial inquiry to problem resolution.
This sheds light on potential friction points, like long wait times or inconsistent handoffs between channels.
Agent Involvement & Training
Agents are the front line of CX. Document their role in the current process – including what tools they use and where they face manual or repetitive work.
Channel Interactions
Customers might switch between phone, chat, or web. Capture how these interactions flow today, where data is stored, and how issues are escalated.
Regulatory & Privacy Requirements
Outline how customer data is currently captured, stored, and protected.
For AI-driven solutions, being mindful of existing compliance measures (e.g. call recording rules, data encryption) is essential.

## Slide 93: Map your current-state process
Below is a straightforward fill-in-the-blank style template. Tailor it to your specific needs.
1
01
Process Overview
Provide a high-level summary of the workflow, its purpose, and who’s involved.
Example: “Our contact center handles [volume] inbound calls per day. Agents follow [scripts, knowledge base articles] to resolve issues.”
2
02
Process Flow & Steps
List major steps and sub-steps in a sequential manner.
Example: “Step 1: Customer calls the hotline → Step 2: IVR routes call → Step 3: Agent picks up and verifies customer info → Step 4: Agent consults knowledge base for solutions...”
3
03
Data & Systems
Note what data is gathered at each step and which systems or tools are in play.
Example: “At Step 2, IVR logs the call reason. At Step 3, agent retrieves customer history from [CRM system].”
4
04
Pain Points & Inefficiencies
Highlight known issues, bottlenecks, or manual tasks.
Example: “Agents spend [X minutes] searching for policy info. Customers often complain about wait times exceeding [Y minutes].”
5
05
Compliance & Risk Considerations
Mention any relevant regulatory constraints or existing policies.
Example: “All call recordings are subject to [regulation]. We have a policy limiting how call data can be used for analytics.”
6
06
Stakeholder Feedback & Validation
Document any insights or feedback from teams involved.
Example: “Customer Support Manager notes that queue handling is inconsistent during peak hours. Agents express frustration with [system lag].”

## Slide 94: 2.2.1 Map your current-state process – Agent Assist
Completed Example for Agent Assist Solution:
01.
Process Overview:
Our contact center receives about 2,000 calls per day, primarily around claims inquiries. Agents currently use a knowledge base and CRM to locate relevant policy details.
02.
Process Flow & Steps:
​Customer calls the claims hotline.
An interactive voice response (IVR) system prompts the customer for basic info (policy number, reason for call).
The call is routed to an available agent based on the queue.
The agent authenticates the caller and pulls up policy information in the CRM.
The agent consults the internal knowledge base or frequently referenced documents.
The agent resolves the inquiry (e.g. processes a claim or updates account details) and logs the outcome.
03.
Data & Systems:
IVR system collects call reason and basic account info.
CRM holds policy details and call history.
Knowledge base is a standalone resource with policy guidelines and FAQs.
04.
Pain Points & Inefficiencies:
Agents often spend extra time switching between CRM and knowledge base tabs.
Wait times exceed 6 minutes during peak hours.
Some IVR data doesn’t sync seamlessly with the CRM, causing duplicate input.
05.
Compliance & Risk Considerations:
All calls are recorded for quality assurance and must follow state regulations for data privacy.
Limited data-sharing policies hamper real-time AI suggestions.
06.
Stakeholder Feedback & Validation:
Head of Claims: Frustrated by slow resolution of complex queries.
Agents: Cite frequent knowledge base updates that are hard to keep up with.
Customer Feedback: High dissatisfaction due to long hold times and repetitive questions.

## Slide 95: 2.2.1 Map your current-state process
Objective: Map your current-state process so that you have a baseline to determine what’s required to get to your target-state process.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around mapping the current-state process for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.2.1.
Follow the prompts in the sample template that was showcased within this section and complete the current-state process section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Current-State Process Definition Template Current-State Process Completed Example | Defined current-state process for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 96: Map your target-state process
Why defining your target-state process matters
Envisioning the target-state process outlines precisely how work will flow once your AI solution is implemented. This is vital in AI and CX projects, where new technology can radically change roles, workflows, and customer interactions – and clarity on these changes ensures your initiative delivers real, lasting improvement.
A well-defined target-state process helps you:
Set a clear roadmap for how tasks, responsibilities, and systems will evolve, allowing teams to see how their day-to-day work will shift.
Align stakeholder expectations around “what good looks like,” ensuring everyone is on the same page about the end goal.
Create measurable milestones that guide deployment and adoption, so you can track progress and continually refine your AI solution.
Info-Tech Insight
A comprehensive Target State blueprint not only inspires stakeholders with a clear vision of success – it also provides the practical steps needed to transform your organization’s processes for maximum impact.

## Slide 97
Best practices for defining your target state
Designing a future state for a customer-facing AI solution means keeping customer experience at the forefront.
General Best Practices for AI/ML
Begin With the End in Mind
Anchor the future process in tangible objectives – like reducing wait times or improving first-call resolution.
This helps keep the new workflow purpose-driven rather than technology-driven.
Define “Who Does What”
Clarify the roles of agents, supervisors, and AI-enabled tools (e.g. which tasks AI will automate, where human expertise is still needed).
This ensures smooth handoffs and avoids confusion about responsibilities.
Plan for Data & Systems Integration
Outline how new AI tools will connect with existing platforms (CRM, knowledge base, IVR).
Consider scalability – will the architecture support more data or additional use cases later?
Incorporate Iteration & Feedback Loops
Future-state processes should allow for continuous improvement.
Build mechanisms for user feedback, performance monitoring, and model retraining right into the new workflow.
Account for Change Management
Any major workflow shift requires agent training, stakeholder buy-in and possibly updates to policy or compliance.
Include time and resources for adoption and communication efforts.
CX-Specific Considerations
Seamless Customer Journeys
Ensure new workflows don’t create more complexity for customers.
If you’re adding automated features, confirm customers can escalate to a human agent easily, if needed.
Consistency Across Channels
If you plan to expand from phone support to chat or email, define how AI insights or recommendations will flow across channels.
Customers shouldn’t have to repeat information or get inconsistent answers.
Proactive CX Enhancements
AI can do more than react to queries. Consider how it might proactively address customer issues (e.g. sending policy reminders, offering relevant upsells).
This shift can greatly enhance customer satisfaction and loyalty if done ethically and transparently.
Ethical & Privacy Protections
The future state should define when and how personal data is accessed, stored, and analyzed.
Build in compliance checks or AI fairness assessments for any steps involving personal or sensitive data.

## Slide 98: Defining current- & target-state processes: A key to AI success
When deploying AI-driven solutions, many organizations focus on the technology while overlooking the operational and process-related nuances. Clearly documenting the current (as-is) and target (to-be) processes prevents disconnects between what AI is designed to do and how work is actually carried out – ultimately driving faster adoption, higher ROI, and better customer experiences.
Info-Tech Insight:
By mapping where you are (current state) and where you want to be (target state), you create a logical bridge that keeps everyone focused on the right priorities – driving a smoother AI implementation and a stronger return on investment.
Ensures Alignment & Clarity:
When stakeholders see exactly how the process works today and where it’s heading, they can align on common goals.
Removes ambiguity about responsibilities, handoffs, and desired outcomes.
Reveals Genuine Improvement Opportunities:
Mapping the current state exposes bottlenecks, inefficiencies, and manual work.
Visualizing the target state clarifies exactly how AI can automate tasks, reduce errors, or speed up workflows.
Facilitates Realistic Scoping & Resource Planning:
A well-documented process makes it easier to scope technical requirements, estimate costs, and allocate the right resources.
Reduces the risk of discovering hidden complexities mid-project.
Improves Stakeholder Buy-In & Adoption:
Agents, managers, and executives can see how their roles will evolve in the new workflow.
This transparency fosters confidence, mitigates resistance to change, and accelerates AI adoption.
Mitigates Risk & Ensures Compliance:
Understanding current data flows and future usage points helps address privacy, regulatory, and ethical concerns upfront.
A clear roadmap reduces the likelihood of compliance issues or unexpected legal hurdles.

## Slide 99: Map your target-state process
Below is a straightforward fill-in-the-blank style template. Tailor it to your specific needs.
1
01
Future Workflow
Summarize the new process at a high level – who’s involved, main objectives, etc.
Example: “Our new contact center flow leverages AI-driven Agent Assist to provide [real-time suggestions], reduce [wait times], and improve [NPS].”
2
02
Step by Step Flow
Lay out each stage of the new workflow in chronological order.
Example: “Step 1: IVR collects initial data → Step 2: System routes call + context to an available agent → Step 3: Agent’s desktop displays [AI suggestions] → Step 4: Agent finalizes action and updates CRM automatically…”
3
03
AI vs. Human Roles
Specify which tasks AI handles and where human intervention is essential.
Example: “AI handles [knowledge base lookups, real-time recommendations], while agents handle [complex negotiations, empathy-driven conversations].”
4
04
System & Data Integration
Describe any tech integrations, data pipelines, or analytics layers.
Example: “Our Agent Assist module integrates with [CRM] via [API] to pull real-time policy info. All call data is stored in [cloud data lake] for ongoing model improvements.”
5
05
Compliance & Governance
Document how you’ll ensure alignment with legal, ethical, and data protection standards.
Example: “We track usage of personal data according to [GDPR/HIPAA]. The AI model is audited monthly for [bias, accuracy].”
6
06
Validation and Stakeholder Sign-off
Document any insights or feedback from teams involved.
Example: “Pilot results with ten agents show a [20%] drop in average handling time. Compliance team approved data usage plan.”

## Slide 100: 2.2.2 Map your target-state process – Agent Assist
Completed Example for Agent Assist Solution:
01.
Future Workflow Overview
  We envision a streamlined contact center process where AI-driven Agent Assist tools provide real-time prompts to agents. This will cut average wait times by 67% and boost NPS by 5 points.
02.
Step-by-Step Flow
  Customer calls the claims hotline; IVR collects policy number.
  CRM fetches the customer’s policy details and queues them for the agent.
  The Agent Assist tool analyzes the caller’s history and suggests likely queries or relevant knowledge base articles.
  Agent quickly references suggested info, adds personal context, and updates the claim.
  The CRM auto-sends confirmation or next steps to the customer’s email.
03.
AI vs. Human Roles
  AI: Real-time text analysis of call transcripts (when available), dynamic knowledge base recommendations, next-best-action prompts.
  Human Agent: Applies emotional intelligence, clarifies complex policy details, escalates or negotiates sensitive claims.
04.
System & Data Integration
  Agent Assist uses API connections to our CRM and Knowledge Base.
  Call audio and transcripts are captured in a cloud data lake for ongoing model improvement.
  Real-time dashboards allow supervisors to monitor call volumes and AI suggestions usage rates.
05.
Compliance & Governance
  All customer data usage complies with state insurance regulations and the broader company privacy policy.
  Monthly AI audits check for suggestion accuracy, bias, and potential data leaks.
06.
Validation & Stakeholder Sign-off
  Pilot testers (10 agents) confirm the system reduces average handle time by ~25% in initial trials.
  Head of Claims supports full rollout, given strong pilot feedback and improved policy resolution rates.

## Slide 101: 2.2.2 Map your target-state process
Objective: Map your target-state process to understand how your final AI+CX solution will be used.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around mapping the target-state process for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.2.2.
Follow the prompts in the sample template that was showcased within this section and complete the target-state process section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Target-State Process Definition Template Target-State Process Completed Example | Defined target-state process for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 102: Define your user requirements
Why user requirements matter
Clearly specifying user requirements ensures your AI solution meets the actual needs of the people who will interact with it – be they frontline agents, supervisors, or end customers. In AI and CX projects, it’s especially easy for technical capabilities to overshadow practical usability and user satisfaction, making this step vital to long-term success.
Well-defined user requirements help you:
Build user-centric solutions, ensuring the AI tool delivers real value rather than just novel features.
Prevent adoption barriers, as early user feedback can highlight potential friction points before they become major headaches.
Streamline development, allowing technical teams to focus on functionalities that meaningfully improve user outcomes and experience.
Info-Tech Insight
By investing time in understanding who your users are, what they need, and why they need it, you set the stage for an AI initiative that’s both technically robust and actively embraced by its intended audience.

## Slide 103
Best practices for defining user requirements
When dealing with customer-facing solutions, there are special nuances that need to be considered.
General Best Practices for AI/ML
Early & Ongoing Engagement
Involve users right from the start – during requirements gathering, prototyping, and testing.
This fosters a sense of ownership and surfaces user needs before major design decisions are locked in.
Focus on User Experience (UX)
Even if the AI model is cutting-edge, a clunky interface or confusing workflow can hamper adoption.
Keep the user journey seamless – limit extra clicks, ensure intuitive navigation, and align with existing tools.
Adapt for Different User Personas
Not all users have the same needs or skill levels. Agents, supervisors, and external customers each have distinct expectations.
Tailor features and interfaces to each persona, ensuring maximum value.
Incorporate Feedback Loops
Users’ needs evolve. Build in mechanisms – like feedback forms or regular check-ins – to refine requirements over time.
Update the AI model or UI as new pain points and opportunities arise.
Address Trust & Transparency
AI solutions often face skepticism around data usage or decision-making.
Provide clear explanations or justifications for AI-driven recommendations when possible.
CX-Specific Considerations
Frontline Agent Needs
Agents might need an instant view of a customer’s history, real-time suggestions, or shortcut tools.
They also require confidence that AI suggestions are accurate, relevant, and won’t slow them down.
Customer Access & Preferences
If the AI solution extends to self-service or chatbots, ensure accessibility across devices and channels.
Tailor language and tone to the brand voice so interactions feel consistent.
Performance Under Pressure
Contact centers and CX environments can be high-stress. Requirements should emphasize speed, reliability, and user-friendly features that reduce cognitive load.
Privacy & Comfort
Some customers (and even agents) may be uncomfortable sharing or storing personal data.
Clear privacy policies and user controls can help build trust in the AI system.

## Slide 104: Prioritize decisively
You won’t be able to meet every requirement.
  Everyone thinks their needs come first
Each stakeholder may only see part of the picture. Most will only be concerned with how the solution will affect them.
  Focus on what matters most
Peer organizations may share some requirements, but each organization is different. Focus on what matters most to you.
  No solution can meet every requirement
Depending on the solution, there could be hundreds of requirements. No solution can meet all these perfectly.
  Solution fit will be more obvious
A list of clear, prioritized requirements will help vendors better showcase their solutions.
1
Must Have
2
Should Have
3
Could Have
4
Won’t Have

## Slide 105: 2.2.3 Define your user requirements
01
Define user persona and context
Identify user groups (e.g. service desk agents, IT managers, end users) and describe their environments and responsibilities.
Example: “Persona: Contact Center Agent, typically handling 40 calls/day. Key challenge: Quick access to policy details.”
02
Record functional requirements
Document key features that users expect from an AI-powered tool. These may include integrations and automations.
Example: “Agents need [real-time prompts] for likely FAQs, automatic retrieval of relevant policy documents, and one-click data entry.”
03
Capture non-functional requirements
Define performance-, security-, reliability-, and UX-related criteria.
Example: “System response should be under [2 seconds] for each AI prompt. Adhere to [GDPR/HIPAA] for data handling. Must integrate seamlessly with our [CRM].”
04
Set success criteria
Define quantifiable goals that indicate the requirement is met.
Example: “Agents should adopt the tool in [80%] of calls within the first month. User satisfaction with the interface should rate at least [8/10] in post-call surveys.”
05
Document priorities and dependencies
Assess which requirements are critical and flag any dependencies (e.g. access rights, system upgrades, and platform changes).
Example: “Priority: Must-have. Dependent on [CRM upgrade] scheduled for Q2.”
06
Define validation and sign-off
Assign responsibilities to test and approve the requirements.
Example: “Head of AI, CX lead, and Contact Center manager will review prototypes and approve final design.”

## Slide 106: 2.2.3 Define your user requirements – Agent Assist
Completed Example for Agent Assist Solution:
01.
User Persona & Context:
  Persona: Contact center agent specializing in claims. Processes an average of 50 calls/day and relies heavily on the CRM + knowledge base.
02.
Functional Requirements:
  Provide real-time AI recommendations based on caller’s policy history and claim type.
  Auto-fetch relevant knowledge base articles and present them in a pop-up window.
  Include a “hotkeys” feature for quick notetaking and claim updates.
03.
Non-Functional Requirements:
  Response Time: AI suggestions must appear within 2 seconds of the system detecting key call terms.
  Usability: The interface must reduce agent clicks by 30% compared to the current workflow.
  Security/Compliance: All data must comply with (state insurance regulations) for call records. System logs must store only minimal personal data.
04.
Success Criteria:
  Adoption Rate: At least 80% of eligible calls should use the Agent Assist suggestions within 2 months of launch.
  User Satisfaction: Agents rate the new interface as at least 8/10 in post-pilot surveys.
  Error Reduction: Data entry errors should decrease by 20% as measured in the CRM logs.
05.
Priority & Dependencies:
  Priority: Must-have, critical to project success.
  Dependencies: Requires the CRM integration (v2.0 update) planned for Q3, plus agent training curriculum finalization.
06.
Validation & Sign-Off:
  Stakeholders: Head of AI, CX Lead, and Contact Center Manager.
  Testing: Pilot with ten agents for 4 weeks. Sign-off on final version after reviewing pilot results.

## Slide 107: 2.2.3 Define your user requirements
Objective: Define the user requirements that will shape how your AI+CX solution is configured or built.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the user requirements for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.2.3.
Follow the prompts in the sample template that was showcased within this section and complete the user requirements section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
User Requirements Definition Template User Requirements Completed Example | Defined user requirements for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 108: Define your data requirements
Why data requirements matter
Data acts as the fuel for any AI-driven initiative. In CX-focused projects, it’s especially crucial to ensure that you’re working with the right data – accurate, relevant, and properly stored – so your AI models can deliver tangible, customer-centric insights.
Clear data requirements help you:
Align with project goals, ensuring you only collect and prepare the data that directly supports outcomes like reducing wait times or improving satisfaction scores.
Anticipate potential data gaps early, so you can address issues (e.g. missing fields, inconsistent formats) before they disrupt development.
Foster collaboration among teams (analytics, IT, compliance) by clarifying which data sources are needed and how they’ll be used.
Info-Tech Insight
By defining your data needs up front, you set a strong foundation for accurate modeling, reliable analytics, and, ultimately, an AI solution that drives meaningful improvements in customer experience.

## Slide 109
Best practices for defining data requirements
 | Rationale | Key Insight
Begin with the desired business outcome | Clearly link data requirements to the objectives you want to achieve (e.g. reducing wait times, boosting retention). | At this early stage, focus on identifying which data best informs or influences these outcomes – rather than detailing every technical specification.
Map data sources early (but broadly) | Even a high-level view of where relevant information lives (CRM, call logs, surveys) helps stakeholders understand feasibility and potential scope. | This approach avoids “data hoarding” and directs attention where it will provide real business value early on.
Prioritize data with high impact | Not all data is equally valuable. Focus first on data sets most likely to improve predictions or enhance insights. | This approach avoids “data hoarding” and directs attention where it will provide real business value early on.
Set realistic expectations around data quality | Data cleanliness and coverage can be major bottlenecks. At the scoping phase, acknowledge known limitations without getting bogged down in full data profiling. | A general awareness of incompleteness or inconsistencies shapes how ambitious your initial AI goals can be.
Engage cross-functional stakeholders | Different teams (operations, analytics, CX, IT) have unique perspectives on which data is most relevant – and which pain points matter most. | Collective input avoids siloed decisions, ensuring data requirements reflect practical realities and frontline needs.

## Slide 110
 | Rationale | Key Insight
Focus on data that captures the customer’s story | In a CX project, transcripts, interaction logs, or feedback surveys often reveal root causes of dissatisfaction or churn. | At this stage, identify which channels (voice, chat, email) contribute the most meaningful customer perspective – rather than detailing how to parse them.
Aim for a unified multichannel view | Customers often interact across multiple channels. Understanding their end-to-end journey requires a holistic data set. | Knowing which channels exist (and how data is recorded) helps shape the scope for an integrated AI solution, even if technical unification comes later.
Distinguish between real-time & historical data needs | CX improvements may rely on real-time data (e.g. live call context) or historical patterns (e.g. past interactions). | Clarify whether immediate insights (like Agent Assist prompts) or trend analysis (like churn prediction) drive the project. This informs when and how data must be accessible.
Weigh the value of subjective vs. objective inputs | CX projects frequently combine quantitative metrics (handle time, resolution rate) with qualitative data (feedback, sentiment). | Recognize that subjective data (like customer sentiment) can be highly insightful for experience improvements, even if it’s trickier to measure consistently.
Plan for evolving customer expectations | CX is dynamic – customer preferences change, new channels emerge. Your data strategy needs enough flexibility to adapt. | At this phase, remain open-ended about future data sources or new KPIs, ensuring your AI approach can grow with changing customer needs.
CX-specific data requirement considerations

## Slide 111: Take the following steps to define data requirements for AI implementation in service desk
1
Define Business Outcomes
Clarify your ideal service desk state using AI, and link data needs to your service desk goals. Example: Reduce MTTR by 30% and improve agent productivity by 20%.
2
Identify Data Sources
Find out and document where the data resides (e.g. ITSM, monitoring systems, etc.). Example: ITSM incident logs, KB usage metrics, password reset logs.
3
Specify Key Data Fields
List critical pieces of information that are needed for your AI use cases. Example: Ticket category, resolution time, escalation path, transactional survey score.
4
Assess Data Quality
Define any data gaps and constraints (e.g. missing metadata, inconsistencies, etc.). Example: Incident resolution codes/notes are often left blank.
5
Define Real-Time Need
Determine how often the data needs to be updated. Example: Daily updates for backlog analysis versus real-time data for chatbot fallback analysis.
6
Relate Data to Use Case Values
Explain how each type of data will help you get insights into the value that automation will generate. Example: Call transcripts will help us identify recurring requests.
7
Identify Each Stakeholder Role
Identify which involved group owns the data and which should be informed/consulted. Example: Service desk is responsible for escalation data; Security is responsible for audit data.

## Slide 112: 2.2.4 Define your data requirements – Agent Assist
Completed Example for Agent Assist Solution:
01.
Business Outcome & Relevant Metrics
  Outcome: Decrease average wait times from 6 minutes to 2 minutes; boost NPS by 5 points.
  Metrics: Average wait time (AWT), Net Promoter Score (NPS), Agent Productivity (calls handled/hour).
02.
Potential Data Sources
  CRM: Houses customer profiles, policy details, and call history.
  Contact Center Transcripts: Text logs of customer-agent interactions (where available).
  Agent Notes: Key takeaways or manual updates during/after calls.
  Customer Satisfaction Surveys: Post-call feedback scores and comments.
03.
Key Data Fields or Types
  Customer identifier (e.g. account number, policy number)
  Call start/end times and duration
  Transcript text (key phrases, sentiment indicators)
  Agent action codes (e.g. claim processed, policy updated)
  Survey responses (rating scale, free-text comments)
04.
High-Level Quality & Coverage Considerations
  Known Gaps: ~10% of calls lack transcripts due to prior technology limitations.
  Data Completeness: CRM data is generally robust for the last 2 years; older records may be archived or partially missing.
  Potential Bias: Agents might inconsistently record notes, affecting text analysis.
05.
Frequency & Refresh Rate
  Current State: Transcripts are stored daily; CRM updates happen in real-time when agents modify records.
  Future Need: Potential near real-time transcript processing for live Agent Assist suggestions.
06.
Value Proposition
  Call Transcripts: Identify common questions to trigger quick knowledge base lookups, reducing handle time.
  Customer IDs: Track repeat callers, spot potential churn signals.
  Survey Feedback: Gauge satisfaction changes after implementing Agent Assist prompts.
07.
Stakeholder Input
  Contact Center Ops: Confirms how transcripts are generated and stored.
  Sales Ops/CRM Owner: Validates the reliability of customer data fields.
  Data Analytics Team: Provides insights on current data ingestion flows and future real-time capabilities.

## Slide 113: 2.2.4 Define your data requirements
Objective: Define the data requirements that will shape how your AI+CX solution is configured or built.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the data requirements for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.2.4.
Follow the prompts in the sample template that was showcased within this section and complete the data requirements section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Data Requirements Definition Template Data Requirements Completed Example | Defined data requirements for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 114: Step 2.3 – Establish your governance and controls
Establish a plan for addressing governance, risk, and compliance for your solution.
Activities
2.3.1 Establish your governance, risk, and compliance considerations.
Make sure you are safeguarding your project from risk.
Step 2.1
Step 2.2
Step 2.3.
This step will guide you through the following activities:
Understanding the specific risk and governance considerations that need to be factored into your project scope.
Identify and compliance considerations that need to be addressed as part of the scope of your solution.
Outcomes of this step
A framework to manage and mitigate risk for your CX AI solution as well as identification of any compliance concerns that need to addressed as part of your project scope.

## Slide 115: Establish governance, risk, and compliance controls
Why governance, risk, and compliance are critical
Defining clear governance, risk, and compliance requirements forms the backbone of any AI initiative. It ensures your organization identifies potential pitfalls – such as data breaches, biased outcomes, or regulatory violations – and establishes robust controls to mitigate them. This is especially vital in customer-facing AI solutions, where reputational damage and loss of consumer trust can be swift and long-lasting.
A well-structured approach to governance, risk, and compliance helps you:
Protect customer trust by demonstrating that data privacy and ethical principles are top priorities.
Avoid costly legal setbacks by preemptively aligning AI solutions with relevant regulations and standards.
Create accountability and transparency, ensuring stakeholders understand how AI decisions are made and who is responsible for overseeing them.
Info-Tech Insight
Proactively addressing governance, risk, and compliance doesn’t just reduce liabilities – it fosters a culture of responsible innovation. By embedding ethical and regulatory safeguards into your AI projects, you set the stage for sustainable growth and long-term success.

## Slide 116: Understand the most critical AI-related risks to your solution
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 6 | 94
  6%
Organizations with a dedicated risk assessment team for Gen AI
Source: KPMG, 2023
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 71 | 29
  71%
IT leaders who believe Gen AI will introduce new data security risks
Source: KPMG, 2023
Data Privacy & Security | Handling personal or sensitive information can expose your organization to data protection regulations (GDPR, CCPA, etc.). Breaches or unauthorized access damage both compliance standing and customer trust.
Model Bias & Unintended Outcomes | Historical data sets may introduce biases that skew AI predictions and negatively affect customer segments. Unanticipated errors can lead to customer dissatisfaction and reputational harm.
Regulatory Violations | Insurance, finance, or healthcare sectors often have strict guidelines on data usage and algorithmic decision-making. Noncompliance can result in fines, lawsuits, or operational disruptions.
Operational & Reputational Risks | AI system failures – like incorrect Agent Assist recommendations – can disrupt customer support operations at peak times. Negative experiences in a CX environment can spread quickly via social media.
Lack of Clear Accountability | Automated decisions can blur lines of responsibility. Without clear governance structures, it’s tough to pinpoint who is responsible if mistakes occur.

## Slide 117: Compliance considerations for your AI solution
Consider these compliance dimensions before you stand-up your CX AI solution.
 | Consideration Dimensions: | Implications:
Data Protection Laws: | Key Regulations: GDPR in the EU, CCPA in California, plus local regulatory or consumer protection laws. | Regularly update privacy notices; ensure you only collect necessary customer data and store it securely.
Industry-Specific Requirements | Example: In insurance, regulators may require explainable decision-making for claim approvals or rejections. | If a solution such as Agent Assist influences claim outcomes, maintain documentation and an audit trail of AI-driven suggestions.
Recordkeeping & Traceability | Requirement: Log model versions, AI outputs, and data sources for potential audits or legal reviews. | Traceable records enable swift investigation if customers or regulators question AI decisions.
Vendor & Third-Party Risk | Risk: External providers handling data or algorithms must adhere to your compliance standards. | Contractual clauses and routine evaluations help confirm alignment with security and data usage policies.
Consent & Communication | Requirement: Customers and agents should know if and how their data is used for AI training or real-time predictions. | Transparent notices build trust, reduce complaints, and align with emerging ethical and legal norms.

## Slide 118: Governance best practices for your AI solution
Consider these governance dimensions before you stand-up your CX AI solution.
Establish a Cross-Functional Oversight Group
Involve representatives from legal, compliance, IT, CX, and executive leadership.
This group sets strategic direction, reviews risks, and oversees policy updates.
Define Roles & Responsibilities
Specify who manages AI model development, who monitors performance, and who updates data pipelines.
Clear accountability fosters prompt action if issues arise.
Implement Review Gates & Audits
Periodically check AI model performance, compliance status, and risk logs (e.g. quarterly).
Ensures early detection of anomalies or potential biases.
Document Policies and Procedures
Standardize how you develop, test, and deploy AI models, including version control and incident reporting.
Written policies reinforce consistency and compliance across teams.
Adopt a Responsible AI (RAI) Framework
Developing an internal set of AI ethics guidelines – covering fairness, transparency, and accountability – helps align all teams on best practices.
Though not legally mandated in all regions, many organizations find it crucial for risk management and customer trust.

## Slide 119: Follow these steps to identify and manage potential risks for implementing CX AI use cases
01.
Risk Overview & Context
Summarize the primary risks you service desk AI use cases may face (e.g. hallucination, automation failure, service outage and data breach).
Example: “Potential bias in claim approvals if training data is unbalanced.”
02.
Governance Roles & Responsibilities
List whoever is involved in implementation of AI use cases, from system owners to cybersecurity teams.
Example: “AI Steering Committee (Executive Sponsor, Legal Rep, CX Lead); Data Security Officer responsible for encryption policies.”
03.
Key Regulations & Applicable Policies
Note any regulatory laws such as GDPR and HIPAA, internal ITSM standards such as ITIL and COBIT, and ethical AI policies.
Example: “Must adhere to regional data retention limits; comply with explainability requirements for automated decisions.”
04.
Risk Mitigation & Oversight Mechanisms
Describe how risks will be identified, escalated, and managed over time.
Example: “Monthly audits of AI suggestions’ accuracy and fairness; immediate escalation path for privacy breaches.”
05.
Documentation & Traceability
Outline how AI decisions will be logged and maintained.
Example: “Maintain a version history for AI models, capturing training data sources and major parameter changes.”
06.
Ongoing Review Cycle
Indicate how frequently you’ll review risk logs, compliance status, and governance practices.
Example: “Quarterly governance reviews with Steering Committee; annual external compliance audit.”

## Slide 120: 2.3.1 Define your GRC considerations – Agent Assist
Completed Example for Agent Assist Solution:
01.
Risk Overview and Context:
Data Privacy: Ensuring personal info is encrypted and accessed only for relevant claims.
Bias: Historical claims data might favor or disadvantage certain geographies.
Operational Risk: AI tool failure during peak hours could spike wait times.
02.
Governance and Risk Responsibilities:
AI Steering Group: Head of AI, CX Lead, Data Privacy Officer; meets monthly.
Responsible AI Note: The group periodically reviews fairness metrics for AI prompts.
03.
Key Regulations and Applicable Policies:
Must comply with regional data protection rules (e.g. GDPR for EU customers).
Company’s internal Code of Ethics: Agents remain “in the loop” for final claim decisions.
04.
Risk Mitigation and Oversight Mechanisms:
Monthly Performance Checks: Any outlier in claim approvals triggers deeper investigation.
Agent Feedback Channel: Real-time reporting of incorrect or biased AI suggestions.
05.
Documentation & Traceability:
Audit Logs: Each AI-driven recommendation is logged with input data, timestamps, and decision outcomes.
Version Control: Model updates, training data changes, and parameter configurations are systematically recorded to support future audits.
Retention Policies: All documentation and logs are stored securely for a defined period to satisfy compliance and facilitate retrospective reviews.
06.
Ongoing Review Cycle:
Risk Log Review: Conducted quarterly by the AI Steering Group to address emerging threats or compliance updates.
Annual External Audit: A third-party assessor evaluates data handling procedures, documentation practices, and alignment with regulatory requirements.

## Slide 121: 2.3.1 Define your governance, risk, and compliance considerations
Objective: Establish the critical considerations and requirements that ensure the safety and reliability of your CX+AI solution.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the governance, risk, and compliance requirements for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 2.3.1.
Follow the prompts in the sample template that was showcased within this section and complete the governance, risk, and compliance requirements section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Governance, Risk, and Compliance Requirements Definition Template Governance, Risk, and Compliance Requirements Completed Example | Governance, risk, and compliance requirements for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 122: Phase 3
Determine Your Solution Path and “Go-Live” Plan
Phase 1
1.1 Assess Your CX Capabilities and Identify Target CX AI Use Cases
1.2 Assess Potential Use Cases on Value and Feasibility and Select Your Pilot CX AI Project
Phase 2
2.1 Establish the Context and Objectives for Your Solution
2.2 Define Your Solution Requirements and Success Metrics
2.3 Establish Governance, Risk, and Compliance Controls
Phase 3
3.1 Determine Your Solution Path and Investment
3.2 Establish Your Development and Deployment Framework and Plan
3.3 Establish Your Change Management, Training, and Communication Plan
3.4 Define Your Solution Roadmap
Phase 4
4.1 Develop a Solution Adoption Plan
4.2 Establish a Monitoring Framework for Your Solution
4.3 Define a Continuous Improvement Framework
4.4 Establish a Framework to Measure ROI
This phase will walk you through the following activities:
Establishing a plan to configure and deploy your solution. From developing your testing framework to defining your roadmap, this section will guide you through the critical path activities required to successfully deploy an AI solution
This phase involves the following participants:
CX lead
AI lead
Relevant business stakeholders
Relevant IT stakeholders
Implement AI for CX

## Slide 123: Configure & deploy introduction: Establish your plan and supporting frameworks to bring your CX AI solution to life
Solution Path, Solution Size Estimation
Proof-of Concept Framework, Testing Framework
Define Your Deployment and Scaling Plans
Deployment Plan How will you “go live” with your CX AI solution?
Scaling Plan
How will you smartly scale your CX AI solution to all users?
Prepare Your Organization
Solution Roadmap
Change Management Plan
Training Plan
Communication Plan
Plan the development and configuration aspects of your solution
Plan how you will engage the broader business

## Slide 124: Step 3.1 – Determine your path and investment
Determine your solution path and approximate solution size and cost range
Activities
3.1.1 Determine the solution path for your project.
3.1.2 Estimate your solution and potential investment requirements.
Optimize the best approach to developing your solution.
Step 3.1
Step 3.2
Step 3.3.
This step will guide you through the following activities:
Determine whether you will buy, build, or outsource the development and configuration of your CX AI solution.
Calculate a high-level initial estimate of the potential cost/investment required to bring your solution to life.
Outcomes of this step
An understanding of which development path your solution will take and the required investment to do so.

## Slide 125: Determine your solution path
Why choosing the right solution path matters
Once you’ve defined the scope – including your problem statement, objectives, success metrics, and risk considerations – it’s time to decide how to solve the problem with AI. A well-informed solution path decision ensures your project remains technically feasible, cost-effective, and aligned with the organization’s goals and constraints. This choice also serves as the blueprint that guides subsequent steps like prototyping, testing, and deployment.
A clear solution path decision helps you:
Align on a technical approach (e.g. off-the-shelf platform vs. custom model, cloud vs. on-prem) that best meets your AI goals.
Estimate resource needs (people, budget, timeline) with greater precision.
Set realistic expectations about key milestones, performance outcomes, and potential bottlenecks.
Info-Tech Insight
The solution path you choose should reflect not just the technology’s capabilities, but also operational realities – like existing infrastructure, team expertise, and data availability. A strategic decision now minimizes costly pivots later.

## Slide 126: Determine your solution path: Agent Assist
Use the supporting Solution Path and Solution Size Estimation Tool to determine the optimal path for your CX AI solution
Complete Diagnostic
Highlight Key Drivers
Agent Assist Example
For the Agent Assist project, the total score of 31 suggests a hybrid path – some in-house development supplemented by external vendor expertise. The main decision factors include partial internal AI capabilities, moderate data readiness, and a constrained budget. While the in-house team can manage essential tasks (like modeling basic call recommendations and integrating with the CRM), partnering with a specialized vendor can speed up advanced features (e.g. real-time transcription and advanced NLP) and reduce risk in more complex areas like compliance and scalability. This balanced approach ensures we leverage internal know-how while tapping into external support for specialized demands and faster time-to-market.
Download the Solution Path and Size Estimation Tool

## Slide 127: Use Info-Tech’s resources to conduct a thorough evaluation and ranking of solutions that fulfill your prioritized use cases
Refer to Info-Tech’s AI Marketplace to review and select AI categories, category case studies, and thought leader interviews.
Refer to SoftwareReviews to access unbiased technology capabilities, rankings, and deep dives on individual solutions. Combined with Info-Tech’s blueprint – The Rapid Application Selection Framework – you can expedite the process for assessing and selecting your candidate solution.

## Slide 128: 3.1.1 Determine your solution path
Objective: Determine whether you will build, buy, or partner on your CX AI solution.
1 hour
Open the Solution Path & Size Estimation supporting Excel tool.
Complete the diagnostic assessment on Tab 3, Solution Path, to determine the appropriate solution path for your CX AI use case.
Complete the “Rationale” section under the diagnostic assessment to add context to the decision points regarding your solution path.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.1.1 and copy your rationale into the document.
Download the Solution Path & Size Estimation Tool
Download the Solution Development and Implementation Report
Input | Output
Solution path diagnostic assessment | Solution path decision and supporting rationale.
Materials | Participants
Implement AI for CX blueprint Solution Path & Size Estimation Excel Tool AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 129: Estimate your solution size
Why understanding your solution size and potential investment is critical
Accurate solution size estimation ensures that your AI project’s financial expectations align with its technical and business realities. In CX-oriented AI initiatives – like an Agent Assist solution – costs can span multiple fronts, from data preparation and model training to user adoption and integration. When teams neglect thorough cost planning, they risk budget overruns, delayed timelines, and even project abandonment if expenses grow unmanageable.
A well-defined solution size estimation helps you:
Set realistic budgets, so financial constraints don’t derail critical project components halfway through.
Prioritize spending effectively, ensuring funds go toward high-impact areas (e.g. model accuracy, user training).
Earn stakeholder buy-in, as clear cost models build trust and confidence in the project’s viability.
Info-Tech Insight
Cost estimation isn’t a one-time event; it’s an iterative process. As you refine your project scope and uncover new insights, revisit estimates to keep the project on solid financial footing.

## Slide 130: Estimate your solution size
Use the supporting Solution Path and Size Estimation Tool to determine the optimal path for your CX AI solution
Complete Diagnostic
Highlight Key Drivers
Agent Assist Example
The Agent Assist scenario scored 41, placing it in the “High” to “Very High” cost range (above $300k). Key drivers include moderate-to-advanced AI complexity, multiple system integrations (CRM, IVR, knowledge base), and partial in-house expertise that may still require vendor support for specialized tasks (like speech-to-text). Additionally, moderate compliance considerations (insurance sector data) and the need to train 50–200 frontline users elevate both upfront and ongoing expenses. Overall, this estimation suggests that while an Agent Assist solution is viable, we should plan for a substantial investment to ensure robust integration, regulatory alignment, and effective user adoption.
This exercise provides direction values of potential size and cost from an investment perspective. Further work is required when engaging vendors or scoping your build to firm up total costs.

## Slide 131: 3.1.2 Estimate your solution size
Objective: Determine an initial high-level solution size and potential investment requirement for your CX AI solution.
1 hour
Open the Solution Path & Size Estimation supporting Excel tool.
Complete the diagnostic assessment on Tab 4, Solution Size, to determine the potential investment requirement for your CX AI use case.
Complete the “Rationale” section under the diagnostic assessment to add context to the decision points regarding your solution size estimation.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.1.2 and copy your rationale into the document.
Download the Solution Path & Size Estimation Tool
Download the Solution Development and Implementation Report
Input | Output
Solution size diagnostic assessment | Solution size estimation and supporting rationale.
Materials | Participants
Implement AI for CX blueprint Solution Path & Size Estimation Excel Tool AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 132: Step 3.2 – Establish your development and deployment framework
Plan for your PoC and broader deployment of your CX AI Solution
Activities
3.2.1 Develop your proof-of-concept framework and plan.
3.2.2 Establish your solution testing framework and requirements.
3.2.3 Develop your deployment plan to “go live.”
3.2.4 Establish a framework to successfully scale your solution.
Get ready to deploy your CX AI solution.
Step 3.1
Step 3.2
Step 3.3.
This step will guide you through the following activities:
Develop a proof-of-concept framework to prove out the viability of your solution.
Define your testing requirements and framework to guide the development of your solution.
Establish a plan to bring your solution to production and scale it out thoughtfully across your organization.
Outcomes of this step
A foundational framework to test, launch, and scale your CX AI solution thoughtfully across your organization.

## Slide 133: Develop your proof-of-concept framework
Why having a POC plan matters
A proof of concept (POC) validates whether an AI idea is technically feasible and commercially viable before full-scale deployment. In AI and CX initiatives – such as an Agent Assist system – it’s easy to invest heavily in tools, data, and integrations only to discover critical flaws later. By designing a focused POC, you minimize risk and gather real-world evidence to refine or pivot your strategy.
A well-structured POC plan helps you:
Test assumptions about data quality, model performance, and user adoption in a controlled environment.
Engage stakeholders early, showing quick wins or identifying red flags before committing large budgets.
Accelerate learning, as rapid prototyping and feedback loops reveal essential insights for larger-scale implementation.
Info-Tech Insight
A POC isn’t just a technical exercise; it also aligns business expectations with user realities. By carefully scoping your POC, you lay a solid foundation for scalable success down the line.

## Slide 134
Establishing your POC framework
Keep these best practices in mind when planning the proof of concept for your CX AI solution
General Best Practices for AI/ML
Keep It Small & Focused
  Resist the urge to test every possible scenario in your POC. Limit scope to the most critical function or user journey.
  This shortens development time and lets you see tangible results faster.
Define Success Criteria Upfront
  Set clear metrics – like model accuracy, time to resolution, or user satisfaction improvements.
  Without measurable targets, it’s hard to judge whether your POC truly succeeded.
Use Realistic, Representative Data
  Synthetic or overly cleaned data won’t uncover real-world data issues (e.g. missing fields, domain-specific anomalies).
  Aim for a small but relevant data set that mirrors production.
Engage Stakeholders Early
  Involve frontline users (agents, managers) in POC feedback.
  This buy-in can smooth adoption if and when you scale.
Prioritize Rapid Iteration
  Build quickly, measure, gather feedback, and iterate.
  Each cycle sharpens the solution before you invest in a full rollout.

## Slide 135: Sample template: Proof of concept
Below is an example of a POC template. Use this template to keep POC details concise and consistent:
POC Element | Details
1. Objectives & Scope | What functionality are we testing? Which business problem or CX metric are we aiming to affect?
2. Data & Environment | Data sources (e.g. CRM, call transcripts)? Sample size or pilot group? Any special compliance considerations?
3. Success Criteria | Key metrics or KPIs (model accuracy, user satisfaction, reduction in wait times) Threshold for success vs. partial success
4. Roles & Team | POC lead Data scientist, domain expert Pilot users (e.g. 10 agents)
5. Timeline & Milestones | Start/end dates (4-8 weeks recommended) Interim checkpoints for feedback
6. Evaluation & Outcomes | How will results be measured and reported? Criteria for scaling or pausing
Info-Tech Insight
A POC plan gives your AI project an Agile testbed to validate real-world assumptions around data, technology, and human adoption. By focusing on clear objectives, representative data, and measurable KPIs, you create a low-risk environment to test Agent Assist (or any other AI-driven CX solution). The insights gleaned – both successes and shortcomings – will prove invaluable when scaling to full production.

## Slide 136: Completed example: Agent Assist
Below is how you might fill out the POC template for an AI-driven Agent Assist solution aimed at improving handle times and agent satisfaction.
POC Element | Details
1. Objectives & Scope | Test real-time call transcript analysis to deliver knowledge base suggestions. Focus on inbound claims calls for one product line.
2. Data & Environment | Data Sources: three months of archived call logs and real-time transcript feed in a sandbox environment. Pilot with ten agents handling ~200 calls/week. Include a scenario with typical claims queries.
3. Success Criteria | Average Handle Time: Aim for 10% to 15% reduction from baseline. Agent Satisfaction: 8/10 rating in post-POC survey. Model Accuracy (recommended articles match agent’s final resolution) > 80%.
4. Roles & Team | POC Lead: AI Product Manager Data Scientist: 1 FTE, specialized in NLP Pilot Users: 10 volunteer claims agents + their supervisor for feedback
5. Timeline & Milestones | Week 1-2: Setup environment, import sample call transcripts, build minimal NLP model Week 3-4: Conduct pilot; gather agent feedback daily Week 5-6: Refine model, measure KPIs, finalize POC results
6. Evaluation & Outcomes | Compare AHT and agent feedback before and after the POC. If AHT improvement > 10% and satisfaction threshold met, plan broader rollout. Document any data or compliance gaps discovered.

## Slide 137: 3.2.1 Define your proof-of-concept framework
Objective: Define the proof-of-concept framework that will guide the development of your CX AI solution.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the proof-of-concept framework for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.2.1.
Follow the prompts in the sample template that was showcased within this section and complete the proof-of-concept framework section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Proof-of-Concept Framework Definition Template Proof-of-Concept Framework Completed Example | Proof-of-Concept Framework for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 138: Establish your testing framework & plan
Why having a robust testing framework and plan is critical to solution success
A robust testing framework and plan ensures your AI-driven solution meets quality, performance, and compliance standards before going live. In a CX context, improper testing can lead to incorrect recommendations, agent frustration, and damaged customer experiences.
A well-defined testing plan helps you:
Catch errors or biases early, preventing costly fixes after production deployment.
Validate end-to-end functionality, ensuring data flows, integrations, and AI models work harmoniously under real-world conditions.
Boost stakeholder confidence, as a thorough testing regimen demonstrates due diligence and reliability.
Info-Tech Insight
The iterative nature of AI means testing isn’t a one-time event. Continual testing – from prototyping to production – keeps your model accurate and trustworthy over time.

## Slide 139
Best practices for building a testing framework
Keep these Best Practices in mind when building the Testing Framework for your CX AI solution
Testing Framework
1. Identify AI Solution & Goals
Decide which areas to test (data quality, functional, performance, security, etc.) and select the methods (A/B, QA scripts, red‐teaming).
2. Define Testing Approach (Categories & Methods)
3. Set Success Criteria & Prepare Data
Determine pass/fail thresholds and assemble the necessary test data and environments.
4. Execute Tests & Document Findings
Run the tests (in sprints or phases), collect metrics, and track defects or anomalies.
5. Evaluate, Refine & Decide Next Steps
Compare results to your success criteria. If they fall short, refine and retest. If targets are met, finalize your rollout plan.
Best Practices for AI/ML
Test Data Quality & Consistency
Check for missing, duplicated, or inconsistent records.
Poor data quality can degrade AI model accuracy faster than any algorithmic flaw.
Create Balanced Test Data Sets
Include representative examples of different customer profiles, claim types, or conversation topics.
This helps uncover biases and ensures your solution performs across diverse scenarios.
Include Performance & Stress Tests
AI-driven tools can strain systems – especially if real-time data or high volumes are involved.
Stress testing prevents bottlenecks under peak loads.
Iterate & Validate Frequently
AI models evolve with new data. Schedule regular test cycles to detect model drift or performance decay.
Maintain a feedback loop with end users for continuous improvement.
Incorporate Explainability & Compliance Checks
Some regulations require demonstrable fairness or transparency in AI decisions.
Build fairness checks and compliance audits (e.g. GDPR, industry-specific rules) into your testing regimen.
Establish the solution type and what success looks like (KPIs, business objectives).

## Slide 140: Sample template: Testing plan
Use the table below to structure your Training Plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Testing Focus | Instructions | Required Roles | Outputs
1 | Identify AI Solution & Goals | Determine the type of AI (predictive, generative, Agent Assist, etc.) Pin down high‐level objectives (e.g. reduce handle time, improve NPS) Decide if advanced methods (A/B testing, red‐teaming) might be needed | Business/CX Lead: Defines goals, KPIs AI/ML Engineer: Advises on feasibility | Project Overview (solution type, objectives, initial KPI targets)
2 | Define Testing Approach (Categories & Methods) | Establish testing categories (data quality, functional, performance, security/compliance, model accuracy/bias, user acceptance) Select testing methods for each (A/B tests, QA scripts, load tests, red‐teaming, etc.) | QA Lead: Drafts categories & methods AI/ML Engineer: Validates feasibility Compliance Officer: Adds legal/ethical requirements User Reps: Provide input on user acceptance | Test Categories Document (e.g. list of QA/QC, A/B, generative evaluations, bias checks) Testing Methods Matrix (which test applies to which category)
3 | Set Success Criteria & Prepare Data | Define pass/fail thresholds (e.g. 85% model accuracy, <2s response time) For A/B tests, specify improvement vs. control (e.g. 10% faster resolution) Gather representative data sets (including edge cases) Set up test environment that mimics production | Business/CX Lead: Aligns metrics with business goals AI/ML Engineer: Confirms performance thresholds Data/IT Specialist: Sets up environment, ensures data coverage | Testing Criteria Document (list of performance thresholds, compliance rules) Test Environment Ready (staging credentials, data loaded, coverage checklist)
4 | Execute Tests & Document Findings | Run test suites in phases (QA/QC scripts, load tests, user acceptance) For A/B testing, collect metrics vs. control group Log results (pass/fail, anomalies) If advanced, perform red‐teaming or adversarial testing | QA Lead: Coordinates test execution, logs defects AI/ML Engineer: Investigates model issues User Reps: Participate in user acceptance or pilot | Test Execution Logs (defect list, outcomes) User Acceptance Results or A/B metrics Performance Data (load tests)
5 | Evaluate, Refine & Decide Next Steps | Compare actual results vs. success criteria If thresholds aren’t met, retune model or repeat tests Summarize in a final report Make a go/no-go decision for production rollout | QA Lead: Prepares final test report Business/CX Lead: Facilitates go/no-go meeting AI Steering Committee: Decides on production readiness | Testing Summary Report (final pass/fail analysis) Go/No-Go Decision for production or further iteration

## Slide 141: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Testing Focus | Instructions | Required Roles | Outputs
1 | Identify AI Solution & Goals | Confirm an AI‐driven Agent Assist that offers real‐time suggestions from a knowledge base KPIs: reduce handle time by 10%, boost agent satisfaction by 1 point on a 1-10 scale Decide on advanced testing (e.g. A/B testing, possible red‐teaming) | Business/CX Lead: Sets handle time & satisfaction targets AI/ML Engineer: Confirms real‐time feasibility | Project Overview (Agent Assist solution, KPI targets, advanced testing approach)
2 | Define Testing Approach (Categories & Methods) | Data Quality: Check transcripts for missing/noisy data Functional: Validate knowledge base links are correct Performance: Response under 2 seconds Security/Compliance: Ensure only authorized roles see customer data Accuracy/Bias: Confirm balanced suggestions | QA Lead: Drafts categories AI/ML Engineer: Ensures feasibility Compliance Officer: Monitors regulatory/privacy requirements User Reps: Provide user acceptance input | Test Categories Document listing data quality, functional, performance, security, accuracy, and user acceptance Testing Methods Matrix (e.g. QA scripts, load tests, A/B pilot, optional red‐teaming)
3 | Set Success Criteria & Prepare Data | Define success thresholds (≥85% of suggestions marked “helpful” by agents) Target a 10% handle time reduction vs. baseline after 4 weeks Prepare test data: sample transcripts covering routine calls, tricky claims, edge cases Set up a staging environment mirroring real calls | Business/CX Lead: Aligns metrics with overall goals AI/ML Engineer: Confirms accuracy/performance thresholds Data/IT Specialist: Creates staging environment, ensures data coverage | Testing Criteria Document (85% helpful suggestions, <2s latency, etc.) Test Environment Ready with anonymized transcripts, realistic traffic simulation
4 | Execute Tests & Document Findings | Run QA/QC scripts to ensure data integrity Launch A/B test: 10 agents use Agent Assist, 10 remain as control Load test simulating 50 concurrent calls Log pass/fail, anomalies, user feedback If advanced, do red‐teaming for security or compliance concerns | QA Lead: Coordinates test cycles, logs defects AI/ML Engineer: Investigates performance/accuracy dips User Reps: Participate in pilot (A/B group) | Test Execution Logs (defects, pass/fail) A/B Results (handle time comparison, agent feedback) Performance Data (peak concurrency tests)
5 | Evaluate, Refine & Decide Next Steps | Compare handle time reduction and agent satisfaction to target thresholds If performance is sub‐optimal, tune the model and retest Summarize outcomes in a Testing Summary Report Go/No‐Go decision by AI Steering Committee for full rollout | QA Lead: Prepares final test report Business/CX Lead: Leads go/no-go discussion AI Steering Committee: Decides production readiness | Testing Summary Report (did we meet 10% handle time reduction and 85% helpful suggestion rate?) Go/No‐Go Decision for broader deployment or further iteration

## Slide 142: Completed example (continued): Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Here’s an example of how the plan might unfold over a six-week window:
Week 1:
Business/CX lead and AI/ML engineer finalize solution goals (Step 1).
QA Lead defines testing categories and proposes methods (Step 2).
Week 2:
Business/CX lead, AI/ML engineer, and Compliance set success criteria (Step 3).
Data/IT specialist provisions the staging environment (Step 3).
Week 3–4:
QA lead runs initial test cycles (functional, performance). (Step 4).
AI/ML engineer refines model if accuracy or latency fails thresholds.
Week 5:
User representatives conduct A/B or user acceptance testing (Step 4).
Security officer may do a mini red-team or compliance audit if needed.
Week 6:
QA lead compiles test findings.
Steering committee reviews success vs. shortfalls and issues a go/no-go decision (Step 5).

## Slide 143: 3.2.2 Establish your testing framework & plan
Objective: Build out a testing framework to assess the performance and stability of your CX AI solution.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the testing framework for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.2.2.
Follow the prompts in the sample template that was showcased within this section and complete the testing framework section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Testing Framework Definition Template Testing Framework Completed Example | Testing Framework for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 144: Build your deployment plan
Why having a solid deployment plan is critical
For AI-driven CX solutions – like an Agent Assist tool – launching the technology is often more complex than building it. Properly orchestrating data pipelines, user adoption, and operational handovers ensures your AI tool performs reliably and consistently once live.
A solid deployment plan:
Minimizes downtime or disruptions in customer service operations.
Provides clear roles and timelines so everyone knows who does what, when.
Creates a controlled transition from testing to full-scale usage, reducing last-minute surprises.
Info-Tech Insight
Successful deployment isn’t just about “going live.” It’s about smooth integration, robust monitoring, and ongoing support – all of which keep your AI solution aligned with business objectives well after launch.

## Slide 145
Best practices for building a deployment plan
Keep these best practices in mind when building the deployment plan for your CX AI solution
Deployment Plan
1. Pre-Deployment Readiness & Environment Setup
Confirm final test results, address any compliance or critical issues, and set up production infrastructure with monitoring.
2. Deployment Execution
Promote the AI model to production and integrate it with real-time data flows.
3. Pilot/Controlled Rollout
Launch the AI solution to a smaller user group, track KPIs and feedback, and refine before larger deployment.
4. Full Rollout & Post-Deployment Monitoring
Enable the solution for all intended users, provide usage resources, and keep an eye on performance metrics and user support channels.
5. Operational Handoff & Continuous Improvement
Transfer daily responsibilities to operations, hold regular performance reviews, and continuously gather feedback to enhance the AI solution over time.
Best Practices for AI/ML
Plan for Incremental Rollout
Deploy AI solutions in phases – perhaps one team or region at a time – to catch issues early and avoid widespread disruptions.
Automate Where Possible
Use continuous integration/continuous delivery (CI/CD) pipelines to streamline updates, especially if the model will be retrained frequently.
Establish Monitoring & Alerting
Set up real-time metrics (e.g. latency, error rates) and automated alerts if performance dips, so you can respond quickly.
Ensure Data Governance
Confirm the final environment respects data privacy laws (GDPR, HIPAA) and internal governance policies.
Document who has access to production data and how logs are stored.
Allocate Resources for Post-Deployment
Assign a support team or at least on-call experts who can troubleshoot model or system issues in real-time.

## Slide 146: Sample template: Deployment plan
Use this plan to guide the deployment of your AI solution, from final pre-launch checks to ongoing optimization.
Step | Testing Focus | Instructions | Required Roles | Outputs
1 | Pre-Deployment Readiness & Environment Setup | Verify Final Test Results (performance, security, compliance) Address Outstanding Issues (resolve critical defects, confirm legal requirements) Prepare Production Environment (servers/cloud resources, data pipelines) Set Up Monitoring & Alerting (key metrics) | QA Lead: Confirms all testing passed Compliance Officer: Ensures no legal risks IT/Infrastructure Specialist: Provisions environment, configures monitoring | Readiness Checklist (test completion, unresolved issues) Go/No-Go Sign-Off from leadership Production Environment ready (infrastructure, governance, monitoring)
2 | Deployment Execution | Promote AI Model from staging to production Configure Integrations (CRM, contact center platform, etc.) Validate Production Data Flow in real-time or batch | AI/ML Engineer: Manages model promotion Data/IT Specialist: Verifies data flow integrity Project Manager: Oversees timeline | Deployed AI Solution (model is live, integrated, receiving data) Deployment Log (record of changes & configurations)
3 | Pilot/Controlled Rollout | Select Pilot Group (small set of users or limited time frame) Monitor Performance & Feedback (track key KPIs, gather usability data) Refine if Needed (adjust configurations or model parameters) | Business/CX Lead: Defines pilot scope AI/ML Engineer: Monitors real-time stats & resolves issues User Representatives: Provide feedback | Pilot Report (KPI trends, user feedback, discovered issues) Revised Settings prior to broader launch
4 | Full Rollout & Post-Deployment Monitoring | Enable AI Solution for all intended users or across all channels Document Usage Procedures (guides, FAQs, training refreshers) Track KPIs (latency, error rates, user satisfaction) Set Up Issue Reporting (help desk channel, escalation path) | Business/CX Lead: Manages communications & readiness Support Team: Handles user queries Project Manager: Coordinates rollout schedule | Solution Live (AI accessible to entire user base) Communication Materials (emails, guides, FAQs) Monitoring Dashboard Updates (regular KPI reports, support logs)
5 | Operational Handoff & Continuous Improvement | Handoff to Operations (model retraining, system updates, daily ownership) Schedule Routine Reviews (monthly or quarterly to assess performance, plan enhancements) Gather Ongoing User Feedback and add to an enhancement backlog | Project Manager: Finalizes handoff tasks Operations Team: Takes on routine maintenance Business/CX Lead: Organizes periodic review | Handoff Documentation (SOPs, escalation paths, contact lists) Enhancement Backlog (future improvements, feature requests) Regular Performance Review Sessions

## Slide 147: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Deployment Focus | Instructions | Required Roles | Outputs
1 | Pre-Deployment Readiness & Environment Setup | Confirm A/B test results: 10% handle time reduction achieved Resolve compliance items (e.g. data retention for call logs) Configure AWS environment (autoscaling for ~500 concurrent sessions) Set up monitoring for suggestion latency & agent feedback | QA Lead: Final test sign-off Compliance Officer: Ensures data usage rules are met IT Specialist: Sets up cloud infra & monitoring | Signed-Off Test Report Production Environment Checklist (AWS instance specs, dashboards for latency/error rates) Go/No-Go Approval from leadership
2 | Deployment Execution | Promote AI model to production, linking it with the live knowledge base Connect real-time transcripts via the contact center platform (e.g. Genesys) Validate that data flows properly into the model in production | AI/ML Engineer: Performs final model push Data/IT Specialist: Ensures real-time data flow Project Manager: Oversees timeline | Deployed Model (version #, date/time of release) Integration Logs (record of final configuration)
3 | Pilot / Controlled Rollout | Activate Agent Assist for 20 agents in the claims department Monitor daily handle time, agent feedback, system stability for 2 weeks Adjust model parameters or knowledge base mappings if issues arise | Business/CX Lead: Selects pilot agents, collects feedback AI/ML Engineer: Tracks real-time metrics User Representatives: Provide daily feedback | Pilot Report (daily usage stats, handle time metrics, agent satisfaction) Refined Model Settings if needed before broader launch
4 | Full Rollout & Post-Deployment Monitoring | Enable Agent Assist for all agents in the company’s contact centers Distribute usage guides & quick reference FAQ Set up a help desk channel (Slack, email) for agent questions Track key KPIs (handle time, satisfaction) daily | Business/CX Lead: Communicates launch to all agents Support Team: Handles incoming questions AI/ML Engineer: Monitors performance metrics | Solution Live (available to entire user base) User Communication Materials (guides, FAQs) Monitoring Dashboard Updates (current KPIs, user satisfaction)
5 | Operational Handoff & Continuous Improvement | Transition day-to-day ops (model retraining, system maintenance) to the Contact Center Operations team Hold monthly check-ins to see if accuracy or speed is drifting Collect feedback from agents and add improvements to backlog | Project Manager: Finalizes handoff tasks Operations Team: Takes on daily monitoring and maintenance Business/CX Lead: Schedules monthly review sessions | Handoff Documentation (SOPs, contact lists, escalation paths) Enhancement Backlog (planned improvements, potential new features) Monthly/Quarterly Performance Reviews

## Slide 148: 3.2.3 Map your deployment plan
Objective: Establish the deployment plan to launch your CX AI solution to your end users.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the deployment plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.2.3.
Follow the prompts in the sample template that was showcased within this section and complete the deployment plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Deployment Plan Definition Template Deployment Plan Completed Example | Deployment Plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 149: Establish a framework to scale your solution
Why determining how to scale your solution effectively is critical to success
Deploying an AI solution is just the beginning; scaling it effectively ensures you capture maximum ROI and adapt to growing demands – whether that’s supporting more users, larger data volumes, or additional channels (like chat, email, voice).
A structured scaling plan helps you:
Maintain performance as workloads increase – avoiding slow response times or system instability.
Extend AI coverage to new regions, products, or service lines, ensuring consistent user experience.
Preserve data quality and model accuracy even as the scope and complexity of interactions expand.
Info-Tech Insight
Scaling isn’t just about adding more compute resources. It also involves rethinking processes, governance, and user training to handle higher volumes and new functionalities seamlessly.

## Slide 150: Why do we need both a deployment and scaling plan?
Different Objectives & Time frames:
Deployment plan: Focuses on getting the AI solution into production smoothly. It covers final readiness checks, operational handoff, and initial post-launch monitoring.
Scaling plan: Takes over after successful deployment. It addresses how to expand the solution to more users, additional channels, or new features without sacrificing performance.
Avoiding Overcomplication:
Combining both into a single mega-plan can lead to unnecessary complexity.
Separating them ensures each phase (go-live vs. expansion) receives the right level of detail and stakeholder focus.
Reducing Risk at Each Stage:
A deployment plan prevents launch-day surprises, ensuring stable performance for day-one users.
A scaling plan manages long-term growth systematically – helping you handle rising data volumes, user concurrency, or broader CX use cases.
Clear Accountability & Milestones:
Each plan has its own milestones, success criteria, and owners (e.g. QA leads for deployment, IT/ML teams for scaling).
This structure clarifies who does what and when, making project management simpler and more transparent.
Info-Tech Insight
By separating the initial deployment from ongoing scaling, you prevent scope creep, maintain a stable AI solution at go-live, and then methodically expand capabilities once you’ve proven real-world success.

## Slide 151: Instructional template: Scaling framework
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Scaling Focus | Instructions | Required Roles | Outputs
1 | Assess Current Performance & Define Objectives | Review KPIs (e.g. handle times, user satisfaction) to see if they’re trending toward capacity issues or if usage is increasing rapidly. Identify Bottlenecks: Workflow, system capacity, or model performance limitations. Set Growth Targets (doubling users, adding new channels). | CX Lead: Evaluates KPI trends and user feedback IT Specialist: Analyzes system capacity metrics AI/ML Engineer: Checks for model drift or performance gaps | Scaling Readiness Report (current performance levels, constraints, growth opportunities) Scaling Objectives (goals for user concurrency, new feature rollout, etc.)
2 | Evaluate Infrastructure & Model Requirements | Check Cloud/On‐Premised Options: Determine if autoscaling is needed or if hardware upgrades are required. Assess Model Architecture: Ensure the model can handle new data types (e.g. chat logs, different languages) or increased load. | IT/Infrastructure Specialist: Evaluates tech feasibility AI/ML Engineer: Identifies potential model or pipeline changes | Technical Feasibility Plan (upgrades needed for infrastructure, data workflows, model architecture) Resource Requirements (estimated costs, timeline, needed skill sets)
3 | Plan & Implement the Scaling Strategy | Create a Roadmap: Outline tasks, milestones, and timelines for expansions (e.g. new channels, 2x concurrency). Automate Data Pipelines: If new data sources are introduced, ensure robust ETL/streaming processes. Assign Owners & Deadlines for each scaling task. | Project Manager: Drafts roadmap and coordinates tasks Data/IT Specialist: Plans data pipeline expansions AI/ML Engineer: Updates model ingestion | Scaling Implementation Roadmap (tasks, owners, deadlines) Updated Data Pipelines (integrating new channels or data volumes)
4 | Pilot & Test the Expanded Solution | Run Load/Stress Tests simulating higher concurrency or usage from new channels. Evaluate Model Accuracy if new data types or languages are introduced. Collect User Feedback: If workflows changed, involve a pilot group of end users or agents to confirm usability. | QA Lead: Orchestrates performance & functional tests User Representatives: Provide feedback on new workflows | Pilot Test Results (system stability, model performance at scale, user acceptance) Refinement Plan (any fixes or tuning based on pilot feedback)
5 | Full Rollout & Continuous Optimization | Deploy New Capacity/Features to all intended users. Communicate Changes (internal announcements, user guides) so stakeholders understand expanded capabilities. Regular Audits & Feedback: Schedule ongoing reviews to spot model drift, performance issues, and further improvement ideas. | Business/CX Lead: Announces expanded solution and monitors adoption AI/ML Engineer: Monitors logs/model drift Operations Team: Maintains solution post-rollout | Scaled System Live (supports higher capacity, additional channels, or new features) Maintenance SOP (frequency of performance checks, model retraining schedule) Enhancement Backlog (future expansion ideas)

## Slide 152: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Scaling Focus | Instructions | Required Roles | Outputs
1 | Assess Current Performance & Define Objectives | Review KPI data (handle times, concurrency peaks, user satisfaction) 3 months after initial launch Identify that wait times are climbing again with increased call volume Set goal to double agent capacity (from 200 to 400) plus add chat channel | CX Lead: Gathers KPI data IT Specialist: Analyzes concurrency logs AI/ML Engineer: Checks for model drift | Scaling Readiness Report (noting concurrency spikes, emerging claim types) Scaling Objectives (Phase 1: handle more agents; Phase 2: add chat interactions)
2 | Evaluate Infrastructure & Model Requirements | Check if existing cloud VMs can support 2x concurrency (enable autoscaling if needed) Review model’s training data; chat interactions differ from voice transcripts, so more data collection or adaptation may be required | IT/Infrastructure Specialist: Validates autoscaling feasibility AI/ML Engineer: Advises on chat-based model updates | Technical Feasibility Plan (upgraded auto-scaling tier, collecting chat transcripts for model training)
3 | Plan & Implement the Scaling Strategy | Infrastructure Upgrade: Configure autoscaling for up to 400 agents Data Pipeline: Add real-time ingestion of chat logs in addition to call transcripts Roadmap: Concurrency in Q2, chat in Q3 | Project Manager: Drafts scaling roadmap (tasks, timelines) Data/IT Specialist: Sets up chat data pipeline AI/ML Engineer: Updates ingestion flows | Scaling Implementation Roadmap (milestones for concurrency expansion, chat feature launch) Updated Data Pipelines (handling both voice and chat streams)
4 | Pilot & Test the Expanded Solution | Load Test concurrency for 400 agents Chat Pilot: 20 agents handle chat queries; test model accuracy and agent usability Gather feedback on workflow changes before broader rollout | QA Lead: Coordinates concurrency and functional tests User Reps: Provide feedback on chat-based workflows | Pilot Test Results (system stability: <2s response time, initial chat accuracy at 80%) Refinement Plan (tuning chat model, improving agent workflows)
5 | Full Rollout & Continuous Optimization | Go Live with support for 400 agents plus the new chat channel Communicate Changes via internal newsletters/staff meetings Monitor concurrency usage, handle times, and chat accuracy monthly; retrain if performance dips | Business/CX Lead: Announces expanded solution AI/ML Engineer: Monitors performance Operations Team: Maintains solution | Scaled System Live (handles 400 agents, chat queries) Launch Communications (email, knowledge base updates) Maintenance SOP (monthly concurrency checks, chat accuracy reviews, future expansions)

## Slide 153: 3.2.4 Establish your scaling plan
Objective: Establish a plan to scale your solution intelligently across your entire organization.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the scaling plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.2.4.
Follow the prompts in the sample template that was showcased within this section and complete the scaling plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Scaling Plan Definition Template Scaling Plan Completed Example | Scaling plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 154: Step 3.3 – Prepare your organization for your CX AI solution
Establish a robust plan to socialize and train your organization on your CX AI solution.
Activities
3.3.1 Build your change management plan.
3.3.2 Define the requirements for your training plan.
3.3.3 Establish your communication plan.
3.3.4 Define and build your solution roadmap.
Get the details right when dealing with your stakeholders.
Step 3.3.
Step 3.2
Step 3.1
This step will guide you through the following activities:
Developing a change management plan to help guide your end users through using your new solution.
Building a training plan to upskill your end users to be able to effectively use your solution as designed.
Developing a communication plan and solution roadmap to articulate key milestones and delivery dates to your organization.
Outcomes of this step
A series of plans to ensure that your solution is used and adopted in the right way by your organization.
A roadmap to articulate the various stages of development and implementation for your solution.

## Slide 155: Build your change management plan
Why having a change management plan is critical
Adopting an AI solution – especially one impacting customer experience – inevitably alters workflows, roles, and culture. Without a structured approach to prepare, guide, and support the people affected, even the best AI technology can face resistance, low adoption, or misuse.
A robust change management plan helps you:
Align stakeholders on how new AI tools will integrate into daily tasks and broader strategy.
Reduce disruption, ensuring employees, managers, and customers understand benefits and know where to get help if issues arise.
Foster acceptance and enthusiasm, so the solution quickly becomes part of “how we do business,” not just another project.
Info-Tech Insight
Change management isn’t one-size-fits-all. It requires ongoing communication, training, and feedback loops to ensure employees and customers remain engaged with your AI transformation well past launch day.

## Slide 156
Best practices for building a change management plan
Keep these best practices in mind when building the change management plan for your CX AI solution
Change Management Plan
1. Identify Stakeholders & Define Change Vision
Pinpoint who’s impacted and why the AI initiative matters, forming a clear narrative.
2. Communication Strategy & Plan
Determine channels, frequency, and key messages tailored to different groups.
3. Training & Enablement
Provide hands-on learning materials and measure mastery of the new AI workflows.
4. Feedback, Reinforcement & Adoption Support
Keep tabs on user sentiment and usage; celebrate successes and address obstacles quickly.
5. Review & Continuous Improvement
Evaluate how well the change met its goals, document insights, and refine for future rollouts.
Best Practices for AI/ML
Communicate Early & Often
AI projects can spark anxiety around job displacement or data privacy. Transparent communication fosters trust.
Focus on Skills & Training
Even with the best technology, users must feel confident and capable. Provide hands-on training and easy reference materials.
Involve Stakeholders in Design
Engaging end users (e.g. frontline agents, managers) from the start can reduce pushback and improve solution usability.
Establish Feedback Channels
Ongoing feedback loops (e.g. surveys, user groups) help identify pain points, gather improvement ideas, and maintain morale.
Celebrate Small Wins
Highlight early successes (like faster resolution times) to motivate teams and showcase tangible benefits of the AI solution.

## Slide 157: Instructional template: Change management plan
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | CM Focus | Instructions | Required Roles | Outputs
1 | Identify Stakeholders & Define Change Vision | Map affected groups (agents, supervisors, compliance, IT). Assess impact on each role: What tasks or skills will change? Define the “Why”: How AI improves workflows, customer outcomes, or employee experience. | Project Manager: Oversees stakeholder mapping. Business/CX Lead: Defines user impact and crafts overarching change narrative. | Stakeholder Impact Analysis (each group, potential concerns). Change Vision Document (clear messaging on benefits and rationale).
2 | Communication Strategy & Plan | Craft key messages (benefits, timeline, expectations). Select communication channels (email, intranet, Slack, manager briefings). Set frequency for updates (weekly, every two weeks). | Communications Lead: Coordinates messaging and schedules. Project Manager: Ensures alignment with overall rollout timeline. | Communications Calendar (who gets what info, when, and how). Messaging Framework (consistent talking points for each stakeholder group).
3 | Training & Enablement | Develop training materials (demos, job aids, FAQs) specific to new AI tasks. Deliver training (classroom, online, 1-on-1 coaching). Assess competency via quizzes or practical checks. | Training Lead or L&D Team: Designs and delivers training. AI/ML Engineer: Provides technical insights as needed. | Training Curriculum & Materials (slides, guides, recordings). Completion Logs (quizzes, practical assessments).
4 | Feedback, Reinforcement & Adoption Support | Set up feedback channels (surveys, Slack groups) for ongoing user input. Monitor usage and adoption (track AI usage rates, handle time improvements). Recognize early adopters or success stories, and coach individuals who struggle. | Project Manager/Change Champion: Monitors feedback channels. Support Team: Resolves issues. Business/CX Lead: Tracks usage metrics. | Feedback Reports (top concerns, suggestions). Adoption Dashboards (usage stats, success stories). Coaching Plan for low-usage or struggling users.
5 | Review & Continuous Improvement | Assess Change Effectiveness: Did adoption meet targets (e.g. 80% usage)? Gather lessons learned for future expansions or next phases. Update training, messaging, or processes as needed. | Project Manager: Captures lessons learned. Change Champion: Updates change materials. Business/CX Lead: Monitors performance improvements. | Post-Implementation Review (what worked vs. what didn’t). Updated Change Playbook (revised processes, materials, or best practices for future rollouts).

## Slide 158: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Change Mgmt. Focus | Instructions | Required Roles | Outputs
1 | Identify Stakeholders & Define Change Vision | Map impacted roles: 200 agents, 10 team leads, 1 compliance rep. Assess new tasks: Agents will receive real-time AI prompts; some may worry about job security or performance metrics. Craft “Why”: AI assists agents by reducing manual searches and improving handle times. | Project Manager: Creates stakeholder matrix. CX Lead: Clarifies agent role changes and sets the vision. | Stakeholder Impact Analysis detailing potential concerns (fear of replacement, unclear AI prompts). Change Vision Doc (“AI frees you up for customer connections, not busywork”).
2 | Communication Strategy & Plan | Key Messages: “AI assists, not replaces. Agents remain essential for empathy & complex issues.” Channels: Weekly email updates for 4 weeks pre-launch, short “What to Expect” sessions. Communication Frequency: Weekly updates + occasional intranet FAQs. | Communications Lead: Coordinates session schedules and messaging. Team Leads: Encourage attendance. | Communications Calendar (session dates, email send-outs). FAQ Document shared on the intranet.
3 | Training & Enablement | Develop short video demos on how to use Agent Assist, plus a quick reference guide. Deliver training in small groups (1 hour each). Test proficiency with a short quiz after each session. | Training Lead: Designs & delivers materials. AI/ML Engineer: Provides technical clarifications as needed. | Training Materials (videos, PDFs). Completion Logs showing each agent’s quiz results, ensuring readiness.
4 | Feedback, Reinforcement & Adoption Support | Set up a Slack channel (#agent-assist-support) for real-time questions. Monitor usage: If usage falls below 70%, interview agents to find barriers. Recognize success stories (Agent X reduced call time by 25%). | Project Manager: Monitors Slack queries and feedback. Support Team: Logs & resolves issues. CX Lead: Reviews usage data. | Feedback Reports (daily or weekly overview of top questions). Adoption Dashboard (usage stats, success stories). Coaching Sessions for low-usage agents.
5 | Review & Continuous Improvement | Post-launch survey after 1 month: measure agent satisfaction with AI. Document lessons: e.g. “Next time, involve user testing earlier.” Refine training & messaging for ongoing expansions (e.g. new product lines or features). | Project Manager: Gathers feedback & updates docs. Change Champion: Summarizes improvements. CX Lead: Tracks long-term performance. | Post-Implementation Review: summary of adoption rates, satisfaction, recommended changes. Updated Change Playbook for future or broader AI deployments.

## Slide 159: 3.3.1 Build your change management plan
Objective: Develop a change management plan to guide your organization through the new capabilities developed with your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the change management plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.3.1.
Follow the prompts in the sample template that was showcased within this section and complete the change management plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Change Management Plan Definition Template Change Management Plan Completed Example | Change management plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 160: Build your training plan
Why having a solid training plan is crucial to the success of your solution
Even the most advanced AI solution can fail if end users don’t understand how it works or why it benefits them.
A structured training plan:
Builds confidence and competency among those who will rely on the AI solution daily – like agents, team leads, or supervisors.
Aligns expectations so that the AI tool is used effectively and consistently across teams.
Reduces resistance by addressing fears or misconceptions (e.g. job displacement, privacy concerns) through skill-building and open dialogue.
Info-Tech Insight
Training is not a one-time event. Continuous refreshers, on-demand resources, and feedback loops keep users engaged and capable as the AI solution evolves over time.

## Slide 161
Best practices for building a training plan
Keep these best practices in mind when building the training plan for your CX AI solution
Training Plan
1. Identify Training Needs & Objectives
Determine which roles need AI training, what skills they must acquire, and how you will measure success.
2. Design Curriculum & Materials
Develop and customize the content (e.g. videos, reference guides) tailored to each user group.
3. Deliver Training Sessions
Conduct formal or informal sessions (live webinars, on‐demand modules, etc.) to walk users through the new AI tools.
4. Evaluate Understanding & Provide Ongoing Support
Assess knowledge retention and performance through quizzes or role-plays. Offer continued resources and mentorship.
5. Gather Feedback & Improve
Use surveys and direct feedback to refine the training program, ensuring the solution remains effective and user‐friendly.
Best Practices for AI/ML
Start With Business Context
Explain why the AI tool exists, which problems it solves, and how it supports broader organizational goals. This helps learners see purpose and value.
Vary Training Formats
Combine live demos, hands-on labs, videos, and written guides to accommodate different learning preferences.
Provide Realistic Practice
Use actual or simulated data and workflows so trainees can experience how the AI behaves in realistic scenarios.
Offer Gradual Skill Development
Begin with basic functionalities and key benefits, then layer on advanced features or troubleshooting techniques.
Track & Validate Understanding
Short quizzes, scenario walkthroughs, or role-playing help confirm trainees can effectively apply their new skills in real situations.

## Slide 162: Instructional template: Training plan
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Training Focus | Instructions | Required Roles | Outputs
1 | Identify Training Needs & Objectives | Segment learners (e.g. agents, supervisors, IT). List required skills (basic vs. advanced AI usage). Tie learning goals to project KPIs (e.g. reduce average handle time, improve CSAT). Set success metrics (e.g. 90% of agents score 8/10 in knowledge checks). | Business/CX Lead: Defines who needs training. Training Lead: Gathers skill requirements, crafts objectives. Project Manager: Ensures alignment with overall timeline. | Training needs analysis listing user groups, current skill levels, and desired competencies. Training objectives document linking each learning goal to business metrics.
2 | Design Curriculum & Materials | Select formats (live demos, e-learning, job aids, quick reference guides). Incorporate real examples (e.g. anonymized call/chat transcripts). | Training Lead or L&D Team: Develops materials. AI/ML Engineer: Provides technical examples. | Training curriculum (module outlines, e-learning scripts, slides). Draft materials ready for review.
3 | Deliver Training Sessions | Plan session types (group workshops, 1-on-1 coaching, on-demand videos). Schedule sessions close to deployment for freshness. | Project Manager: Manages scheduling. Training Lead: Conducts sessions or coordinates trainers. | Training calendar (dates, times, audiences). Attendance records for each session.
4 | Evaluate Understanding & Provide Ongoing Support | Assess mastery via quizzes, role‐playing, scenario testing. Document Results: Who passes vs. who needs additional support. Offer on‐demand resources (recorded demos, FAQs, knowledge base). Assign AI champions or mentors for peer support. | Training Lead: Oversees evaluations, curates resources. Team Leads: Identify staff needing extra coaching. Business/CX Lead: Encourages usage. | Assessment results (quiz scores, scenario performance). Follow‐up plan for low performers. Resource library (videos, PDFs). Mentorship list.
5 | Gather Feedback & Improve | Solicit feedback on training effectiveness via surveys or polls. Revise materials if instructions are unclear or new features added. Incorporate improvements into future rollouts. | Training Lead: Collects feedback, updates materials. Project Manager: Integrates improvements into rollout plans. | Training feedback report (satisfaction, clarity, suggestions). Updated curriculum (if needed).

## Slide 163: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Training Focus | Instructions | Required Roles | Outputs
1 | Identify Training Needs & Objectives | Segment 200 agents into Tier 1 (basic usage) and Tier 2 (complex claims). Supervisors require deeper knowledge to handle escalations. Link goals to KPI: Aim for 10% faster handle times. Success metric: 85% of Tier 1 agents pass scenario test with ≥8/10. | Business/CX Lead: Defines skill needs. Training Lead: Maps who needs advanced training and sets objectives. Project Manager: Aligns with deployment schedule. | Training Needs Analysis (e.g. Tier 1: Basic AI prompts, Tier 2: Complex scenario handling, Supervisors: Escalation & reporting). Training Objectives: “Within 2 weeks, 85% of Tier 1 agents can effectively use AI prompts.”
2 | Design Curriculum & Materials | Create short video tutorials on how AI prompts appear. Develop a quick reference guide. Use anonymized call transcripts to illustrate typical and edge cases. | Training Lead: Develops slides, e-learning modules. AI/ML Engineer: Supplies real call examples. | Training Curriculum: Slides, short how‐to videos, reference guide with screenshots.
3 | Deliver Training Sessions | Conduct 1‐hour live webinars for Tier 1 agents; 2‐hour workshop for Tier 2. Supervisor sessions on escalation protocols. Schedule sessions close to rollout so knowledge is fresh. | Project Manager: Books time slots, invites participants. Training Lead: Delivers or coordinates sessions. | Training Calendar with session dates (Tier 1 on Monday, Tier 2 on Tuesday, Supervisors on Wednesday). Attendance Records.
4 | Evaluate Understanding & Provide Ongoing Support | Quiz Tier 1 agents with scenario‐based questions. Simulate complex calls for Tier 2 (Agent Assist usage). Follow up with low performers for extra coaching. Publish all materials on intranet. Designate 5 “AI Champions” to assist peers post‐training. | Training Lead: Preps quizzes & scenarios, maintains resource library. Team Leads: Observe or grade performance. CX Lead: Recognizes AI Champions. | Assessment Results: e.g. 75% scored ≥8/10, 10% need extra coaching. Follow‐Up Sessions for struggling agents. Resource Library (recordings, guides). List of Champions for peer support.
5 | Gather Feedback & Improve | Post‐training survey: “Rate your confidence in using Agent Assist.” Collect suggestions for additional advanced examples or clearer instructions. Update training materials as needed. | Training Lead: Collates survey feedback, adjusts materials. Project Manager: Approves updates to documentation. | Training Feedback Report showing agent satisfaction and gaps. Revised Curriculum for the next wave of training (if necessary).

## Slide 164: 3.3.2 Build your training plan
Objective: Develop a training plan to ensure your end users understand how to properly use your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the training plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.3.2.
Follow the prompts in the sample template that was showcased within this section and complete the training plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Training Plan Definition Template Training Plan Completed Example | Training plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders Key IT stakeholders

## Slide 165: Establish your communication plan
Why having a communication plan matters
An AI project typically involves diverse stakeholders – from executives and frontline employees to IT teams and possibly even external partners. A well-defined plan ensures each audience knows what to expect, why the project is happening, and how it benefits them.
Without a structured communication plan:
Information gaps can lead to confusion, rumors, or resistance.
Inconsistent messaging may undermine trust in the initiative.
Critical updates may not reach the right audience in time, causing delays or operational risks.
Info-Tech Insight
The communication plan is complementary to your change management strategy. Where change management deals with the people side of adoption (training, feedback loops, readiness), the communication plan provides a structured approach for delivering clear, consistent messages about the project’s progress, goals, and outcomes.

## Slide 166: Instructional template: Communication plan
Use the table below to structure your Training Plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Comms Focus | Instructions | Required Roles | Outputs
1 | Define Objectives & Identify Audiences | Clarify why you’re communicating: Build awareness, secure buy-in, align expectations. Set metrics to gauge success (e.g. 80% open rate, fewer rumor-based queries). Segment stakeholders (execs, frontline staff, IT) by needs, concerns, and channel preferences. | Business/CX Lead: Sets overall objectives. Project Manager: Helps shape realistic metrics. Communications Lead: Profiles stakeholders. | Communications Objectives Statement (e.g. “Inform all staff about rollout timeline & benefits”). Audience Matrix (info needs, channel preferences, key concerns).
2 | Craft Key Messages & Select Channels | Outline core talking points: goals, benefits, timelines, risk mitigations. Address misconceptions or myths head-on. Adapt language: plain English for non-tech staff vs. data-centric details for AI teams. Match channels to audience (email, intranet, Slack, town halls) and define frequency (weekly, monthly). | Communications Lead: Drafts messages, chooses channels. Project Manager: Ensures alignment with project timeline. | Message Framework (main points tailored to each audience). Communications Calendar (dates, channels, scope of each update).
3 | Develop & Distribute Communications | Produce final materials: emails, slide decks, FAQs, intranet articles. Distribute per your calendar, ensuring consistency across platforms. Document distribution so you know who received what and when. | Communications Lead: Writes and circulates materials. Business/CX Lead: Reviews final content. | Communications Artifacts (emails, intranet posts, slide decks). Distribution Records (when/which channel).
4 | Gather Feedback & Provide Listening Mechanisms | Set up feedback channels (survey links, Slack channel, email alias). Monitor responses regularly, respond to queries, clarify confusion. Escalate high-level concerns to leadership if needed. | Communications Lead or Support Team: Monitors feedback. Business/CX Lead: Addresses major concerns. | Feedback Log (key questions, confusions, suggestions). Response Plans for common or recurring themes.
5 | Measure Effectiveness & Refine | Review open rates, attendance, or feedback volumes to see if messages are effective. Conduct short polls or pulse surveys to see if staff feels “in the loop.” Adjust schedules or message style if needed. | Project Manager: Tracks communication KPIs. Communications Lead: Adjusts plan or content as needed. | Communication Effectiveness Report (open rates, event attendance, satisfaction surveys). Refined Plan (updated strategies/tactics).

## Slide 167: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Comms Focus | Instructions | Required Roles | Outputs
1 | Define Objectives & Identify Audiences | Objective: Ensure all 200 contact center agents know the rollout timeline, understand how Agent Assist helps them, and where to find training resources. Success Metric: 80% open rate on email announcements, 90% agent awareness, 50% fewer rumor-based queries. Segment: Executives, agents, team leads. | Business/CX Lead: Sets objective. Project Manager: Confirms feasibility. Communications Lead: Maps stakeholder groups. | Communications Objectives (“80% email open rate, reduce rumor-based queries by half”). Audience Matrix (“Execs: monthly updates; Agents: weekly bulletins; Team Leads: daily Slack in rollout week”).
2 | Craft Key Messages & Select Channels | Core Theme: “Agent Assist reduces manual lookups, boosts call quality.” Myth-Busting: “It won’t replace you; it streamlines tasks.” Channels: Execs = monthly call, Agents = weekly email + daily Slack updates during rollout, Team Leads = briefing call 2 weeks before go-live. | Communications Lead: Drafts agent-friendly messages. Project Manager: Ensures synergy with rollout. | Message Framework tailored to each group (exec summary vs. agent how-to). Communications Calendar (weekly bulletins for agents, monthly leadership update).
3 | Develop & Distribute Communications | Create Emails: “Top 3 features of Agent Assist,” “Week 1 progress.” Slack Posts: Daily Q&A for first 5 days of rollout. FAQ on Intranet with screenshots and usage tips. | Communications Lead: Writes & circulates materials. CX Lead: Reviews content for accuracy. | Emails sent on schedule. Intranet FAQ with visuals and step-by-step instructions. Slack posts pinned for easy reference.
4 | Gather Feedback & Provide Listening Mechanisms | Slack Channel (#agent-assist-qa) to collect real-time questions. Anonymous Survey after the first week to gauge agent sentiment on clarity, readiness. Support Team logs Q&A, escalates repeated concerns to leadership. | Support Team: Monitors Slack, compiles Q&A. CX Lead: Analyzes survey results. | Feedback Log updated daily (common questions, needed clarifications). Survey Results: do agents feel well-informed, confident about using Agent Assist?
5 | Measure Effectiveness & Refine | Track Email Opens: Aim for 80% among agents. Check Slack Engagement: # of questions posted vs. # answered, time frame for responses. If engagement is low, poll agents to see if they prefer short videos or live demos. | Project Manager: Tracks metrics (open rates, Q&A stats). Communications Lead: Adjusts approach. | Communication Effectiveness Report (weekly open rates, Slack Q&A volume). Refined Plan (e.g. more short videos if text-based messages aren’t effective).

## Slide 168: 3.3.3 Build your communication plan
Objective: Establish a communication plan to showcase progress to your organization as you develop your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the communication plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.3.3.
Follow the prompts in the sample template that was showcased within this section and complete the communication plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Communication Plan Definition Template Communication Plan Completed Example | Communication Plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead

## Slide 169: Build your solution roadmap
Why building a solution roadmap is critical
AI initiatives can be complex – spanning multiple teams, technologies, and phases (from feasibility to deployment and beyond). A well-structured solution roadmap ensures that the AI initiative progresses smoothly across different phases, minimizing risks and delays. By continuously verifying resource needs and dependencies, it safeguards overall project feasibility, ensuring your AI effort ultimately delivers measurable value to customers.
A clear solution roadmap:
Aligns everyone on key milestones, dependencies, and deliverables.
Sets realistic timelines, preventing scope creep or underestimation of critical tasks.
Provides visibility into how each phase (e.g. data prep, model development, testing, deployment) ties back to overarching business goals – particularly in a customer experience (CX) context.
Info-Tech Insight
A solution roadmap isn’t set in stone; it’s a living document that adapts as you learn from pilots, gather feedback, or face unforeseen constraints. Regular reviews ensure your AI initiative stays on track and relevant to evolving business needs.

## Slide 170
Best practices for building your solution roadmap
Keep these best practices in mind when building the solution roadmap for your CX AI solution
Solution Roadmap
1. Feasibility & Data Readiness
Ensure data and budget are in place, aligning stakeholders on the project’s viability.
2. Prototyping & Early Validation
Develop a proof of concept, test early accuracy, and gather quick feedback from a small user group.
3. MVP Development & Internal Pilot
Build the minimum viable product with essential features. Conduct a pilot to refine the solution based on real-world metrics.
4. Full Implementation & Deployment
Roll out the AI solution organization‐wide, completing training and communication. Monitor immediate uptake.
5. Post-Deployment Optimization & Scaling
Track ongoing performance, address any issues, and plan for expanded features or additional channels in future phases.
Best Practices for AI/ML
Stage-Gate Approach
Break the roadmap into phases (e.g. feasibility, prototype, MVP, production) with a go/no-go decision at each stage.
This reduces risk by ensuring each phase meets defined criteria before moving forward.
Include Cross-Functional Coordination
AI projects affect IT, CX, Legal/Compliance, and Finance. A good roadmap shows handoffs, dependencies, and collaboration points across teams.
Allocate Buffers & Iterations
Data science often involves iterative experimentation. Reserve time for model tuning, unexpected data issues, or additional user feedback loops.
Incorporate Change Management & Training
Ensure tasks like user training, communication efforts, and change management are integrated into the timeline, not treated as afterthoughts.
Continuously Monitor & Refine
Regularly check progress against KPIs or project health metrics (budget vs. actual, timeline shifts) and adjust the roadmap accordingly.

## Slide 171: Interlude: Project roadmap vs. project plan
Project Roadmap
High-Level View: Outlines major phases, milestones, dependencies, and time frames (weeks/months/quarters).
Purpose: Align stakeholders on the overall journey, showing how each phase links to business objectives.
Flexibility: Adjusts as new insights emerge (e.g. pilot results).
Audience: Senior leaders, cross-functional stakeholders, any team member needing a big-picture timeline.
Project Plan
Detailed Task Management: Specifies who does what, when, how, and with which resources, often including day-to-day or week-to-week breakdowns.
Purpose: Provide granular tracking of tasks, dependencies, budgets, resource allocation, risk management, etc.
Less Fluid: Meant to be followed closely but can be updated via formal change control if scope or resources shift.
Audience: Project managers, team leads, operational staff – anyone responsible for executing tasks on schedule and budget.
When to Develop a Comprehensive Project Plan
After Feasibility & Budget Are Confirmed
Once you know data readiness, approximate costs, and have stakeholder buy-in, you can plan tasks in detail without risking major rework.
A comprehensive plan is premature during earliest feasibility stages – key uncertainties (like data availability or business priority) still exist.
Moving From Prototype to MVP:
As you transition from a proof of concept to a real minimum viable product, the scope and technical approach solidify enough to detail resource needs and timelines.
Post-Pilot:
Often, teams wait until the pilot proves key assumptions (e.g. AI accuracy, user acceptance). At this point, the risks and requirements are clearer, enabling a structured task-level project plan.
Inf-Tech Insight
Start with a roadmap for broad alignment. Once you’re confident in feasibility and goals, convert that roadmap into a detailed project plan with explicit tasks, owners, and schedules. This ensures you don’t waste effort planning in detail before you fully understand the solution and requirements.

## Slide 172: Instructional template: Solution roadmap
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Phase | Key Actions | Milestones | Dependencies | Outcomes | Estimated Duration
1 | Feasibility & Data Readiness | Validate data availability and quality (check for compliance) Assess technical feasibility (e.g. required infrastructure) Estimate costs; secure initial budget approval | Feasibility report (compliance check, technical viability) Budget sign-off | Stakeholder alignment (CX, Finance, Legal/Compliance) Data readiness confirmation | Green light to proceed, ensuring data & financial resources are in place | ~4–6 weeks
2 | Prototyping & Early Validation | Collect & clean relevant data Develop initial prototype/POC (test basic model accuracy, user feedback) Conduct early user tests for feasibility | Prototype demo Accuracy thresholds met Early user feedback session | Access to cleansed data QA/ML engineering resources available | Prototype validated with initial accuracy & feasibility; iteration plan based on feedback | ~6–8 weeks
3 | MVP Development & Internal Pilot | Build MVP with essential features (e.g. key system integrations) Conduct a small pilot with select users (measure handle times, user satisfaction) Gather pilot results and refine if needed | MVP launch for pilot group Pilot results (metrics on handle time, satisfaction) | Stable infrastructure or partial environment for pilot Pilot group aligned & onboarded | MVP tested in a real environment; user acceptance feedback guides refinements | ~8–12 weeks
4 | Full Implementation & Deployment | Finalize solution & deploy to production Roll out to all intended users Execute training & communication plans | Production launch Training completion % Post-launch KPI check | Successful pilot data (validated metrics) Completed training materials | Live AI solution with a trained user base; initial performance metrics (handle time, usage rates) | ~8–12 weeks
5 | Post-Deployment Optimization & Scaling | Monitor KPIs (handle time, user adoption, satisfaction) Gather user feedback, address defects Plan further expansions (new channels, advanced features), reassess ROI | Post-deployment report Ongoing improvements backlog Scaling or advanced features | Stable production environment Additional budget/approvals for expansions if needed | Stabilized solution with a continuous improvement loop; new phases planned if scaling is needed | ~4–8 weeks post-deployment (ongoing)

## Slide 173: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Phase | Key Actions | Milestones | Dependencies | Outcomes | Estimated Duration
1 | Feasibility & Data Readiness | Review call transcript data for coverage & compliance (PII checks) Assess IT infrastructure for real-time call analysis Draft cost estimate (software licensing, cloud usage, dev hours), gain CFO sign-off | Feasibility Report ensuring data is compliant & accessible Budget approval for pilot phase | Stakeholder alignment with CX & Finance Legal/Compliance input if data is regulated | Green Light to proceed: Data readiness confirmed, CFO endorses pilot budget | ~4–6 weeks
2 | Prototyping & Early Validation | Collect anonymized call transcripts (e.g. 3 months’ worth) Develop a simple NLP prototype for real-time suggestions Run initial accuracy tests & gather feedback from 2-3 agents | Prototype Demo (~70% accuracy) Early user feedback session | QA/ML Engineer available Access to transcripts & partial environment | Prototype Validated – 70% accuracy, agent feasibility feedback guides next steps | ~6–8 weeks
3 | MVP Development & Internal Pilot | Implement must-have features (knowledge base integration) Pilot with ten agents for 2 weeks, measure handle times & agent satisfaction Gather pilot results & refine (e.g. model tuning, workflow changes) | MVP Launch for pilot group Pilot Results (10% faster handle time, 8/10 satisfaction) | Infrastructure stable for partial go-live Pilot group selected, onboarded | MVP Tested: real environment feedback indicates 10% faster handle times, 80%+ agent satisfaction | ~8–12 weeks
4 | Full Implementation & Deployment | Roll out Agent Assist to all 200 agents Execute training (Tier 1, Tier 2) & communications plan Monitor daily usage post-launch & gather immediate feedback | Full Production Launch Training Completion (~90% of agents) 1-Week KPI review | Pilot success validated Training resources complete | Live AI Solution widely adopted, initial metrics show ~15% handle time reduction, 80%+ agent usage | ~8–12 weeks
5 | Post-Deployment Optimization & Scaling | Track KPI dashboard (handle time, agent usage) Refine knowledge base suggestions, fix defects Plan next expansions (e.g. chat channel, advanced NLP, new geographies) | Post-Deployment Report Ongoing improvements (monthly check-ins) | Stable production environment Support team & resources assigned for iterative improvements | Solution Stabilized: ~85% user adoption, monthly KPI checks. Next steps: add chat channel, advanced NLP. | ~4–8 weeks post-deployment (ongoing)

## Slide 174: 3.3.4 Establish your solution roadmap
Objective: Establish your solution roadmap to outline key phases and milestones for the development of your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the solution roadmap for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 3.3.4.
Follow the prompts in the sample template that was showcased within this section and complete the solution roadmap section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Solution Roadmap Definition Template Solution Roadmap Completed Example | Solution roadmap for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key IT stakeholders

## Slide 175: Phase 4
Establish Your Framework to Manage and Maintain Your Solution After Launch
Phase 1
1.1 Assess Your CX Capabilities and Identify Target CX AI Use Cases
1.2 Assess Potential Use Cases on Value and Feasibility and Select Your Pilot CX AI Project
Phase 2
2.1 Establish the Context and Objectives for Your Solution
2.2 Define Your Solution Requirements and Success Metrics
2.3 Establish Governance, Risk, and Compliance Controls
Phase 3
3.1 Determine Your Solution Path and Investment
3.2 Establish Your Development and Deployment Framework and Plan
3.3 Establish Your Change Management, Training, and Communication Plan
3.4 Define Your Solution Roadmap
Phase 4
4.1 Develop a Solution Adoption Plan
4.2 Establish a Monitoring Framework for Your Solution
4.3 Define a Continuous Improvement Framework
4.4 Establish a Framework to Measure ROI
This phase will walk you through the following activities:
Developing a plan to monitor and manage your solution once it’s gone live to production. It will also help you define a continuous improvement framework and direct you on how to capture the ROI of your solution.
This phase involves the following participants:
CX lead
AI lead
Relevant business stakeholders
Implement AI for CX

## Slide 176: The job isn’t complete once your solution has gone live
Managing your solution post “go-live” involves planning and executing along multiple fronts. While each plan addresses a distinct dimension of post-production AI success, synergy arises when they’re coordinated. For instance, monitoring data informs continuous improvement updates, adoption levels impact ROI outcomes, and the ROI framework justifies further investment in enhancements. Together, these plans ensure your AI solution remains technically sound, well-utilized, continually refined, and financially beneficial – forming a cohesive approach to AI management.
How They Work Together:
Monitoring Plan
Ensures technical stability & data integrity. It acts as an early warning for system or performance issues.
Adoption Plan
Focuses on people, ensuring end users are consistently using the AI solution as designed.
Continuous Improvement Plan
Refines features over time, using monitoring data and user feedback as a guide, while ensuring the AI solution stays up-to-date and effective.
ROI Capture Framework
Quantifies financial and operational returns to validate the AI investment’s success, informing future funding or expansions of your solution.

## Slide 177: Step 4.1 – Manage and maintain your solution post “go-live”
Ensure your solution is delivering as promised by measuring adoption and monitoring performance.
Activities
4.1.1 Establish an adoption plan for your solution.
4.1.2 Monitor your solution post “go-live.”
4.1.3 Create a continuous improvement plan.
4.1.4 Define your framework to measure ROI.
Ensure full value realization from your CX AI solution.
Step 4.1
This step will guide you through the following activities:
Developing and adoption plan to ensure that your solution is being used as intended.
Building a monitoring framework to track solution performance and model drift ensuring that solution outputs closely align to those articulated in the model training phase.
Building a continuous improvement framework to capture feature editions for future versions of your solution.
Establishing a framework and protocol to measure and capture the ROI from your solution.
Outcomes of this step
A framework to manage and evolve your solution once it has gone live to production and to ensure the right processes are in place to continuously evolve your capabilities.

## Slide 178: Build your adoption plan
Why having an adoption plan matters
Deploying an AI solution is only half the battle – true success hinges on whether end users (agents, supervisors, or other stakeholders) embrace the new tool in their daily workflows.
A structured adoption plan:
Drives ROI by ensuring the AI solution is consistently and effectively used, rather than gathering dust.
Reduces resistance by proactively addressing user concerns or myths about automation and AI.
Enhances CX outcomes because adoption correlates with consistent usage, which leads to improved metrics such as handle time, satisfaction, or revenue uplift.
Info-Tech Insight
Adoption is an ongoing effort, not a one-time announcement. It needs continued reinforcement, communication, training, and motivation to keep users engaged and seeing value.

## Slide 179
Best practices for building an adoption plan
Keep these best practices in mind when building the adoption plan for your CX AI solution
Adoption Plan
1. Define Adoption Goals & Metrics
Set clear usage targets and link them to business KPIs.
2. Stakeholder Engagement & Communication
Identify influencers, communicate benefits, and address myths or concerns.
3. Training, Onboarding & Peer Support
Provide hands-on learning and designate champions who can offer real-time guidance.
4. Monitor Usage & Reinforce Adoption
Track engagement data, gather feedback, reward top users, and coach those who lag.
5. Continuous Improvement & Long-Term Adoption
Review metrics periodically, refine features, and keep training fresh to maintain and grow adoption levels over time.
Best Practices for AI/ML
Lead With Benefits, Not Features
Emphasize how the AI tool solves user pain points (e.g. reducing manual tasks, speeding up call resolution) instead of focusing on its technical aspects.
Create User Champions or Ambassadors
Recruit influential frontline staff who test the solution early and advocate for it among peers.
Reward or Recognize Usage
Small incentives, public shout-outs, or performance-based recognition can boost morale and encourage consistent adoption.
Provide Ongoing Support & Clear Escalation
Users need a frictionless way to ask questions or report issues (e.g. a Slack channel, designated champions, help desk ticketing).
Measure & Celebrate Early Wins
Publish metrics showing how AI adoption is shortening handle times or improving user satisfaction. Real data fosters confidence.

## Slide 180: Instructional template: Adoption plan
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Adoption Focus | Instructions | Required Roles | Outputs
1 | Define Adoption Goals & Metrics | Set usage metrics (e.g. % of agents regularly using AI suggestions). Establish a timeline (e.g. 70% usage within first month, 90% by month two). Align goals with business KPIs (handle time, CSAT, etc.). | Business/CX Lead: Aligns usage targets with overall KPIs. Project Manager: Tracks usage data. | Adoption Goals Document (e.g. “Achieve 80% usage by end of Q1,” with how usage is measured).
2 | Stakeholder Engagement & Communication | Map key influencers (team leads, senior agents) to champion AI. Communicate benefits (time saved, improved call quality) in staff updates, newsletters, or stand‐ups. Address potential concerns or myths (job security, AI accuracy). | Communications Lead: Crafts & coordinates messaging. Team Leads: Reinforce messages during daily or weekly touchpoints. | Engagement Calendar (weekly or monthly comms, success stories, Q&A sessions). Stakeholder List (who influences adoption, how they’ll help).
3 | Training, Onboarding & Peer Support | Provide hands-on training (demos, refresher tutorials, quick-reference guides). Nominate “AI Champions” (early adopters or top performers) to support peers. Encourage users to go to champions for real-time help or best practices. | Training Lead: Delivers sessions, materials. CX Lead: Addresses concerns, helps pick champions. Team Leads: Promote champion support. | Trained User Roster (documented completion rates). Champion Network (list of go-to experts). Reference Guides or cheat sheets readily available.
4 | Monitor Usage & Reinforce Adoption | Track usage metrics (e.g. how often AI suggestions are used). Solicit feedback (surveys, Slack channel) to uncover barriers or improvement ideas. Motivate & recognize top adopters, offer coaching for under-adopters. | Project Manager: Collates usage data, compares usage vs. performance. Team Leads: Provide recognition, handle under-adoption. | Usage Reports (weekly or monthly stats). Feedback Summaries (top frustrations, suggestions). Recognition Bulletins (success stories, user spotlights).
5 | Continuous Improvement & Long-Term Adoption | Review adoption trends monthly or quarterly (usage stats, KPI impact). Incorporate user feedback into feature updates or expansions. Refresh training if new AI capabilities are added or if usage slips. | CX Lead: Chairs periodic adoption reviews. AI/ML Engineer: Updates or refines features based on user input. | Ongoing Adoption Maintenance (monthly or quarterly check-ins). Updated AI Tools (new features, improved UI). Stable or rising adoption rates over time.

## Slide 181: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Adoption Focus | Instructions | Required Roles | Outputs
1 | Define Adoption Goals & Metrics | Usage Metric: 70% of calls where agents leverage AI prompts. Timeline: 80% usage by Month 1, 90% by Month 2. Link to handle time goal: reduce by 10% in first 2 months. | CX Lead: Aligns usage metric with handle time target. Project Manager: Tracks usage data from CRM. | Adoption Goals Doc stating “80% usage by Month 1, 90% by Month 2,” plus how the data is collected (system logs).
2 | Stakeholder Engagement & Communication | Announce benefits: “Agent Assist reduces manual lookups by 60%.” Highlight success stories in weekly newsletter or Slack. Team leads remind staff daily about time saved, call quality improvements. | Communications Lead: Crafts messages about benefits. Team Leads: Reinforce in stand-ups. | Engagement Calendar (weekly success story, Slack updates). Weekly Newsletter featuring a short Agent Assist tip or user testimonial.
3 | Training, Onboarding & Peer Support | 1-hour hands-on training: Simulate live calls with AI prompts. Distribute quick-reference “AI usage cheat sheet.” Pick five early adopters as “AI Champions”; they provide real-life usage tips, speed hacks. | Training Lead: Delivers sessions & cheat sheets. CX Lead: Addresses skepticism about AI. Business/CX Lead: Selects champions. | Trained User Roster (showing who completed training). Cheat Sheets for quick references. Champion Network (list of go-to experts for support).
4 | Monitor Usage & Reinforce Adoption | Track how often agents accept AI suggestions vs. ignoring them. Survey agents monthly to see if suggestions are helpful, or if improvements are needed. Celebrate top adopters (“Power User of the Month”) in company-wide email, give small rewards. | Project Manager: Pulls usage stats from logs. CX Lead: Summarizes survey feedback. Team Leads: Reward top performers. | Usage Reports comparing top adopters vs. low adopters (impact on handle time). Recognition Emails highlighting success stories. Coaching Plans for under-adopters.
5 | Continuous Improvement & Long-Term Adoption | Monthly usage review with leadership to ensure handle time improvement stays on track. Update AI prompts based on agent feedback (e.g. specialized macros for claim types). Refresh training if new features or workflows are introduced. | CX Lead: Chairs monthly adoption reviews. AI/ML Engineer: Implements updated AI features. | Monthly Adoption Review (metrics, next steps). Updated AI Tools (specialized macros, new functionality). Sustained or improved usage as new features roll out.

## Slide 182: 4.1.1 Build your adoption plan
Objective: Establish your adoption plan to ensure that your solution is leveraged and used as designed.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the adoption plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 4.1.1.
Follow the prompts in the sample template that was showcased within this section and complete the adoption plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Adoption Plan Definition Template Adoption Plan Completed Example | Adoption plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key business stakeholders

## Slide 183: Define your monitoring framework
Why having a monitoring framework is critical
Once your AI solution goes live, continuous monitoring ensures it remains accurate, compliant, and valuable for both users and customers. AI systems can degrade over time due to data drift, changing business conditions, or evolving customer behaviors.
A well-designed monitoring plan:
Protects ROI by catching performance issues early, preventing dips in user satisfaction or CX metrics.
Maintains trust among frontline staff and stakeholders, as they see consistent, reliable AI outputs.
Facilitates iterative improvements by identifying where the AI needs additional training, new features, or refined processes.
Info-Tech Insight
Post-production monitoring isn’t just about technical uptime; it also includes user feedback loops, ethical compliance checks, and continuous performance tracking to ensure the AI remains a strategic CX asset.

## Slide 184
Best practices for building a monitoring plan
Keep these best practices in mind when building the monitoring plan for your CX AI solution
Monitoring Plan
1. Define Monitoring Objectives & Set Up Tools
Pinpoint the KPIs that matter most to your business outcomes, then build dashboards and alerts that highlight any immediate risks or dips in performance.
2. Performance & Feedback Tracking
Regularly review usage, accuracy, and handle times. Gather end-user input to understand how the AI solution fits into daily workflows.
3. Data Drift & Bias Monitoring
Watch for changes in data patterns that could degrade model performance or introduce bias. Escalate to compliance if fairness issues arise.
4. Incident & Issue Resolution
Establish clear severity levels and escalation paths to handle outages or compliance concerns promptly.
5. Retraining & Continuous Improvement
Revisit the model periodically – whether on a schedule or triggered by performance drops – updating features, training data, and metrics as your solution and business evolve.
Best Practices for AI/ML
Track KPIs Continuously
Monitor metrics like model accuracy, latency, or handle time in near real-time.
Automated alerts help you respond quickly if KPIs dip below thresholds.
Implement a Drifting & Bias Check
Data drift can cause gradual performance degradation. Regularly compare new data vs. the original training data set to detect significant shifts.
Audit Logs & Version Control
Keep records of model versions, data sources, and configuration changes for compliance and troubleshooting.
If performance drops after an update, detailed logs help pinpoint the cause.
Schedule Regular Retraining
AI models can become outdated as customer behaviors or product lines evolve.
Decide whether retraining should be calendar-based (e.g. quarterly) or trigger-based (i.e. when metrics drop).
Incident & Issue Resolution
Define an escalation path for major malfunctions (e.g. system outage) or ethical concerns (e.g. biased outputs).
Ensure you have on-call experts or a well-trained support team.

## Slide 185: Instructional template: Monitoring framework
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Monitoring Focus | Instructions | Required Roles | Outputs
1 | Define Monitoring Objectives & Set Up Tools | Identify key KPIs (accuracy, latency, adoption, compliance logs). Set thresholds (e.g. 85% accuracy, <2s latency). Configure dashboards and alerting rules (email, Slack) for real-time or periodic data feeds. | Business/CX Lead: Ensures metrics tie to business outcomes. AI/ML Engineer: Advises on model-specific KPIs. Data/IT Specialist: Sets up pipeline & dashboards. | Monitoring Objectives Doc (KPI definitions, thresholds). Dashboards (daily/weekly metrics). Alerts that trigger on threshold breach.
2 | Performance & Feedback Tracking | Collect metrics daily/weekly (e.g. handle time, accuracy, usage). Investigate anomalies (spikes in error rate, drop in satisfaction) promptly. Gather user feedback (agent/customer surveys, Slack channels). | Support Team/Monitoring Lead: Watches dashboards, investigates anomalies. CX Lead: Collates feedback. | Performance Reports (daily or weekly). Feedback Reports (agent/customer comments, improvement ideas).
3 | Data Drift & Bias Monitoring | Compare new data distributions to original training sets (e.g. monthly or quarterly). Check for bias in model outputs or decision pathways (systematic favoritism or exclusion). Escalate to compliance or leadership if drift or bias is significant. | AI/ML Engineer: Analyzes drift & bias. Compliance Officer (if relevant): Ensures fairness & legal compliance. | Drift Analysis or Bias Audit Report (quarterly or as needed). Recommendations on retraining or model updates if drift is detected.
4 | Incident & Issue Resolution | Define escalation paths for major errors (e.g. model crash) or compliance breaches (sensitive data leaks). Assign severity levels (P1, P2, etc.) with SLAs for resolution. Keep an Incident Log and conduct root-cause analyses. | Support/Help Desk Team: First response & triage. AI/ML Engineer: Fixes technical issues. Compliance: Oversees data breaches. | Incident Logs (root-cause analysis, resolution timelines). Escalation Matrix detailing roles/responsibilities.
5 | Retraining & Continuous Improvement | Schedule model retraining (quarterly or performance-triggered). Incorporate user feedback to refine AI features, knowledge base, or system flows. Update dashboards as the solution evolves (e.g. add new metrics if you launch advanced features). | AI/ML Engineer: Oversees retraining cycles. CX Lead: Prioritizes feature updates from user feedback. | Retraining Plan (timing, data used). Updated AI Features or knowledge base expansions. Enhanced Dashboards to reflect new capabilities.

## Slide 186: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Monitoring Focus | Instructions | Required Roles | Outputs
1 | Define Monitoring Objectives & Set Up Tools | Top Metrics: Handle time, AI suggestion accuracy, agent satisfaction. Thresholds: If accuracy <80% or handle time rises above 6 min, alert triggers. Dashboard: Real-time feed for call stats & usage logs, updated daily. | CX Lead: Aligns metrics with business goals. AI/ML Engineer: Finalizes accuracy threshold. Data/IT Specialist: Configures pipeline & BI tool. | Monitoring Objectives Doc (“Maintain handle time <5 min, min 80% accuracy, agent sat ≥ 7/10”). Dashboard (daily refresh on handle time, usage, accuracy). Alerts (Slack/email on threshold breach).
2 | Performance & Feedback Tracking | Review daily handle time & accuracy metrics. Spot anomalies (accuracy dips to 70%, handle times spike). Investigate root causes quickly. Collect agent feedback via weekly Slack poll or short satisfaction pulse. | Support Team/Monitoring Lead: Checks dashboard, logs anomalies. CX Lead: Reviews feedback weekly. | Performance Reports: daily/weekly snapshot of handle time, accuracy, usage, outliers. Feedback Summaries: Slack poll results, top user concerns or improvement suggestions.
3 | Data Drift & Bias Monitoring | Compare new call types or claim patterns monthly to the training data distribution. Conduct a bias audit each quarter to see if certain claim types or demographics receive systematically different recommendations. | AI/ML Engineer: Analyzes drift & biases. Compliance Officer (if needed): Checks fairness or legal issues. | Monthly Drift Analysis indicating if data distribution changed >20% from baseline. Quarterly Bias Audit to ensure no harmful or unfair patterns.
4 | Incident & Issue Resolution | Define severity: P1 = major outage, P2 = partial disruption, P3 = minor issue. Document who escalates to whom and expected response times (support → AI/ML engineer → compliance). Keep an Incident Log for root-cause analysis. | Support Team: Handles initial tickets. AI/ML Engineer: Fixes model or pipeline issues. Compliance: Oversees data breaches. | Incident Logs with root-cause analysis and resolution time frame. Escalation Matrix posted internally, clarifying contact points and SLAs.
5 | Retraining & Continuous Improvement | Retrain model every 3 months or if accuracy stays <75% for two consecutive weeks. Refine knowledge base, add new macros for emerging call topics from user feedback. Update dashboards if new metrics or features are introduced. | AI/ML Engineer: Oversees retraining cycles. CX Lead: Manages feedback backlog, prioritizes new features. | Retraining Plan (quarterly or performance-based triggers). Updated AI Features (extra macros for new call types). Enhanced Dashboard if new metrics need monitoring (e.g. advanced NLP usage).

## Slide 187: 4.1.2 Establish your monitoring framework & plan
Objective: Establish a framework to monitor your solution in production post launch.
2 hours
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining the monitoring framework for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 4.1.2.
Follow the prompts in the sample template that was showcased within this section and complete the monitoring framework section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Monitoring Framework Definition Template Monitoring Framework Completed Example | Monitoring framework for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key IT stakeholders Key business stakeholders

## Slide 188: Establish a continuous improvement plan
Why having a continuous improvement plan matters
AI solutions – especially those in customer-facing environments – are never truly “finished.” As customer needs, business priorities, and technologies evolve, an AI system must be updated, refined, and expanded to maintain relevance and effectiveness.
A structured continuous improvement plan:
Preserves ROI by adapting the AI solution to new data, emerging CX trends, and shifting market conditions.
Sustains user engagement – frontline staff (like agents) remain motivated and trust the AI when they see ongoing updates that address real-world feedback.
Drives innovation – rather than resting on early successes, teams actively seek to improve handle times, satisfaction scores, or other KPIs over time.
Info-Tech Insight:
Continuous improvement isn’t a project “phase” – it’s an ongoing discipline that ensures your AI solution remains aligned with evolving business objectives and customer expectations.

## Slide 189
Best practices for building an improvement plan
Keep these best practices in mind when building the continuous improvement plan for your CX AI solution
Continuous Improvement Plan
1. Set Review Cadence & Gather Data
Establish a predictable schedule (monthly or quarterly). Collect and summarize performance metrics and feedback from all relevant sources.
2. Prioritize & Plan Improvements
Keep an improvement backlog, rank items by impact and feasibility, then define tasks for your next iteration.
3. Execute & Validate Changes
Implement in a safe environment (e.g. staging), run pilot tests, and confirm improvements against KPIs before rolling out widely.
4. Release & Communicate Enhancements
Announce changes to end users, highlight positive results, and provide any necessary training or documentation updates.
5. Document & Repeat
Keep track of what you changed, when, and why. In the next review session, assess how those updates performed – and tackle the next set of priorities.
Best Practices for AI/ML
Adopt a Regular Update Cycle
Schedule monthly or quarterly reviews of AI performance to decide if retraining, data pipeline adjustments, or new features are needed.
Keep a Prioritized Backlog
Maintain a backlog of improvement ideas, feature requests, or known issues. Rank them by business impact and feasibility.
Integrate Feedback Loops
Collect feedback from end users (agents, supervisors, customers) regularly. Let them know how their input influences updates.
Monitor for Performance Regression
Any AI tweak can create regressive outcomes elsewhere. Use A/B testing or pilot small changes before full rollout.
Document Changes
Maintain clear records of what changed in the AI model or system configuration, why you changed it, and the impact of each iteration.

## Slide 190: Instructional template: Continuous improvement plan
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | Focus | Instructions | Required Roles | Outputs
1 | Set Review Cadence & Gather Data | Decide review frequency (monthly, quarterly). Invite core stakeholders (CX lead, IT, data science, compliance) to each session. Collect performance (accuracy, handle time) and feedback data (agent suggestions, help desk tickets). Summarize top themes or concerns. | Business/CX Lead: Chairs review meetings. Project Manager: Schedules sessions, compiles data. Support Team: Provides usage & incident logs. | Meeting Schedule (time, frequency, agenda). Performance & Feedback Report (KPI snapshots, top user concerns).
2 | Prioritize & Plan Improvements | Keep a backlog of enhancement ideas (new features, model tweaks, UI requests). Rank items by impact, feasibility, and urgency. Scope each approved item (what data changes, coding tasks, testing needed). | AI/ML Engineer: Suggests technical refinements. CX Lead: Assesses business impact. Project Manager: Defines tasks/owners. | Improvement Backlog (ranked list of items). Update Plan (owners, timeline, approach for each item).
3 | Execute & Validate Changes | Implement updates in a safe environment (staging or pilot) before production. Test modifications (A/B tests, pilot groups) to see if they improve KPIs or user satisfaction. Measure impact: revert quickly if negative outcomes. | AI/ML Engineer: Makes model or system changes. QA Lead: Oversees validation. Business/CX Lead: Decides go/no-go. | Staging Verification (successful test of changes). Post-Update Report (did metrics improve? If yes, proceed to full release).
4 | Release & Communicate Enhancements | Announce new features/fixes to relevant users (e.g. agents). Show before-and-after results if possible (e.g. handle time cut by 5%). Provide brief training or guidance if new workflows are introduced. | Communications Lead: Crafts release notes. CX Lead: Highlights improvements. | Release Notes explaining what changed, why, and the benefit. Performance Gains shared with stakeholders (e.g. “5% faster calls”).
5 | Document & Repeat | Log all changes (model updates, data pipeline tweaks) in a version history. In next review session, assess how the updates performed and revisit the backlog. Continue the cycle to keep the AI solution evolving alongside business needs. | AI/ML Engineer: Maintains version control. Project Manager: Updates backlog & iteration cycles. | Version History (each change, date, result). Ongoing Improvement Cycle ensuring transparency and continuous updates.

## Slide 191: Completed example: Agent Assist
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.
Step | Focus | Instructions | Required Roles | Outputs
1 | Set Review Cadence & Gather Data | Monthly review with CX Lead, AI/ML Engineer, Team Leads, and Compliance rep. Collect KPI data: Handle time, AI usage rates, agent Slack feedback, help desk tickets. Summarize top three recurring agent requests (e.g. outdated knowledge base links). | CX Lead: Chairs monthly review. Project Manager: Organizes meeting, compiles data. Support Team: Provides usage logs and incidents. | Monthly Meeting Calendar (e.g. first Friday, 10 AM). Performance & Feedback Report (avg handle time, usage rates, top agent complaints).
2 | Prioritize & Plan Improvements | Add “Fix outdated KB links” (High Impact), “Add advanced sentiment detection” (Medium), “UI color tweak” (Low) to the backlog. Estimate dev effort, rank each item by ROI or user need. Plan tasks for next iteration. | AI/ML Engineer: Estimates dev complexity. CX Lead: Evaluates business impact. Project Manager: Defines tasks. | Improvement Backlog with sorted list: (1) fix knowledge base mismatch, (2) investigate sentiment, (3) color scheme tweak. Update Plan with timeline, owners, resources.
3 | Execute & Validate Changes | Fix knowledge base mismatch: Gather new links, update AI reference, test in staging with real transcripts. Pilot changes with a small agent group for 3 days, measure handle time & satisfaction vs. baseline. Revert if negative results. | AI/ML Engineer: Updates the model/system. QA Lead: Oversees pilot test. CX Lead: Approves final release. | Staging Verification (AI references tested). Pilot Results (handle time improved ~5%, agent satisfaction up 0.4 points).
4 | Release & Communicate Enhancements | Announce “Knowledge Base 2.0” to all agents, highlighting faster find times and ~5% reduction in handle time during the pilot. Send a short “What’s New” email or Slack post linking to updated documentation. | Communications Lead: Crafts release notes. CX Lead: Presents improvements. | Release Notes (“Improved knowledge base links, 5% faster calls”). Performance Gains: shared in Slack or intranet, praising pilot group success.
5 | Document & Repeat | Log version history entry: “Updated KB references, tested with ten agents, reduced handle time by 5%.” Revisit at next monthly review: confirm if improvement is holding, see if further tweaks needed. Continue cycle with next priority items (sentiment detection, UI). | AI/ML Engineer: Maintains version control. Project Manager: Updates backlog for next cycle. | Version History with change details and outcomes. Next Iteration Tasks (e.g. explore sentiment detection). Sustained Improvement through monthly check-ins.

## Slide 192: 4.1.3 build your continuous improvement plan
Objective: Establish a continuous improvement plan to guide future version improvements to your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining a continuous improvement plan for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 4.1.3.
Follow the prompts in the sample template that was showcased within this section and complete the continuous improvement plan section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
Continuous Improvement Plan Definition Template Continuous Improvement Plan Completed Example | Continuous improvement plan for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key IT stakeholders Key business stakeholders

## Slide 193: Capture the ROI of your solution
Why measuring and capturing matters
Investing in AI solutions can be resource-intensive, and stakeholders often demand clear evidence that these investments deliver tangible benefits.
A structured ROI capture plan:
Validates whether the AI solution meets business and financial objectives (e.g. cost savings, revenue growth, or efficiency gains).
Guides future decisions on whether to scale, pivot, or retire certain AI features, based on data-driven insight rather than assumptions.
Maintains stakeholder confidence by showing quantifiable returns, helping secure ongoing support and funding.
Info-Tech Insight
AI ROI isn’t always about direct revenue – it can also manifest as cost savings, operational efficiencies, or improved CX leading to long-term loyalty. The ROI capture plan should reflect both tangible and intangible benefits.

## Slide 194
Best practices for capturing ROI
Keep these best practices in mind when building the ROI capture plan for your CX AI solution
ROI Capture Plan
1. Define ROI Goals & Baseline
Establish the financial and performance metrics you’ll use to measure AI’s impact, and record your starting point.
2. Identify Costs & Quantify Benefits
Detail all one-time and recurring expenses, then estimate how much value the AI solution generates (e.g. labor savings, increased revenue, intangible benefits).
3. Calculate ROI & Payback Period
Use your standard ROI formula, factoring in best- and worst-case scenarios for adoption or KPI improvements.
4. Monitor & Evaluate Over Time
Compare actual vs. projected results regularly. Update forecasts if adoption rates or external factors change.
5. Communicate & Document Outcomes
Share ROI status with stakeholders to maintain momentum, highlight wins, and identify areas needing extra support. Keep a record of lessons learned for future AI initiatives.
Best Practices for AI/ML
Define Clear Financial or Operational Metrics Early
Decide how you’ll measure ROI: cost savings (e.g. FTE reduction, call deflection), revenue uplift (upselling), or intangible (NPS improvement translating to long-term loyalty).
Establish a Baseline
Capture pre-AI metrics (like average handle time, agent productivity) to compare improvements once the solution is in place.
Separate One-Time vs. Ongoing Costs
Include initial development and integration expenses, recurring license or cloud fees, plus training or change management costs in your ROI calculations.
Account for Time Lag
AI benefits might take months to manifest (e.g. training ramp-up, adoption curve). Track ROI in phases – short-term vs. long-term gains.
Involve Finance & Operational Leads
Collaboration with finance ensures your cost modeling and net benefit calculations are credible and aligned with organizational accounting methods.

## Slide 195: Measure the ROI of your CX AI solution
1
Business Impacts
Opportunity generation and revenue growth
Cost savings
Time to market
Internal Benefits
Operational efficiency or productivity enhancement
Reduction in risk exposure and likelihood of incidents
Improved experiences for customers, consumers, or staff
Investment
People – Cost and time for employee upskill or reskill Cost and time for recruitment Cost for external resources
Data – Cost for new data sets (including third-party data)
Technology – Cost for new technologies
2
Quantify
Can you put a number or a percentage to the impacts and benefits?
Quantify
Can you estimate the investments you need to put in?
3
Translate
Translate the quantities into dollar value.
4
For more information, see Position and Agree on ROI to Maximize the Impact of Data and Analytics.

## Slide 196: Instructional template: ROI capture framework
Use the table below to structure your training plan, detailing who should be trained, what they need to learn, when sessions occur, and how you’ll measure success.
Step | ROI Focus | Instructions | Required Roles | Outputs
1 | Define ROI Goals & Baseline | Clarify financial metrics (cost savings, revenue gains, intangible benefits like CSAT/NPS). Align with organizational finance standards for ROI calculations. Capture baseline metrics (e.g. handle time, churn) and set improvement targets (e.g. 15% reduction). | Business/CX Lead: Aligns with overall strategy. Finance Rep: Confirms ROI formula. Project Manager: Oversees baseline data collection. | ROI Objectives Document (e.g. “Reduce contact center costs by 10%, improve NPS by 2 points”). Baseline Metrics (current handle time, churn, NPS) plus Target Goals and timelines.
2 | Identify Costs & Quantify Benefits | List all costs: one-time (development, training, integration) and recurring (licenses, cloud fees). Estimate monetary value of benefits (time saved * agent rate, potential revenue retention). Consider intangible benefits (NPS, employee satisfaction). | Finance Rep: Provides cost structure templates. AI/ML Engineer: Estimates dev & infrastructure needs. Business/CX Lead: Assigns intangible value assumptions. | Cost Model (upfront vs. recurring). Benefit Calculation Sheet (e.g. “5% handle time reduction saves $X per year in productivity”).
3 | Calculate ROI & Payback Period | Apply ROI formulas: (Annual Benefit – Recurring Cost) / (Initial + Recurring Investment). Estimate payback period (time to recoup investment). Conduct sensitivity analysis (best/worst case if adoption or KPI improvements vary). | Finance Rep: Performs ROI math & sensitivity checks. Project Manager: Documents results. | ROI Report (payback timeline, e.g. 6–12 months). Scenarios (if usage hits 70% vs. 90%).
4 | Monitor & Evaluate Over Time | Track actual vs. projected benefits each quarter or half-year. Update calculations if adoption lags or external factors shift (e.g. new competitor, market changes). Refine forecasts as more data comes in. | CX Lead: Oversees ongoing KPI checks. Finance Rep: Updates cost/benefit model. | Quarterly ROI Review (compare actual results to targets). Revised Forecasts if usage or performance is off-plan.
5 | Communicate & Document Outcomes | Share ROI updates with executives and frontline teams to maintain support. Highlight successes (e.g. “We’ve saved $X so far!”), address shortfalls if needed. Log lessons learned for future AI expansions. | Business/CX Lead: Presents ROI findings. Communications Lead: Crafts updates for stakeholders. | ROI Dashboard/Report (detailing achievements, bridging shortfalls). Lessons Learned documented for future AI projects (e.g. usage patterns, cost overruns or underruns).

## Slide 197: Completed example: Agent Assist
Step | ROI Focus | Instructions | Required Roles | Outputs
1 | Define ROI Goals & Baseline | Financial Metrics: Agent labor costs, license fees, plus intangible NPS improvements. Formula: ROI = (Annual Savings from reduced call handling – Ongoing Costs) / Total Investment. Baseline: Current handle time = 6 min, NPS = 60. Target handle time = 5 min, NPS = 62. | CX Lead: Aligns with strategic goals (reduce handle time, boost NPS). Project Manager: Tracks initial data. | ROI Objectives (“Reduce labor costs by 5%, improve NPS by 2 points”). Baseline Metrics: handle time 6 min., NPS=60.
2 | Identify Costs & Quantify Benefits | One-time costs: AI integration ($50k), knowledge base rework ($20k), training ($10k). Recurring costs: $5k/month cloud usage, $2k/month model support. Benefits: 1 min saved per call × 200 agents = $X/year. 2-pt NPS rise => $Y in retention if churn dips from 5% to 4.5%. | Finance Rep: Summarizes cost model. AI/ML Engineer: Estimates monthly cloud usage. CX Lead: Approves intangible assumptions. | Cost Model: total upfront $80k, monthly $7k recurring. Benefit Calculation Sheet: $150k/year labor savings + $50k from lower churn => $200k annual benefit.
3 | Calculate ROI & Payback Period | Apply ROI formula: (200k – 84k recurring) / (80k + 84k) = X%. Payback: if usage hits 80%, break-even in ~9 months; if usage is only 60%, ~14 months. Document best/worst-case scenarios. | Finance Rep: Runs ROI math, scenario analysis. Project Manager: Drafts final ROI report. | ROI Report: “Expected payback at 9 months if we reach 80% usage. If usage stalls at 60%, payback extends to 14 months.”
4 | Monitor & Evaluate Over Time | Monthly check: Handle time dropping from 6 min. to 5.2 min., NPS from 60 to 61. Adjust if usage lags: Revise net benefits or ramp up adoption efforts. Compare actual vs. forecast each quarter. | CX Lead: Monitors KPI changes. Finance Rep: Updates cost/benefit model quarterly. | Quarterly ROI Review: “We’re at 5.2 min handle time (target 5.0), NPS=61. Re-forecast payback at 10 months.”
5 | Communicate & Document Outcomes | Publish ROI updates monthly to execs and agents: highlight $30k labor savings so far. Celebrate hits (NPS up 1 point!) while addressing shortfalls in usage. Log lessons learned for next wave of AI rollout. | Business/CX Lead: Presents ROI findings. Communications Lead: Crafts updates for stakeholders. | ROI Dashboard shared monthly (success stories, shortfalls). Lessons Learned: key usage patterns, cost overruns, or adoption issues for future AI expansions.
Here’s how you might fill out the template for an Agent Assist scenario focusing on real-time call support.

## Slide 198: 4.1.4 Establish your ROI capture framework
Objective: Establish a framework to measure the ongoing ROI of your CX AI solution.
1 hour
Read through both the sample template as well as the completed example included in this section to understand the details and context around defining an ROI capture framework for your solution.
Open the AI for CX: Solution Development and Implementation Report (SDAIR) and navigate to section 4.1.4.
Follow the prompts in the sample template that was showcased within this section and complete the ROI capture framework section of the SDAIR.
Download the Solution Development and Implementation Report
Input | Output
ROI Capture Framework Template ROI Capture Framework Completed Example | ROI capture framework for your top use case
Materials | Participants
Implement AI for CX blueprint AI for CX SDAIR | AI lead CX lead Key IT stakeholders Key business stakeholders

## Slide 199: Departing thoughts
This is only a head start. AI implementations are an iterative process that need adjustment along the way.
As you engage vendors or technical teams (if building in-house), refine your plans and frameworks to accommodate new lessons and details acquired along the way.
Focus heavily on what the data is telling you as you design and configure your solution. Insights uncovered will shape the design and structure of your solution.
Don’t neglect the work that needs to occur on the data side. Data is the most critical component of your solution.
Refine your budget and costs estimates along the way. The tool included simply provides a ballpark estimate for solution size. It is not meant to be a firm estimate.
This work did not cover best practices for technical scoping. If developing your solution in-house, ensure your technical teams are using the right resources available to guide technical development.

## Slide 200: Summary of Accomplishment
Implement an AI Solution for CX
Identified a set of high-impact use cases and selected the use case that presented the best value-feasibility trade-off while still aligned to a significant pain point or opportunity.
Establish a robust project scope considering business context, success metrics, user and data requirements, and GRC considerations.
Determined your solution path and high-level investment requirements.
Established a plan and framework to launch your solution inclusive of POC development, testing, change management, deployment, and scaling.
Developed a training and adoption plan to ensure that your solution is being used as designed and is delivering the highest possible impact.
Developed a plan to monitor and continuously improve and iterate on your solution post launch.
If you would like additional support, have our analysts guide you through other phases as part of an Info-Tech workshop.
Contact your account representative for more information.
workshops@infotech.com 1-888-670-8889

## Slide 201: Additional support
If you would like additional support, have our analysts guide you through other phases as part of an Info-Tech workshop.
Contact your account representative for more information. workshops@infotech.com 1-888-670-8889
To accelerate this project, engage your IT team in an Info-Tech workshop with an Info-Tech analyst team.
Info-Tech analysts will join you and your team at your location or welcome you to Info-Tech’s historic Toronto office to participate in an innovative onsite workshop.
The following are sample activities that will be conducted by Info-Tech analysts with your team:
Assess your key KPIs and core CX capabilities
Work with your core team of stakeholders to understand the highest-impact areas of opportunity to deploy and AI solution to enhance customer experience outcomes.
Develop a deployment and scaling plan for your solution
Develop a robust framework to successfully deploy your solution to your end users or customers and scale it out in a way that makes sense for your organization.

## Slide 202: Research reviewers, contributors, and experts
Robert Garmaise
Vice President, AI Research
Info-Tech Research Group
Thomas Randall
Research Lead, AI Research
Info-Tech Research Group
Ari Glaizel
AVP, Data & Analytics Research
Info-Tech Research Group
Martin Bufi
Research Director, CIO Research
Info-Tech Research Group
Irina Sedenko
Technical Counselor
Info-Tech Research Group
Marc Perrella
Technical Counselor
Info-Tech Research Group
Altaz Valani
Principal Advisory Director
Info-Tech Research Group
Julie Geller
Principal Research Director, Marketing Research
Info-Tech Research Group
Mary Poppen
President
HRIZONS
Elizabeth Tobey
VP, Marketing
NICE Ltd.
Neeraj Verma
VP, AI Research
NICE Ltd.
Efe Ogolo
Director, Data Science
Spin Master
Rohit Prabhakar
Chief Digital Officer
Visa
Benedict Chang
Advisory Director
Info-Tech Research Group

## Slide 203: Bibliography
“10 AI Customer Experience Statistics You Should Know About.” CMSWire, n.d. Web.
“10 Customer Experience KPIs.” Zendesk, n.d. Web.
“10 Ways Multimodal AI Transforms Customer Service.” Dialzara, n.d. Web.
“AI Adoption in 2024: 74% of Companies Struggle to Achieve and Scale Value.” BCG, 24 October 2024. Web.
“AI Ethics.” IBM, n.d. Web.
“AI Governance Trends to Watch.” World Economic Forum, September 2024. Web.
“AI Overload: The Good, the Bad, and the Ugly Impact on Customer Experience.” Retail Customer Experience, n.d. Web.
“The AI Security & Governance Report.” Immuta, 24 March, 2025. Web.
“AI Security: Risks, Frameworks, and Best Practices.” Perception Point, n.d. Web.
“Are Your Digital Platforms Wasting Your Customers’ Time?” Harvard Business Review, March 2023. Web.
“Artificial Intelligence Risk Management Framework: Generative Artificial Intelligence Profile (NIST AI-600-1).” NIST, 26 July 2024.
“Automating Real-Time Multi-Modal Customer Service with AI.” Microsoft Tech Community, n.d. Web.
“Avoid Drift in Trustworthy AI.” IBM, n.d. Web.
Blackader, Brian, and Eric Buesing. “The Evolution of Customer Care: AI and the Gen Z Effect.” McKinsey, 8 July 2024. Web.
“The Board’s Oversight in the Age of AI: Ethics, Compliance, and Competitive Advantage.” Osler, n.d. Web.
Brynjolfsson, Erik, et al. “Generative AI at Work.” arxiv, 2023. Web.
“Call Center AI Market.” Fortune Business Insights, n.d. Web.
“Customer Experience (CX).” NetSuite, n.d. Web.
“Customer Experience in the Age of AI.” Harvard Business Review, March 2023. Web.
“Customer Experience in the Age of AI.” Harvard Business Review, March 2022. Web.

## Slide 204: Bibliography
“Customer Experience KPI.” Help Desk Migration, n.d. Web.
“Customer Experience Measurement Metrics.” Qualtrics, n.d. Web.
“Customer Journey.” CustomerThink, n.d. Web.
“CX Metrics KPI Dictionary.” Oracle, n.d. Web.
“CX Trends 2025.” Zendesk, 2024. Web.
“CXplained: What’s Multimodal Customer Experience?” Genesys, n.d. Web.
Danby, Sophie. “AI in ITSM Survey Responses.” ITSM.tools, 26 Oct. 2023. Web.
“The Elastic Generative AI Report.” Elastic.co, 2024. Web.
“Future of Digital Work: Enterprise Insights into Productivity and Shared Responsibility Rooted in Tech.” Adobe Blog, 27 July 2023. Web.
“A Gen AI Risk Assessment.” McKinsey, n.d. Web.
“Guide to AI Risk Management Frameworks.” Hyperproof, n.d. Web.
“How AI Can Power Brand Management.” Harvard Business Review, September 2024. Web.
“How Machine Learning Can Improve the Customer Experience.” Harvard Business Review, March 2023. Web.
Hughes, Alex. “ChatGPT: Everything you need to know about OpenAI’s GPT-4 tool.” BBC Science Focus, 25 September, 2023.
“Implementing Generative AI with Speed and Safety.” McKinsey, n.d. Web.
“The Intercom State of AI in Customer Service Report 2023.” Intercom, 2023. Web.
“Key Statistics on AI in Customer Service: Here’s What the Numbers Reveal.” Plivo, 2024. Web.
“KPI Examples: Customer Support KPIs.” Geckoboard, n.d. Web.
“KPMG U.S. Survey: Executives Expect Generative AI to Have Enormous Impact on Business, But Unprepared for Immediate Adoption." KPMG, Mar. 2023, https://info.kpmg.us/news-perspectives/technology-innovation/kpmg-generative-ai-2023.htmlKPMG Generative AI Survey. Accessed 15 May 2023.
“Multimodal AI.” Google Cloud, n.d. Web.

## Slide 205: Bibliography
“Stories of AI Failure: How to Avoid AI Fails.” Lexalytics, 2020. Web.
“Supercharging Product Portfolio Performance with Generative AI.” McKinsey, n.d. Web.
Turner, Jordan. “AI’s Impact on the Workplace: A Survey of American Managers.” The HR Director, 27 March, 2024. Web.
“Using AI to Build Stronger Connections with Customers.” Harvard Business Review, August 2023. Web.
“Using AI to Track How Customers Feel in Real Time.” Harvard Business Review, May 2021. Web.
“What Are the Top Customer Experience KPIs?” CX Today, n.d. Web.
“When It Comes to Long-Term Value, Incumbents Should Think Like Digital Disruptors.” Harvard Business Review, June 2024. Web.
Williams, Kathy. “50 Employee Service Desk Statistics: Are You Ready?” Rezolve.ai, 2024. Web.
“XMI Assessment: CX Maturity.” XM Institute, 2020. Web.
“Multimodal AI.” IMD, n.d. Web.
“Multimodal AI.” TechTarget, n.d. Web.
“Multimodal AI.” Tredence, n.d. Web.
“Multimodal Customer Experience: The Next Frontier in Customer Engagement.” Medium, n.d. Web.
Pande, Amit. “Real-Time Personalization Using Microservices.” Target Blog, 11 May 2023. Web.
“Personalization Done Right.” Harvard Business Review, November 2024. Web.
“Personalized Customer Strategy in the Age of AI.” Harvard Business Review Store, n.d. Web.
“Personalizing Growth.” Deloitte Digital, 11 June 2024. Web.
“Shedding Light on AI Bias with Real-World Examples.” IBM, n.d. Web.
“Simplify Multimodal Generative AI with Amazon Bedrock Data Automation.” AWS, n.d. Web.
“State of Service.” Salesforce, n.d. Web.

## Slide 206: Related Info-Tech research
Build Your AI Strategy Roadmap
Govern the Use of AI Responsibly With a Fit-for-Purpose Structure
Improve Governance and Stakeholder Engagement to Curb Shadow AI
Develop Responsible AI Guiding Principles
Address Security and Privacy Risks for Generative AI
Build Your AI Solution Selection Criteria
The Rapid Application Selection Framework
Launch Your AI Proof of Concept
Build a Strong Technology Foundation for Customer Experience Management
Develop an IT Strategy to Support Customer Experience