## Slide 1
Final Report
Solution Development & Implementation Report (SDAIR)
Oct 31, 2025
Prepared by: John Doe, CIO
<Organization Logo>

## Slide 2: How to use this template
Instructional slide; delete before finalizing presentation
This deck is intended to act as a template for the Implement AI for CX blueprint. It acts as a completed example and uses sample data from “ACME Corp” to demonstrate a sample use case fully scoped end to end.
All sample content should be replaced with content and data specific to your organization and your use case. Certain changes may require changes to the design of the slide and possibly to the slide master (only if changing the background image of the slide; this can be adjusted by navigating to View > Slide Master).
Add, change, or remove content as needed to fit your specific requirements. If you add new slides, make sure:
  The additional content is relevant, required, and provides value to the reader.
  The format follows the other slides within the deck.
  The narrative flow of the deck remains logical and clear.
When you see this symbol in the Implement AI for CX blueprint, the corresponding activity can be documented in this template.
Download the AI Solution Development and Implementation Report
Guidelines to complete the slide.
Sample ACME Corp Data
When you see these symbols in this document, replace any ACME Corp data with your own and delete the purple boxes to complete the slide.

## Slide 3
Edit this slide based on the content you would like to include in your presentation.
Table of contents
1
Executive Summary
Message from the CxO
Key stakeholders
Next steps & communication
2
Solution Scope and Deployment Plan
Problem statement
Business context
Solution objectives
Solution success criteria
Current-state process
Target-state process
User requirements
Data requirements
Governance, risk & compliance framework
Solution path determination and size estimation
Proof of concept requirements
Testing framework
Deployment plan
Scaling plan
Change management plan
Training plan
Communication plan
Solution roadmap
4
Post-Production Management Plan
Solution monitoring plan
Adoption plan
Continuous improvement framework
ROI measurement framework

## Slide 4: Message from the CXO/CIO
Update this slide with a picture of the CIO/CXO and a message from them.
John Doe,
CXO, ACME CORP
“An effective AI strategy is not focused on how to leverage AI in our organization, but how AI can help create lasting and meaningful impressions with our customers.”
What is ACME’s CX-AI strategy?
<ACME Corp and its Customer Experience teams have always embraced future-focused solutions. As we continue seeking new, innovative ways to elevate our customer interactions, we must recognize the tremendous potential of AI to transform how we serve and delight our customers. By harnessing AI’s capabilities to enhance our CX outcomes, we can strengthen brand loyalty, streamline operations, and grow our competitive advantage.
Crucially, we must approach AI investments with disciplined governance. Rather than asking where we can “plug in AI,” we should consider how AI can directly improve CX, boost efficiency, and deliver real value for our business. At the same time, we must ensure our teams have the right skills, processes, and infrastructure to execute on these AI-driven initiatives. Our CX-centric AI roadmap identifies key AI projects that align with our core strategic priorities, positioning ACME Corp to realize tangible returns on AI technology and resources.
Over the coming year, our IT department will invest in a portfolio of AI solutions specifically tailored to enhance the customer journey. This plan clarifies how we will align resources, funding, and talent to support ACME Corp’s top AI initiatives, all of which are designed to optimize service quality, personalization, and operational efficiency. By staying focused on these initiatives, we enable our business stakeholders to meet – and exceed – their customer satisfaction goals.
I am confident that by working together, we will fulfill our shared vision of delivering exceptional experiences through AI and demonstrate remarkable progress across the organization. I look forward to partnering with each of you as we elevate ACME Corp’s customer experience to new heights.>

## Slide 5
Key stakeholders
Engagement helps inform AI strategy
Executive leaders
Joel Adams – Chief Executive Officer
Dan Miller – Chief Financial Officer
Others
Gary Gray – Chief Information Officer
Richard Wallace – VP Customer Experience
Jasen Nurke – Director, Data Science
Jared Ambra – Director, Security and Operations
Creighton Tenney – Director, PMO Technology Delivery
Brett Decker – PM/Agile/Business Analyst

## Slide 6: Solution scope & requirements
Problem statement Business context Solution objectives Solution success criteria Current-state process Target-state process User requirements Data requirements Governance, risk & compliance framework

## Slide 7: 2.1.1 Problem statement
Sample ACME Corp Data
Over the past 12 months, our contact center has seen a 20% spike in call volumes during peak hours, causing average wait times to climb from 2 minutes to nearly 6 minutes. This has led to a 10% drop in our Net Promoter Score (NPS) in the same timeframe. Our strategic aim is to deliver best-in-class CX, but without reducing call volume or improving resolution speed, we risk damaging long-term customer loyalty. By implementing an AI-driven Agent Assist solution, we hope to expedite service, minimize errors, and enhance the overall customer experience. Key stakeholders include the Head of AI, CX Leadership, Head of Claims, and Customer Support Operations.

## Slide 8: 2.1.2 Business context
Sample ACME Corp Data
Below is an outline of the business context and rationale for our selected pilot project
Strategic Imperatives: Our organization’s broader goal is to become a leader in customer experience within our industry segment. Over the past year, top leadership has prioritized digital transformation and reducing operational costs in our contact centers.
01.
Market Factors: Competitors have begun rolling out AI chatbots and advanced analytics solutions, raising customer expectations for faster and more accurate support. In our region, new regulations on data privacy and AI usage are emerging (e.g. GDPR-like data handling standards), forcing us to maintain strict compliance.
02.
Organizational Readiness: We recently upgraded our CRM system, which now provides a richer set of data on call histories and customer profiles. However, our analytics capabilities are still maturing. The AI team is small but skilled, and we have a modest budget allocated for CX transformation.
03.
Stakeholder Alignment: The CX leadership and the Head of Claims see Agent Assist as a quick-win approach to reduce wait times and improve first-call resolution. Meanwhile, Finance is eyeing cost reductions if agents become more efficient. Legal & Compliance departments are ready to review any new data usage policies.
04.
Success Enablers & Potential Obstacles:
Enablers: A supportive C-suite, recent CRM upgrade, and a focus on digital innovation.
Obstacles: Potential agent pushback (change management), data quality issues (call transcripts might be incomplete), and limited internal AI skill sets.
05.

## Slide 9: 2.1.3 Solution objectives
Sample ACME Corp Data
Below is an outline of the solution objectives that will drive the development of our AI solution.
01.
Objective Title: Reduce Peak-Hour Wait Times by 50%
Description & Rationale: Over the past 12 months, wait times have increased from 2 minutes to nearly 6 minutes during peak hours. We aim to reduce that by 50% within six months by deploying AI-driven support tools for our claims agents. Shorter wait times will directly address negative customer sentiment and improve NPS.
02.
03.
Business Alignment: This supports our strategic priority to deliver best-in-class CX and helps achieve our departmental goal of raising NPS by 5 points in the upcoming fiscal year.
Key Metrics:
Primary Metric: Average wait time (AWT) during peak hours with a target of 50% reduction.
Secondary Metric: Agent productivity score (calls handled per hour), aiming for a 15% boost.
04.
05.
Timelines: Our timeline is six months from project kickoff, with initial pilot testing in Q1 and full rollout by end of Q2.
06.
Dependencies or Constraints: Depends on successful integration with our contact center platform, agent training on AI tools, and ensuring call transcripts can be analyzed in compliance with data privacy regulations.

## Slide 10: 2.1.4 Solution success criteria
Sample ACME Corp Data
Below is an outline of the key metrics that our solution will be optimized against and measured by.
01.
Metric Name:
Average wait time (AWT)
02.
Description:
This metric tracks the average time a customer waits on hold before connecting with an agent. A lower AWT typically correlates with higher customer satisfaction.
03.
Baseline & Target:
Current AWT: 6 minutes
Target AWT: 2 minutes (achieved within 6 months)
04.
Measurement Method:
Gather daily call queue data from the contact center system.
Review weekly trends and compare them against the 6-month target to ensure on-track progress.
05.
Ownership:
CX Operations team owns day-to-day reporting.
Head of AI ensures that the Agent Assist tool is functioning optimally, assisting with inbound calls and escalations.
06.
Risks or Assumptions:
Inconsistent data logging or system downtime could inflate average wait times.
Agent Assist tool must effectively guide agents to handle calls faster; poor adoption would limit improvements.

## Slide 11: 2.2.1 Current-state process
Sample ACME Corp Data
Below is an outline of the current state process that will form the baseline for our AI enabled process evolution.
Process Overview:
Our contact center receives about 2,000 calls per day, primarily around claims inquiries. Agents currently use a knowledge base and CRM to locate relevant policy details.
01.
Process Flow & Steps:
​Customer calls the claims hotline.
An interactive voice response (IVR) system prompts the customer for basic info (policy number, reason for call).
The call is routed to an available agent based on the queue.
The agent authenticates the caller and pulls up policy information in the CRM.
The agent consults the internal knowledge base or frequently referenced documents.
The agent resolves the inquiry (e.g. processes a claim or updates account details) and logs the outcome.
02.
Data & Systems:
IVR system collects call reason and basic account info.
CRM holds policy details and call history.
Knowledge base is a standalone resource with policy guidelines and FAQs.
03.
Pain Points & Inefficiencies:
Agents often spend extra time switching between CRM and knowledge base tabs.
Wait times exceed 6 minutes during peak hours.
Some IVR data doesn’t sync seamlessly with the CRM, causing duplicate input.
04.
05.
Compliance & Risk Considerations:
All calls are recorded for quality assurance and must follow state regulations for data privacy.
Limited data-sharing policies hamper real-time AI suggestions.
Stakeholder Feedback & Validation:
Head of Claims: Frustrated by slow resolution of complex queries.
Agents: Cite frequent knowledge base updates that are hard to keep up with.
Customer Feedback: High dissatisfaction due to long hold times and repetitive questions.
06.

## Slide 12: 2.2.2 Target-state process
Sample ACME Corp Data
Below is an outline of the target state process that our AI solution will enable.
Future Workflow Overview
  We envision a streamlined contact center process where AI-driven Agent Assist tools provide real-time prompts to agents. This will cut average wait times by 67% and boost NPS by 5 points.
01.
Step-by-Step Flow
  Customer calls the claims hotline; IVR collects policy number.
  CRM fetches the customer’s policy details and queues them for the agent.
  The Agent Assist tool analyzes the caller’s history and suggests likely queries or relevant knowledge base articles.
  Agent quickly references suggested info, adds personal context, and updates the claim.
  The CRM auto-sends confirmation or next steps to the customer’s email.
02.
AI vs. Human Roles
  AI: Real-time text analysis of call transcripts (when available), dynamic knowledge base recommendations, next-best-action prompts.
  Human Agent: Applies emotional intelligence, clarifies complex policy details, escalates or negotiates sensitive claims.
03.
System & Data Integration
  Agent Assist uses API connections to our CRM and Knowledge Base.
  Call audio and transcripts are captured in a cloud data lake for ongoing model improvement.
  Real-time dashboards allow supervisors to monitor call volumes and AI suggestions usage rates.
04.
05.
Compliance & Governance
  All customer data usage complies with state insurance regulations and the broader company privacy policy.
  Monthly AI audits check for suggestion accuracy, bias, and potential data leaks.
Validation & Stakeholder Sign-off
  Pilot testers (10 agents) confirm the system reduces average handle time by ~25% in initial trials.
  Head of Claims supports full rollout, given strong pilot feedback and improved policy resolution rates.
06.

## Slide 13: 2.2.3 User requirements
Sample ACME Corp Data
The user requirements that will drive the development of our AI solution are defined below.
01.
User Persona & Context:
  Persona: Contact center agent specializing in claims. Processes an average of 50 calls/day and relies heavily on the CRM + knowledge base.
Functional Requirements:
  Provide real-time AI recommendations based on caller’s policy history and claim type.
  Auto-fetch relevant knowledge base articles and present them in a pop-up window.
  Include a “hotkeys” feature for quick notetaking and claim updates.
02.
Non-Functional Requirements:
  Response Time: AI suggestions must appear within 2 seconds of the system detecting key call terms.
  Usability: The interface must reduce agent clicks by 30% compared to the current workflow.
  Security/Compliance: All data must comply with (state insurance regulations) for call records. System logs must store only minimal personal data.
03.
Success Criteria:
  Adoption Rate: At least 80% of eligible calls should use the Agent Assist suggestions within 2 months of launch.
  User Satisfaction: Agents rate the new interface as at least 8/10 in post-pilot surveys.
  Error Reduction: Data entry errors should decrease by 20% as measured in the CRM logs.
04.
05.
Priority & Dependencies:
  Priority: Must-have, critical to project success.
  Dependencies: Requires the CRM integration (v2.0 update) planned for Q3, plus agent training curriculum finalization.
06.
Validation & Sign-Off:
  Stakeholders: Head of AI, CX Lead, and Contact Center Manager.
  Testing: Pilot with 10 agents for 4 weeks. Sign-off on final version after reviewing pilot results.

## Slide 14: 2.2.4 Data requirements
Sample ACME Corp Data
The data requirements for our AI solution are defined below.
Business Outcome & Relevant Metrics
  Outcome: Decrease average wait times from 6 minutes to 2 minutes; boost NPS by 5 points.
  Metrics: Average wait time (AWT), Net Promoter Score (NPS), Agent Productivity (calls handled/hour).
01.
Potential Data Sources
  CRM: Houses customer profiles, policy details, and call history.
  Contact Center Transcripts: Text logs of customer-agent interactions (where available).
  Agent Notes: Key takeaways or manual updates during/after calls.
  Customer Satisfaction Surveys: Post-call feedback scores and comments.
02.
Key Data Fields or Types
  Customer identifier (e.g. account number, policy number)
  Call start/end times and duration
  Transcript text (key phrases, sentiment indicators)
  Agent action codes (e.g. claim processed, policy updated)
  Survey responses (rating scale, free-text comments)
03.
High-Level Quality & Coverage Considerations
  Known Gaps: ~10% of calls lack transcripts due to prior technology limitations.
  Data Completeness: CRM data is generally robust for the last 2 years; older records may be archived or partially missing.
  Potential Bias: Agents might inconsistently record notes, affecting text analysis.
04.
Frequency & Refresh Rate
  Current State: Transcripts are stored daily; CRM updates happen in real-time when agents modify records.
  Future Need: Potential near real-time transcript processing for live Agent Assist suggestions.
05.
Value Proposition
  Call Transcripts: Identify common questions to trigger quick knowledge base lookups, reducing handle time.
  Customer IDs: Track repeat callers, spot potential churn signals.
  Survey Feedback: Gauge satisfaction changes after implementing Agent Assist prompts.
06.
Stakeholder Input
  Contact Center Ops: Confirms how transcripts are generated and stored.
  Sales Ops/CRM Owner: Validates the reliability of customer data fields.
  Data Analytics Team: Provides insights on current data ingestion flows and future real-time capabilities.
07.

## Slide 15: 2.3.1 Governance, risk & compliance considerations
Sample ACME Corp Data
The GRC considerations and framework that will support our AI solution are defined below.
Risk Overview and Context:
Data Privacy: Ensuring personal info is encrypted and accessed only for relevant claims.
Bias: Historical claims data might favor or disadvantage certain geographies.
Operational Risk: AI tool failure during peak hours could spike wait times.
01.
Key Regulations and Applicable Policies:
Must comply with regional data protection rules (e.g. GDPR for EU customers).
Company’s internal Code of Ethics: Agents remain “in the loop” for final claim decisions.
03.
Documentation & Traceability:
Audit Logs: Each AI-driven recommendation is logged with input data, timestamps, and decision outcomes.
Version Control: Model updates, training data changes, and parameter configurations are systematically recorded to support future audits.
Retention Policies: All documentation and logs are stored securely for a defined period to satisfy compliance and facilitate retrospective reviews.
05.
Governance and Risk Responsibilities:
AI Steering Group: Head of AI, CX Lead, Data Privacy Officer; meets monthly.
Responsible AI Note: The group periodically reviews fairness metrics for AI prompts.
02.
Risk Mitigation and Oversight Mechanisms:
Monthly Performance Checks: Any outlier in claim approvals triggers deeper investigation.
Agent Feedback Channel: Real-time reporting of incorrect or biased AI suggestions.
04.
Ongoing Review Cycle:
Risk Log Review: Conducted quarterly by the AI Steering Group to address emerging threats or compliance updates.
Annual External Audit: A third-party assessor evaluates data handling procedures, documentation practices, and alignment with regulatory requirements.
06.

## Slide 16: Solution development and implementation plan
Solution path determination and size estimation Proof of concept requirements Testing framework Deployment plan Scaling plan Change management plan Training plan Communication plan Solution roadmap

## Slide 17: 3.2.1 Solution path & size estimation
Sample ACME Corp Data
Below articulates our solution path decision and initial solution size estimation with supporting rationale.
Solution Path
For the Agent Assist project, the total score of 31 suggests a hybrid path – some in-house development supplemented by external vendor expertise. The main decision factors include partial internal AI capabilities, moderate data readiness, and a constrained budget. While the in-house team can manage essential tasks (like modeling basic call recommendations and integrating with the CRM), partnering with a specialized vendor can speed up advanced features (e.g. real-time transcription and advanced NLP) and reduce risk in more complex areas like compliance and scalability. This balanced approach ensures we leverage internal know-how while tapping into external support for specialized demands and faster time to market.
Solution Size Estimation
The Agent Assist scenario scored 41, placing it in the “High to Very High” cost range (above $300k). Key drivers include moderate-to-advanced AI complexity, multiple system integrations (CRM, IVR, knowledge base), and partial in-house expertise that may still require vendor support for specialized tasks (like speech-to-text). Additionally, moderate compliance considerations (insurance sector data) and the need to train 50–200 frontline users elevate both upfront and ongoing expenses. Overall, this estimation suggests that while an Agent Assist solution is viable, we should plan for a substantial investment to ensure robust integration, regulatory alignment, and effective user adoption.

## Slide 18: 3.2.1 Proof-of-concept framework
Sample ACME Corp Data
The following outlines the POC framework we will use to determine the viability of the solution.
POC Element | Details
1. Objectives & Scope | Test real-time call transcript analysis to deliver knowledge base suggestions. Focus on inbound claims calls for one product line.
2. Data & Environment | Data Sources: three months of archived call logs and real-time transcript feed in a sandbox environment. Pilot with 10 agents handling ~200 calls/week. Include a scenario with typical claims queries.
3. Success Criteria | Average Handle Time: Aim for 10% to 15% reduction from baseline. Agent Satisfaction: 8/10 rating in post-POC survey. Model Accuracy (recommended articles match agent’s final resolution) > 80%.
4. Roles & Team | POC Lead: AI Product Manager Data Scientist: 1 FTE, specialized in NLP Pilot Users: 10 volunteer claims agents + their supervisor for feedback
5. Timeline & Milestones | Week 1-2: Setup environment, import sample call transcripts, build minimal NLP model Week 3-4: Conduct pilot; gather agent feedback daily Week 5-6: Refine model, measure KPIs, finalize POC results
6. Evaluation & Outcomes | Compare AHT and agent feedback prevs. post-POC. If AHT improvement > 10% and satisfaction threshold met, plan broader rollout. Document any data or compliance gaps discovered.

## Slide 19: 3.2.2 Testing framework & plan
Sample ACME Corp Data
The following outlines our robust testing framework to ensure the performance and functionality meets expectations.
Step | Testing Focus | Instructions | Required Roles | Outputs
1 | Identify AI Solution & Goals | Confirm an AI‐driven Agent Assist that offers real‐time suggestions from a knowledge base KPIs: reduce handle time by 10%, boost agent satisfaction by 1 point on a 1-10 scale Decide on advanced testing (e.g. A/B testing, possible red‐teaming) | Business/CX Lead: Sets handle time & satisfaction targets AI/ML Engineer: Confirms real‐time feasibility | Project Overview (Agent Assist solution, KPI targets, advanced testing approach)
2 | Define Testing Approach (Categories & Methods) | Data Quality: Check transcripts for missing/noisy data Functional: Validate knowledge base links are correct Performance: Response under 2 seconds Security/Compliance: Ensure only authorized roles see customer data Accuracy/Bias: Confirm balanced suggestions | QA Lead: Drafts categories AI/ML Engineer: Ensures feasibility Compliance Officer: Monitors regulatory/privacy requirements User Reps: Provide user acceptance input | Test Categories Document listing data quality, functional, performance, security, accuracy, and user acceptance Testing Methods Matrix (e.g. QA scripts, load tests, A/B pilot, optional red‐teaming)
3 | Set Success Criteria & Prepare Data | Define success thresholds (≥85% of suggestions marked “helpful” by agents) Target a 10% handle time reduction vs. baseline after 4 weeks Prepare test data: sample transcripts covering routine calls, tricky claims, edge cases Set up a staging environment mirroring real calls | Business/CX Lead: Aligns metrics with overall goals AI/ML Engineer: Confirms accuracy/performance thresholds Data/IT Specialist: Creates staging environment, ensures data coverage | Testing Criteria Document (85% helpful suggestions, <2s latency, etc.) Test Environment Ready with anonymized transcripts, realistic traffic simulation
4 | Execute Tests & Document Findings | Run QA/QC scripts to ensure data integrity Launch A/B test: 10 agents use Agent Assist, 10 remain as control Load test simulating 50 concurrent calls Log pass/fail, anomalies, user feedback If advanced, do red‐teaming for security or compliance concerns | QA Lead: Coordinates test cycles, logs defects AI/ML Engineer: Investigates performance/accuracy dips User Reps: Participate in pilot (A/B group) | Test Execution Logs (defects, pass/fail) A/B Results (handle time comparison, agent feedback) Performance Data (peak concurrency tests)
5 | Evaluate, Refine & Decide Next Steps | Compare handle time reduction and agent satisfaction to target thresholds If performance is sub‐optimal, tune the model and retest Summarize outcomes in a Testing Summary Report Go/No‐Go decision by AI Steering Committee for full rollout | QA Lead: Prepares final test report Business/CX Lead: Leads go/no-go discussion AI Steering Committee: Decides production readiness | Testing Summary Report (did we meet 10% handle time reduction and 85% helpful suggestion rate?) Go/No‐Go Decision for broader deployment or further iteration

## Slide 20: 3.2.3 Deployment plan
Sample ACME Corp Data
The following outlines our deployment plan that will guide our solution through to production.
Step | Deployment Focus | Instructions | Required Roles | Outputs
1 | Pre-Deployment Readiness & Environment Setup | Confirm A/B test results: 10% handle time reduction achieved Resolve compliance items (e.g. data retention for call logs) Configure AWS environment (autoscaling for ~500 concurrent sessions) Set up monitoring for suggestion latency & agent feedback | QA Lead: Final test sign-off Compliance Officer: Ensures data usage rules are met IT Specialist: Sets up cloud infra & monitoring | Signed-Off Test Report Production Environment Checklist (AWS instance specs, dashboards for latency/error rates) Go/No-Go Approval from leadership
2 | Deployment Execution | Promote AI model to production, linking it with the live knowledge base Connect real-time transcripts via the contact center platform (e.g. Genesys) Validate that data flows properly into the model in production | AI/ML Engineer: Performs final model push Data/IT Specialist: Ensures real-time data flow Project Manager: Oversees timeline | Deployed Model (version #, date/time of release) Integration Logs (record of final configuration)
3 | Pilot / Controlled Rollout | Activate Agent Assist for 20 agents in the claims department Monitor daily handle time, agent feedback, system stability for 2 weeks Adjust model parameters or knowledge base mappings if issues arise | Business/CX Lead: Selects pilot agents, collects feedback AI/ML Engineer: Tracks real-time metrics User Representatives: Provide daily feedback | Pilot Report (daily usage stats, handle time metrics, agent satisfaction) Refined Model Settings if needed before broader launch
4 | Full Rollout & Post-Deployment Monitoring | Enable Agent Assist for all agents in the company’s contact centers Distribute usage guides & quick reference FAQ Set up a helpdesk channel (Slack, email) for agent questions Track key KPIs (handle time, satisfaction) daily | Business/CX Lead: Communicates launch to all agents Support Team: Handles incoming questions AI/ML Engineer: Monitors performance metrics | Solution Live (available to entire user base) User Communication Materials (guides, FAQs) Monitoring Dashboard Updates (current KPIs, user satisfaction)
5 | Operational Handoff & Continuous Improvement | Transition day-to-day ops (model retraining, system maintenance) to the Contact Center Operations team Hold monthly check-ins to see if accuracy or speed is drifting Collect feedback from agents and add improvements to backlog | Project Manager: Finalizes handoff tasks Operations Team: Takes on daily monitoring and maintenance Business/CX Lead: Schedules monthly review sessions | Handoff Documentation (SOPs, contact lists, escalation paths) Enhancement Backlog (planned improvements, potential new features) Monthly/Quarterly Performance Reviews

## Slide 21: 3.2.4 Solution scaling plan
Sample ACME Corp Data
The following outlines our approach for how we will thoughtfully scale our solution across the organization.
Step | Scaling Focus | Instructions | Required Roles | Outputs
1 | Assess Current Performance & Define Objectives | Review KPI data (handle times, concurrency peaks, user satisfaction) 3 months after initial launch Identify that wait times are climbing again with increased call volume Set goal to double agent capacity (from 200 to 400) plus add chat channel | CX Lead: Gathers KPI data IT Specialist: Analyzes concurrency logs AI/ML Engineer: Checks for model drift | Scaling Readiness Report (noting concurrency spikes, emerging claim types) Scaling Objectives (Phase 1: handle more agents; Phase 2: add chat interactions)
2 | Evaluate Infrastructure & Model Requirements | Check if existing cloud VMs can support 2x concurrency (enable autoscaling if needed) Review model’s training data; chat interactions differ from voice transcripts, so more data collection or adaptation may be required | IT/Infrastructure Specialist: Validates autoscaling feasibility AI/ML Engineer: Advises on chat-based model updates | Technical Feasibility Plan (upgraded auto-scaling tier, collecting chat transcripts for model training)
3 | Plan & Implement the Scaling Strategy | Infrastructure Upgrade: Configure autoscaling for up to 400 agents Data Pipeline: Add real-time ingestion of chat logs in addition to call transcripts Roadmap: Concurrency in Q2, chat in Q3 | Project Manager: Drafts scaling roadmap (tasks, timelines) Data/IT Specialist: Sets up chat data pipeline AI/ML Engineer: Updates ingestion flows | Scaling Implementation Roadmap (milestones for concurrency expansion, chat feature launch) Updated Data Pipelines (handling both voice and chat streams)
4 | Pilot & Test the Expanded Solution | Load Test concurrency for 400 agents Chat Pilot: 20 agents handle chat queries; test model accuracy and agent usability Gather feedback on workflow changes before broader rollout | QA Lead: Coordinates concurrency and functional tests User Reps: Provide feedback on chat-based workflows | Pilot Test Results (system stability: <2s response time, initial chat accuracy at 80%) Refinement Plan (tuning chat model, improving agent workflows)
5 | Full Rollout & Continuous Optimization | Go Live with support for 400 agents plus the new chat channel Communicate Changes via internal newsletters/staff meetings Monitor concurrency usage, handle times, and chat accuracy monthly; retrain if performance dips | Business/CX Lead: Announces expanded solution AI/ML Engineer: Monitors performance Operations Team: Maintains solution | Scaled System Live (handles 400 agents, chat queries) Launch Communications (email, knowledge base updates) Maintenance SOP (monthly concurrency checks, chat accuracy reviews, future expansions)

## Slide 22: 3.3.1 Change management plan
Sample ACME Corp Data
Below is the change management plan that we will use to engage key stakeholders in the organization.
Step | Change MGMT Focus | Instructions | Required Roles | Outputs
1 | Identify Stakeholders & Define Change Vision | Map impacted roles: 200 agents, 10 team leads, 1 compliance rep. Assess new tasks: Agents will receive real-time AI prompts; some may worry about job security or performance metrics. Craft “Why”: AI assists agents by reducing manual searches and improving handle times. | Project Manager: Creates stakeholder matrix. CX Lead: Clarifies agent role changes and sets the vision. | Stakeholder Impact Analysis detailing potential concerns (fear of replacement, unclear AI prompts). Change Vision Doc (“AI frees you up for customer connections, not busywork”).
2 | Communication Strategy & Plan | Key Messages: “AI assists, not replaces. Agents remain essential for empathy & complex issues.” Channels: Weekly email updates for 4 weeks pre-launch, short “What to Expect” sessions. Communication Frequency: Weekly updates + occasional intranet FAQs. | Communications Lead: Coordinates session schedules and messaging. Team Leads: Encourage attendance. | Communications Calendar (session dates, email send-outs). FAQ Document shared on the intranet.
3 | Training & Enablement | Develop short video demos on how to use Agent Assist, plus a quick reference guide. Deliver training in small groups (1 hour each). Test proficiency with a short quiz after each session. | Training Lead: Designs & delivers materials. AI/ML Engineer: Provides technical clarifications as needed. | Training Materials (videos, PDFs). Completion Logs showing each agent’s quiz results, ensuring readiness.
4 | Feedback, Reinforcement & Adoption Support | Set up a Slack channel (#agent-assist-support) for real-time questions. Monitor usage: If usage falls below 70%, interview agents to find barriers. Recognize success stories (Agent X reduced call time by 25%). | Project Manager: Monitors Slack queries and feedback. Support Team: Logs & resolves issues. CX Lead: Reviews usage data. | Feedback Reports (daily or weekly overview of top questions). Adoption Dashboard (usage stats, success stories). Coaching Sessions for low-usage agents.
5 | Review & Continuous Improvement | Post-launch survey after 1 month: measure agent satisfaction with AI. Document lessons: e.g. “Next time, involve user testing earlier.” Refine training & messaging for ongoing expansions (e.g. new product lines or features). | Project Manager: Gathers feedback & updates docs. Change Champion: Summarizes improvements. CX Lead: Tracks long-term performance. | Post-Implementation Review: summary of adoption rates, satisfaction, recommended changes. Updated Change Playbook for future or broader AI deployments.

## Slide 23: 3.3.2 Training plan
Sample ACME Corp Data
The following articulates how we will deliver our training plan for our new solution to the organization.
Step | Training Focus | Instructions | Required Roles | Outputs
1 | Identify Training Needs & Objectives | Segment 200 agents into Tier 1 (basic usage) and Tier 2 (complex claims). Supervisors require deeper knowledge to handle escalations. Link goals to KPI: Aim for 10% faster handle times. Success metric: 85% of Tier 1 agents pass scenario test with ≥8/10. | Business/CX Lead: Defines skill needs. Training Lead: Maps who needs advanced training and sets objectives. Project Manager: Aligns with deployment schedule. | Training Needs Analysis (e.g. Tier 1: Basic AI prompts, Tier 2: Complex scenario handling, Supervisors: Escalation & reporting). Training Objectives: “Within 2 weeks, 85% of Tier 1 agents can effectively use AI prompts.”
2 | Design Curriculum & Materials | Create short video tutorials on how AI prompts appear. Develop a quick reference guide. Use anonymized call transcripts to illustrate typical and edge cases. | Training Lead: Develops slides, e-learning modules. AI/ML Engineer: Supplies real call examples. | Training Curriculum: Slides, short how‐to videos, reference guide with screenshots.
3 | Deliver Training Sessions | Conduct 1‐hour live webinars for Tier 1 agents; 2‐hour workshop for Tier 2. Supervisor sessions on escalation protocols. Schedule sessions close to rollout so knowledge is fresh. | Project Manager: Books time slots, invites participants. Training Lead: Delivers or coordinates sessions. | Training Calendar with session dates (Tier 1 on Monday, Tier 2 on Tuesday, Supervisors on Wednesday). Attendance Records.
4 | Evaluate Understanding & Provide Ongoing Support | Quiz Tier 1 agents with scenario‐based questions. Simulate complex calls for Tier 2 (Agent Assist usage). Follow up with low performers for extra coaching. Publish all materials on intranet. Designate 5 “AI Champions” to assist peers post‐training. | Training Lead: Preps quizzes & scenarios, maintains resource library. Team Leads: Observe or grade performance. CX Lead: Recognizes AI Champions. | Assessment Results: e.g. 75% scored ≥8/10, 10% need extra coaching. Follow‐Up Sessions for struggling agents. Resource Library (recordings, guides). List of Champions for peer support.
5 | Gather Feedback & Improve | Post‐training survey: “Rate your confidence in using Agent Assist.” Collect suggestions for additional advanced examples or clearer instructions. Update training materials as needed. | Training Lead: Collates survey feedback, adjusts materials. Project Manager: Approves updates to documentation. | Training Feedback Report showing agent satisfaction and gaps. Revised Curriculum for the next wave of training (if necessary).

## Slide 24: 3.3.3 Communication plan
Sample ACME Corp Data
The following communication plan will be used to manage comms among key stakeholders.
Step | Comms Focus | Instructions | Required Roles | Outputs
1 | Define Objectives & Identify Audiences | Objective: Ensure all 200 contact center agents know the rollout timeline, understand how Agent Assist helps them, and where to find training resources. Success Metric: 80% open rate on email announcements, 90% agent awareness, 50% fewer rumor-based queries. Segment: Executives, agents, team leads. | Business/CX Lead: Sets objective. Project Manager: Confirms feasibility. Communications Lead: Maps stakeholder groups. | Communications Objectives (“80% email open rate, reduce rumor-based queries by half”). Audience Matrix (“Execs: monthly updates; Agents: weekly bulletins; Team Leads: daily Slack in rollout week”).
2 | Craft Key Messages & Select Channels | Core Theme: “Agent Assist reduces manual lookups, boosts call quality.” Myth-Busting: “It won’t replace you; it streamlines tasks.” Channels: Execs = monthly call, Agents = weekly email + daily Slack updates during rollout, Team Leads = briefing call 2 weeks before go-live. | Communications Lead: Drafts agent-friendly messages. Project Manager: Ensures synergy with rollout. | Message Framework tailored to each group (exec summary vs. agent how-to). Communications Calendar (weekly bulletins for agents, monthly leadership update).
3 | Develop & Distribute Communications | Create Emails: “Top 3 features of Agent Assist,” “Week 1 progress.” Slack Posts: Daily Q&A for first 5 days of rollout. FAQ on Intranet with screenshots and usage tips. | Communications Lead: Writes & circulates materials. CX Lead: Reviews content for accuracy. | Emails sent on schedule. Intranet FAQ with visuals and step-by-step instructions. Slack posts pinned for easy reference.
4 | Gather Feedback & Provide Listening Mechanisms | Slack Channel (#agent-assist-qa) to collect real-time questions. Anonymous Survey after the first week to gauge agent sentiment on clarity, readiness. Support Team logs Q&A, escalates repeated concerns to leadership. | Support Team: Monitors Slack, compiles Q&A. CX Lead: Analyzes survey results. | Feedback Log updated daily (common questions, needed clarifications). Survey Results: do agents feel well-informed, confident about using Agent Assist?
5 | Measure Effectiveness & Refine | Track Email Opens: Aim for 80% among agents. Check Slack Engagement: # of questions posted vs. # answered, timeframe for responses. If engagement is low, poll agents to see if they prefer short videos or live demos. | Project Manager: Tracks metrics (open rates, Q&A stats). Communications Lead: Adjusts approach. | Communication Effectiveness Report (weekly open rates, Slack Q&A volume). Refined Plan (e.g. more short videos if text-based messages aren’t effective).

## Slide 25: 3.3.4 Solution roadmap
Sample ACME Corp Data
The following articulates our major stages and milestones that will guide the development of our solution.
Step | Phase | Key Actions | Milestones | Dependencies | Outcomes | Estimated Duration
1 | Feasibility & Data Readiness | Review call transcript data for coverage & compliance (PII checks) Assess IT infrastructure for real-time call analysis Draft cost estimate (software licensing, cloud usage, dev hours), gain CFO sign-off | Feasibility Report ensuring data is compliant & accessible Budget approval for pilot phase | Stakeholder alignment with CX & Finance Legal/Compliance input if data is regulated | Green Light to proceed: Data readiness confirmed, CFO endorses pilot budget | ~4–6 weeks
2 | Prototyping & Early Validation | Collect anonymized call transcripts (e.g. 3 months’ worth) Develop a simple NLP prototype for real-time suggestions Run initial accuracy tests & gather feedback from 2-3 agents | Prototype Demo (~70% accuracy) Early user feedback session | QA/ML Engineer available Access to transcripts & partial environment | Prototype Validated – 70% accuracy, agent feasibility feedback guides next steps | ~6–8 weeks
3 | MVP Development & Internal Pilot | Implement must-have features (knowledge base integration) Pilot with 10 agents for 2 weeks, measure handle times & agent satisfaction Gather pilot results & refine (e.g. model tuning, workflow changes) | MVP Launch for pilot group Pilot Results (10% faster handle time, 8/10 satisfaction) | Infrastructure stable for partial go-live Pilot group selected, onboarded | MVP Tested: real environment feedback indicates 10% faster handle times, 80%+ agent satisfaction | ~8–12 weeks
4 | Full Implementation & Deployment | Roll out Agent Assist to all 200 agents Execute training (Tier 1, Tier 2) & communications plan Monitor daily usage post-launch & gather immediate feedback | Full Production Launch Training Completion (~90% of agents) 1-Week KPI review | Pilot success validated Training resources complete | Live AI Solution widely adopted, initial metrics show ~15% handle time reduction, 80%+ agent usage | ~8–12 weeks
5 | Post-Deployment Optimization & Scaling | Track KPI dashboard (handle time, agent usage) Refine knowledge base suggestions, fix defects Plan next expansions (e.g. chat channel, advanced NLP, new geographies) | Post-Deployment Report Ongoing improvements (monthly check-ins) | Stable production environment Support team & resources assigned for iterative improvements | Solution Stabilized: ~85% user adoption, monthly KPI checks. Next steps: add chat channel, advanced NLP. | ~4–8 weeks post-deployment (ongoing)

## Slide 26: Solution monitoring and management framework
Solution Monitoring Plan Adoption Plan Continuous Improvement Framework ROI Measurement Framework

## Slide 27: 4.1.1 Adoption plan
Sample ACME Corp Data
The following outlines a framework to manage and optimize adoption for our solution.
Step | Adoption Focus | Instructions | Required Roles | Outputs
1 | Define Adoption Goals & Metrics | Usage Metric: 70% of calls where agents leverage AI prompts. Timeline: 80% usage by Month 1, 90% by Month 2. Link to handle time goal: reduce by 10% in first 2 months. | CX Lead: Aligns usage metric with handle time target. Project Manager: Tracks usage data from CRM. | Adoption Goals Doc stating “80% usage by Month 1, 90% by Month 2,” plus how the data is collected (system logs).
2 | Stakeholder Engagement & Communication | Announce benefits: “Agent Assist reduces manual lookups by 60%.” Highlight success stories in weekly newsletter or Slack. Team leads remind staff daily about time saved, call quality improvements. | Communications Lead: Crafts messages about benefits. Team Leads: Reinforce in stand-ups. | Engagement Calendar (weekly success story, Slack updates). Weekly Newsletter featuring a short Agent Assist tip or user testimonial.
3 | Training, Onboarding & Peer Support | 1-hour hands-on training: Simulate live calls with AI prompts. Distribute quick-reference “AI usage cheat sheet.” Pick 5 early adopters as “AI Champions”; they provide real-life usage tips, speed hacks. | Training Lead: Delivers sessions & cheat sheets. CX Lead: Addresses skepticism about AI. Business/CX Lead: Selects champions. | Trained User Roster (showing who completed training). Cheat Sheets for quick references. Champion Network (list of go-to experts for support).
4 | Monitor Usage & Reinforce Adoption | Track how often agents accept AI suggestions vs. ignoring them. Survey agents monthly to see if suggestions are helpful, or if improvements are needed. Celebrate top adopters (“Power User of the Month”) in company-wide email, give small rewards. | Project Manager: Pulls usage stats from logs. CX Lead: Summarizes survey feedback. Team Leads: Reward top performers. | Usage Reports comparing top adopters vs. low adopters (impact on handle time). Recognition Emails highlighting success stories. Coaching Plans for under-adopters.
5 | Continuous Improvement & Long-Term Adoption | Monthly usage review with leadership to ensure handle time improvement stays on track. Update AI prompts based on agent feedback (e.g. specialized macros for claim types). Refresh training if new features or workflows are introduced. | CX Lead: Chairs monthly adoption reviews. AI/ML Engineer: Implements updated AI features. | Monthly Adoption Review (metrics, next steps). Updated AI Tools (specialized macros, new functionality). Sustained or improved usage as new features roll out.

## Slide 28: 4.1.2 Monitoring framework & plan
Sample ACME Corp Data
Our post-production monitoring plan to ensure our solution performs and delivers as advertised is outlined below.
Step | Monitoring Focus | Instructions | Required Roles | Outputs
1 | Define Monitoring Objectives & Set Up Tools | Top Metrics: Handle time, AI suggestion accuracy, agent satisfaction. Thresholds: If accuracy <80% or handle time rises above 6 min, alert triggers. Dashboard: Real-time feed for call stats & usage logs, updated daily. | CX Lead: Aligns metrics with business goals. AI/ML Engineer: Finalizes accuracy threshold. Data/IT Specialist: Configures pipeline & BI tool. | Monitoring Objectives Doc (“Maintain handle time <5 min, min 80% accuracy, agent sat ≥ 7/10”). Dashboard (daily refresh on handle time, usage, accuracy). Alerts (Slack/email on threshold breach).
2 | Performance & Feedback Tracking | Review daily handle time & accuracy metrics. Spot anomalies (accuracy dips to 70%, handle times spike). Investigate root causes quickly. Collect agent feedback via weekly Slack poll or short satisfaction pulse. | Support Team / Monitoring Lead: Checks dashboard, logs anomalies. CX Lead: Reviews feedback weekly. | Performance Reports: daily/weekly snapshot of handle time, accuracy, usage, outliers. Feedback Summaries: Slack poll results, top user concerns or improvement suggestions.
3 | Data Drift & Bias Monitoring | Compare new call types or claim patterns monthly to the training data distribution. Conduct a bias audit each quarter to see if certain claim types or demographics receive systematically different recommendations. | AI/ML Engineer: Analyzes drift & biases. Compliance Officer (if needed): Checks fairness or legal issues. | Monthly Drift Analysis indicating if data distribution changed >20% from baseline. Quarterly Bias Audit to ensure no harmful or unfair patterns.
4 | Incident & Issue Resolution | Define severity: P1 = major outage, P2 = partial disruption, P3 = minor issue. Document who escalates to whom and expected response times (support → AI/ML engineer → compliance). Keep an Incident Log for root-cause analysis. | Support Team: Handles initial tickets. AI/ML Engineer: Fixes model or pipeline issues. Compliance: Oversees data breaches. | Incident Logs with root-cause analysis and resolution timeframe. Escalation Matrix posted internally, clarifying contact points and SLAs.
5 | Retraining & Continuous Improvement | Retrain model every 3 months or if accuracy stays <75% for 2 consecutive weeks. Refine knowledge base, add new macros for emerging call topics from user feedback. Update dashboards if new metrics or features are introduced. | AI/ML Engineer: Oversees retraining cycles. CX Lead: Manages feedback backlog, prioritizes new features. | Retraining Plan (quarterly or performance-based triggers). Updated AI Features (extra macros for new call types). Enhanced Dashboard if new metrics need monitoring (e.g. advanced NLP usage).

## Slide 29: 4.1.3 Continuous improvement plan
Sample ACME Corp Data
The following outlines a framework to capture feature improvements and enhancements in future versions.
Step | Focus | Instructions | Required Roles | Outputs
1 | Set Review Cadence & Gather Data | Monthly review with CX Lead, AI/ML Engineer, Team Leads, and Compliance rep. Collect KPI data: Handle time, AI usage rates, agent Slack feedback, helpdesk tickets. Summarize top 3 recurring agent requests (e.g. outdated knowledge base links). | CX Lead: Chairs monthly review. Project Manager: Organizes meeting, compiles data. Support Team: Provides usage logs and incidents. | Monthly Meeting Calendar (e.g. first Friday, 10 AM). Performance & Feedback Report (avg handle time, usage rates, top agent complaints).
2 | Prioritize & Plan Improvements | Add “Fix outdated KB links” (High Impact), “Add advanced sentiment detection” (Medium), “UI color tweak” (Low) to the backlog. Estimate dev effort, rank each item by ROI or user need. Plan tasks for next iteration. | AI/ML Engineer: Estimates dev complexity. CX Lead: Evaluates business impact. Project Manager: Defines tasks. | Improvement Backlog with sorted list: (1) fix knowledge base mismatch, (2) investigate sentiment, (3) color scheme tweak. Update Plan with timeline, owners, resources.
3 | Execute & Validate Changes | Fix knowledge base mismatch: Gather new links, update AI reference, test in staging with real transcripts. Pilot changes with a small agent group for 3 days, measure handle time & satisfaction vs. baseline. Revert if negative results. | AI/ML Engineer: Updates the model/system. QA Lead: Oversees pilot test. CX Lead: Approves final release. | Staging Verification (AI references tested). Pilot Results (handle time improved ~5%, agent satisfaction up 0.4 points).
4 | Release & Communicate Enhancements | Announce “Knowledge Base 2.0” to all agents, highlighting faster find times and ~5% reduction in handle time during the pilot. Send a short “What’s New” email or Slack post linking to updated documentation. | Communications Lead: Crafts release notes. CX Lead: Presents improvements. | Release Notes (“Improved knowledge base links, 5% faster calls”). Performance Gains: shared in Slack or intranet, praising pilot group success.
5 | Document & Repeat | Log version history entry: “Updated KB references, tested with 10 agents, reduced handle time by 5%.” Revisit at next monthly review: confirm if improvement is holding, see if further tweaks needed. Continue cycle with next priority items (sentiment detection, UI). | AI/ML Engineer: Maintains version control. Project Manager: Updates backlog for next cycle. | Version History with change details and outcomes. Next Iteration Tasks (e.g. explore sentiment detection). Sustained Improvement through monthly check-ins.

## Slide 30: 4.1.4 ROI capture framework
Sample ACME Corp Data
Below is an outline of the framework we will follow to measure and capture the on-going ROI of our solution.
Step | ROI Focus | Instructions | Required Roles | Outputs
1 | Define ROI Goals & Baseline | Financial Metrics: Agent labor costs, license fees, plus intangible NPS improvements. Formula: ROI = (Annual Savings from reduced call handling – Ongoing Costs) / Total Investment. Baseline: Current handle time = 6 min, NPS = 60. Target handle time = 5 min, NPS = 62. | CX Lead: Aligns with strategic goals (reduce handle time, boost NPS). Project Manager: Tracks initial data. | ROI Objectives (“Reduce labor costs by 5%, improve NPS by 2 points”). Baseline Metrics: handle time 6 min, NPS=60.
2 | Identify Costs & Quantify Benefits | One-time costs: AI integration ($50k), knowledge base rework ($20k), training ($10k). Recurring costs: $5k/month cloud usage, $2k/month model support. Benefits: 1 min saved per call × 200 agents = $X/year. 2-pt NPS rise => $Y in retention if churn dips from 5% to 4.5%. | Finance Rep: Summarizes cost model. AI/ML Engineer: Estimates monthly cloud usage. CX Lead: Approves intangible assumptions. | Cost Model: total upfront $80k, monthly $7k recurring. Benefit Calculation Sheet: $150k/year labor savings + $50k from lower churn => $200k annual benefit.
3 | Calculate ROI & Payback Period | Apply ROI formula: (200k – 84k recurring) / (80k + 84k) = X%. Payback: if usage hits 80%, break-even in ~9 months; if usage is only 60%, ~14 months. Document best/worst-case scenarios. | Finance Rep: Runs ROI math, scenario analysis. Project Manager: Drafts final ROI report. | ROI Report: “Expected payback at 9 months if we reach 80% usage. If usage stalls at 60%, payback extends to 14 months.”
4 | Monitor & Evaluate Over Time | Monthly check: Handle time dropping from 6 min to 5.2 min, NPS from 60 to 61. Adjust if usage lags: Revise net benefits or ramp up adoption efforts. Compare actual vs. forecast each quarter. | CX Lead: Monitors KPI changes. Finance Rep: Updates cost/benefit model quarterly. | Quarterly ROI Review: “We’re at 5.2 min handle time (target 5.0), NPS=61. Re-forecast payback at 10 months.”
5 | Communicate & Document Outcomes | Publish ROI updates monthly to execs and agents: highlight $30k labor savings so far. Celebrate hits (NPS up 1 point!) while addressing shortfalls in usage. Log learnings for next wave of AI rollout. | Business/CX Lead: Presents ROI findings. Communications Lead: Crafts updates for stakeholders. | ROI Dashboard shared monthly (success stories, shortfalls). Lessons Learned: key usage patterns, cost overruns, or adoption issues for future AI expansions.

## Slide 31: Next steps
Task | Owner | Target
Complete remainder of exercises that were not covered in workshop. | AI+CX Lead | 25Q2
Complete this table with any next steps that are required post workshop or blueprint